| NPRR Number | 057 | NPRR Title | Posting Requirements Pursuant PUC Subst. R. 25.505 |
| --- | --- | --- | --- |
| Baseline Number |  | Baseline 2 |  |
| Impact Analysis Date |  | 06/21/07 |  |
| Cost/Budgetary Impact |  | The estimated budgetary impact is $500,000 - $1 million. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process. |  |
| ERCOT Computer System Impacts |  | The implementation of this NPRR will require enhancements to the following systems: - Market Management System (MMS): posting and calculation of generation capacity and load capacity - Enterprise Integration Project (EIP): One additional medium and one additional high complexity information flows from the Energy Management System (EMS) to the Market Information System (MIS) (hourly generating resource capacity & load resource capacity for rolling one-week period) and Planning to MIS (weekly peak generating resource capacity & load resource capacity for rolling three-year period). Implementation of new information flows to support posting requirements to comply with PUC Subst. R. 25.505 (Resource Adequacy in the Electric Reliability Council of Texas Power Region) - MIS: Files will be posted to the Market Information Repository (MIR), with appropriate metadata, to allow for retrieval by the MIS. - INT: More integration testing to reflect the new information flows Other system changes may be required to fully implement this market change. This potential changes are not anticipated to have any impact to cost. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

ERCOT was given the action item by PRS on June 12, 2007 to bring the full list of NPRRs for Baseline2 with preliminary IAs to the next PRS meeting, June 21, 2007. It is difficult to estimate the full impact of this NPRR without further assessment.