| NPRR Number | 059 | NPRR Title | Reconfiguring the Annual CRR Auction |
| --- | --- | --- | --- |
| Baseline Number |  | Baseline 2 |  |
| Impact Analysis Date |  | 06/21/07 |  |
| Cost/Budgetary Impact |  | No incremental cost to ERCOT. ERCOT believes these proposed Nodal Protocol revisions are assumed and reflected in current Nodal business requirements and will not increase the Nodal budget. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process. |  |
| ERCOT Computer System Impacts |  | The implementation of this NPRR will require enhancements to the following systems: - Congestion Revenue Rights (CRR): Separate optimizations for each Time Of Use (TOU) for each year (year one and year two). The annual CRR Auction can then be solved in a reasonable amount of time with available software and hardware. Other system changes may be required to fully implement this NPRR. These potential changes are not anticipated to have any impact to cost. Risk mitigation: - There is a greater risk to CRR market if this NPRR is not implemented. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

ERCOT was directed by PRS on June 12, 2007 to bring the full list of NPRRs for Baseline2 with preliminary IAs to the next PRS meeting, June 21, 2007. It is difficult, however, to estimate the full impact of this NPRR without further analysis.