| NPRR Number | 062 | NPRR Title | Constraint Competitiveness Test |
| --- | --- | --- | --- |
| Baseline Number |  | Baseline 2 |  |
| Impact Analysis Date |  | 06/21/07 |  |
| Cost/Budgetary Impact |  | Preliminary estimate (see comments below) $50,000 to 100,000. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and the vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process. |  |
| ERCOT Computer System Impacts |  | The implementation of this Nodal Protocol Revision Request (NPRR) will require enhancements to the following systems: - Market Management System (MMS): MMS requires the Network Model Management Systems (NMMS) to provide new Classes, attributes and associations to implement this NPRR. The changes are mainly related to ERCOT's own processes, rather than to the Constrain Competitiveness Test (CCT) function. The changes simplified certain logic within the engine for CCT. No changes required to Test Procedures 1 and 2 for CCT. - NMMS: This NPRR clarified the CCT requirements in May 2007. As the clarifications rippled through MMS, it was determined that modifications to existing Common Information Model (CIM) were required. New validation code will be necessary to ensure data management. - Market Information System (MIS): Assumes the files will be posted to Market Information Repository (MIR), with appropriate metadata, where MIS will retrieve them. No cost impact. Other system changes may be required to fully implement this NPRR. These potential system changes are not anticipated to have any impact to cost. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations and practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

ERCOT was directed by PRS on June 12, 2007 to bring the full list of NPRRs for Baseline 2 with preliminary Impact Analyses (IAs) to the next PRS meeting, June 21, 2007. It is difficult, however, to estimate the full impact of this NPRR without further analysis.