| NPRR Number | 065 | NPRR Title | Synchronization of PRR647, Gross and Net MW/Mvar Data Reporting |
| --- | --- | --- | --- |
| Baseline Number |  | Baseline 2 |  |
| Impact Analysis Date |  | 06/21/07 |  |
| Cost/Budgetary Impact |  | Preliminary estimate (see comments below) is $100,000 - $250,000 |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and the vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process.. |  |
| ERCOT Computer System Impacts |  | The implementation of this NPRR will require enhancements to the following systems: - Market Management System (MMS): Addition of gross and net MW/MVar data. - Network Model Management System (NMMS): The Common Information Model (CIM) will require extensions to provide for theformula distribution. Coordination with all vendors will be required as this has not been delineated in previous meetings to the extent that design could occur. This request was not in Protocols or any other supporting document. Other system changes may be required to fully implement this NPRR. This potential changes are not anticipated to have any impact to cost. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

ERCOT was directed by PRS on June 12, 2007 to bring the full list of NPRRs for Baseline2 with preliminary IAs to the next PRS meeting, June 21, 2007. It is difficult, however, to estimate the full impact of this NPRR without further analysis.