##### ERCOT Critical Infrastructure Protection Advisory Group

##### Meeting Notes:  June 11, 2007

##### Approved by CIPAG on __________

##### Attendees:

| ##### Jeff Maddox | ##### ERCOT |  | ##### Katie Rich | ##### PUCT |
| --- | --- | --- | --- | --- |
| ##### Mel Nevarez | ##### CNP |  | ##### Tom Flowers | ##### CNP |
| ##### Lewis Griffith | ##### CNP |  | ##### Walter Bukowski | ##### CPS |
| ##### Lauro Garza | ##### CPS |  | ##### Shawn Cobb | ##### CPA |
| ##### David Grubbs | ##### Garland |  | ##### Jerry Ward | ##### TXU Wholesale |
| ##### Jose Conto | ##### ERCOT |  | ##### Steve Martin | ##### Oncor Electric Delivery |
| ##### Mark Werner | ##### CPS Energy |  | ##### Scott Rosenberger | ##### TXU Power |
| ##### E. Caple | ##### LCRA |  | ##### Ron Blume | ##### Dyonyx |
| ##### Charles Derrick | ##### Brazos Electric |  | ##### Ann Delenela | ##### ERCOT |
| ##### Dave DeGroot | ##### Austin Energy |  | ##### Bryan Adam | ##### CPS Energy |
| ##### Catherine Dworaczyk | ##### CPS Energy |  | ##### Cecil Turner | ##### Entergy |
| ##### James Brenton | ##### ERCOT |  | ##### Luis Quintanilla | ##### ERCOT |

##### Agenda:

| 1 | Introductions & Anti-Trust Admonition | L. Griffith |
| --- | --- | --- |
| 2. | Review of 5/14/2007 Meeting Notes | Roundtable |
| 3. | Review of CIP 005 | Jeff Maddox |
| 4. | Review of CIP 002 | Jim Brenton |
| 5. | CNP Criteria used for CA | T. Flowers |
| 6. | Garland Criteria used for CA | D. Grubbs |
| 7. | Authorized persons to receive NERC info | Luis Quintanilla |
| 8. | Technical working group | D. Grubbs |
| 9. | CNP BCP | Mel Nevarez |
| 10. | Roundtable |  |
| 11. |  |  |

1.  Introductions & Antitrust Admonition

Lewis Griffith, Chairman of the CIPAG called the meeting to order at 9:30 am with each attendee introducing themselves and stating their company affiliation.  Mr. Griffith then discussed the ERCOT Antitrust Admonition and noted the need to comply with these antitrust guidelines.

The days agenda was reviewed and no additional items were suggested.

2.  Review of Previous Meeting Minutes

The May meeting minutes were reviewed. No changes were requested.

3. Review of CIP 005

Jeff Maddox led a discussion of the requirements of CIP-005. Each requirement was, briefly, analyzed for concept and impact. The group asked questions about the concept of an electronic security perimeter and what the ramifications of the individual requirements. Most questions addressed the nature of CCA rather than the specific components that make up an Electronic Security Perimeter. There were questions about dial-up security.

4. Review of CIP 002

Jim Brenton discussed the requirements of CIP-002.

5. CNP Criteria used for CA

Tom Flowers discussed the highlights of the Vancouver meeting.

6. Garland Criteria used for CA

David Grubs discussed the model used by Garland for determination of CA. He noted that there were questions about the concept of CA owned by other entities but residing on Garland property and managed by Garland.

7. Authorized persons to receive NERC CA information

The process for determining who should receive asset information identified by ERCOT was discussed.

8. Technical working group

David Grubbs announced the next meeting for the working group to be June 28th.

9. CNP BCP

Mel Nevarez presented a high level look at the methodology and resulting documentation surrounding CNP’s Business Continuity Plan. He demonstrated their web based assignment and documentation system’s capabilities.

10. Roundtable

Summary Action Items

| Agenda Item | Assign Date | Assigned To | Description | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | 5/14/07 | D. Grubbs | Work Group Status | 6/11/07 |  |
| 2 | 2/12/07 | J. Brenton | Develop nomination and voting process to be presented at the next CIP-AG meeting for review/approval. | 3/12/07 | Complete |
| 3 | 2/12/07 | L. Quintanilla | Update the 1/15/07 minutes and present to CIG-AG Meeting for approval. | 3/12/07 | Complete |
| 4 | 2/12/07 | L. Quintanilla | Scott Rosenberger, David Grubbs and Jeff Maddox’s sub-committees reports are to be posted on ERCOT website. | 3/12/07 | Complete |
| 5 | 2/12/07 | J. Maddox | Obtain and provide Luis with softcopy of the report | 3/12/07 | Complete |
| 6 | 2/12/07 | J. Maddox | Investigate secure file delivery and report options back to the CIP-AG | 3/12/07 | Complete |
| 7 | 2/12/07 | L. Griffith | Provide Luis with a copy of the CenterPoint CA Classification Criteria as information to the CIP-AG | 3/12/07 | Complete |
| 8 | 2/12/07 | K. Donohoo | Present Transmission Assessment Criteria at high level | 3/12/07 | Complete |
| 9 | 2/12/07 | K. Donohoo | Outline Congestion Criteria at high level | 3/12/07 | Complete |
| 10 | 2/12/07 | K. Donohoo | Outline Generator Assessment Criteria at high level | 3/12/07 | Complete |
| 11 | 2/12/07 | J. Brenton | Provide Luis with copy of the SSRG presentation and Luis will post to Secure CIP-AG website. | 3/12/07 | Cannot be posted until a secure website is implemented – 2nd quarter? |
| 12 | 2/12/07 | L. Quintanilla | Consolidate new requirements into draft CIPAG Purpose/Charter and disseminate to all members for review and possible vote at next meeting | 3/01/07 | Complete |
| 13 | 2/12/07 | J. Brenton | Provide the CIP-AG members with a copy of the IRC Response to the FERC staff assessment when the document is filed with FERC | 2/19/07 | Complete |
| 14 | 2/12/07 | J. Brenton | Provide the CIP-AG members with a copy of the IRC Response to the FERC staff assessment when the document is filed with FERC | 2/19/07 | Complete |
| 15 | 2/12/07 | L. Griffith | Formation of ad-hoc advisory group | 3/12/07 | Complete |