## Slide 1: MO Projects Financial Overview COPS July 10, 2007 Justin Rasberry Market Operations Division Projects Organization

## Slide 2: 2007 MO PPL
Projects ABOVE the current Capability Line
(Orange Shaded Area)
Projects BELOW the current Capability Line
(Yellow Shaded Area)
Unplanned 2006 Carry-over Projects
(Green Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
No status change on these projects

## Slide 4: Projects ABOVE the Capability Line
Two Project Changes
  70002_01 QSE Dispute Extract Cancelled with COPS vote. CART to formalize cancellation in July
  Load Profile Transition Migration complete

## Slide 5: Projects BELOW the Capability Line
Multiple Changes to projects “Below” the line
  Voted by COPS to remove from PPL during 2008 PPL planning process
    60021_01 EIS Reporting Tool II
    50150_01 TDSP Load Extract
    30103_01 TCR Synchronization of Credit Payment with Settlement Invoices
  Voted by COPS to consolidate PRR 385 DLC Implementation and PRR 478 Use Of Lagged Dynamic Samples into one project for the 2008 PPL. Will remain below the line for 2007.

## Slide 6: Financial Overview as of 6/29/2007
DPO fully expected that we may see the variance rise as we complete the 2008 PPL planning process and active project in Planning can more fully identify spend expectations for 2007 and carry-overs into 2008
MO PPL Budget Activity | Amount | Notes/comments
Approved MO Capability Line Budget Funding | $1.33M | Previously reported as $1.5M, PPL corrections Current approved MO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | $914K | Based on current expectations and run rates for active and not started projects above the capability line Budget range of $1M – $2M
Budget Variance | ~$419K | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line $150K due to carry-over amounts into 2008 for current projects $269K resulting from projects running under budget Budget Variance could be applied to the funding required for the Performance Measures Reporting project CART will need to evaluate when to release the funds.

## Slide 7: Questions / Contact
Justin Rasberry
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-3991
jrasberry@ercot.com