## Slide 1
PWG Update Report
By
Brad Boles
of Cirro Energy
ERCOT PWG Vice-Chair
for
COPS Meeting
July 10, 2007

## Slide 3
2007 Goals Update
1 Implement new Version 2 ERCOT Profiles. Done.
LRS sample selection round two. Done.
New Oil & Gas Profile – BUSOGFLT. Scheduled 9/18/2007.
4 2007 Annual Validation. PWG emergency meeting 6/19. COPS approved LPGRR024 Residential (RES) Profile Segment Determination Algorithm Correction on 6/21. TAC reviews 6/28. Lists to TDSPs on 6/30 (following Monday business day).
5 Evaluate the methodology for profile scaling factors (per UFETF Nov. 16)
6 Review 2004, 2005 & 2006 UFE Analysis. Initial 2006 analysis complete as well as a comparison of old and new profiles on UFE.
Examine ways to accommodate extreme events in Settlement process.
Establish Long Term Strategy of Load Profiles including refresh timeline

## Slide 4
2007 Goals Update
9 IDR Analysis – 2 issues outstanding from original analysis
Review if having more weather stations adds accuracy
Review if the weighting of weather stations is appropriate
Review IDR installation procedure language to ensure compliance
13 Does having 2 decimals on load profiles significantly affect settlement. Per COPS the LPGRR draft is being developed, discussed at PWG on 6/25 and shall be on the July meeting agenda.
14 Review LPG language on list based profiles and universality
15 PUCT Docket responses to demand response or AMR rule, etc. DLC language is being reviewed by PWG.
Set up area on PWG web page for key documents. Done.
17 Annual Review of load profiles as specified in market language

## Slide 5
2007 Goals Update
Analysis to identify new profiles as specified in market language
Update the TOU procedures on the Load Profiling web site New LPGRR language shall obsolete this document.
20 Investigate ways to improve Business Profile ID assignments
21 Review analysis of DLC demonstration programs. PWG is working on PRR and LPGRR drafts. PWG July meeting shall be a two day meeting mostly be on this issue. Market participation is encouraged.
Review Protocol and LPG language for appropriateness for large Opt-in Entity.
Review Protocol and LPG language for consistency with PUCT Load Research Rule. A LPGRR023 reviewed by PWG. In July the IA shall be reviewed.

## Slide 6
DLC and Demand Response Update
Sponsorship;
  COMET to take the lead on small generation and advanced metering.
  Long Term Solutions Task Force has been formed
  PWG is working on DLC language changes
Budget and Project allocation above the line
3) PWG Goal and ERCOT Staff resource allocation
4) PWG agreed to focus on DLC for summer implementation and let other demand response issues develop as needed in the Market Stakeholder process.
5) Develop PRR and LPGRR language. PWG to have a two day meeting in July (24 and 25).
Expect PRR draft to the COPS in August.
Expect LPGRR draft to the COPS in October
6) Implementation of ERCOT Project
7) Timeline (target summer 2008)

## Slide 7
LPGRR022
Conforming the Load Profiling Guide to Protocol Section 21 and Other ERCOT Market Guides
This LPGRR is on a normal timeline.
At the next PWG meeting in July the Impact Analysis shall be reviewed.
The PWG shall recommend approval of this LPGRR by the COPS at the August COPS meeting.

## Slide 8
LPGRR023
Removal of Gray-Highlighted Text and Modification of TOU Schedule Approval Process
This LPGRR is on a normal timeline.
At the next PWG meeting in July the Impact Analysis shall be reviewed.
The PWG shall recommend approval of this LPGRR by the COPS at the August COPS meeting.

## Slide 9
LPGRR018
Default Residential Profile Segment
For new ESIIDs
Approved by TAC.
LPGRR effective date, 5/1/2007.
Market Notice has been sent.
Decision Tree language to be gray boxed.
TDSPs have six months to change systems.
Implementation date is 11/1/2007.
Just a Reminder

## Slide 10
Questions?
PWG meets on the fourth Tuesday of the Month thru Oct.
July PWG meeting is two days.