## Slide 1: Enterprise Information Services Data Extracts
COPS
7/10/07

## Slide 2: Agenda
History
Root Cause
Impact
Mitigation
Nodal

## Slide 3: History
6/12/07-6/16/07 Lodestar replication lag in 33 hour range
6/17/07 Lodestar replication lag jumped to 62 hours
6/17/07 Team conf calls on Sunday to address issue
6/17/07 Shareplex ports stopped and restarted
6/18/07 Server rebooted, DB restarted; lag improved
6/19/07 2:00 a.m. Extreme slowdown experienced with replication of Statement Interface table
6/19/07 12:30 p.m. Shareplex deadlock/rollback; cost about 10 hours
6/19/07 contacted Quest Shareplex support; changed queue size and max-time parameters
6/19/07 4:50 p.m. migrated Statement Interface table patch into iTest
6/19/07 8:15 p.m. migrated Statement Interface table patch into production
6/20/07 6:00 a.m. reached peak lag of 79 hours
6/21/07 4:00 a.m. Shareplex deadlock/rollback; cost about 15 min of lag
6/21/07 5:00 p.m. Shareplex coredump; contacted Quest Shareplex support, updated to single-thread from multi- thread
Have not experienced any deadlock/rollback issues since 6/21/07
6/27/07 caught up on data extracts day-for-day

## Slide 4: Root Cause
Quest Shareplex deadlock/rollback issues; still working with Quest and analyzing why these occurred
  Log review indicates first 5/21/07
Contributors to lag are partition maintenance on 6/14/07, running stats on 6/16/07 and downing the database on 6/18/07

## Slide 5: Root Cause

## Slide 6: Impact
1-3 day delay in data extracts that include data from Lodestar
Refer to pdf attachment of Market Notice M-A061507-09 for details
Caught up on extract runs; day-for-day today
Today we are not experiencing any Lodestar lag

## Slide 7: Mitigation
Worked with Quest Shareplex support to make parameter changes
Implemented Statement Interface table patch into production
Looking at distributing replication load further among the Shareplex ports
Analyzing replication trigger logic inside the ODS

## Slide 8: Nodal
Currently working on AIX migration as part of Nodal
Proof of concept in May proved positive: Oracle 10G, RAC, and ASM
Replacing Shareplex with GoldenGate for replication
Plan to complete mid-October
Will result in improved performance; allows us to scale