| # Flight Schedule for Version 3.0 Flights in 2008 | ## 0108 |
| --- | --- |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### Nov. 07, 07 |
| TTPT to finalize scripts | ## Nov. 28, 07 |
| Testing Worksheets are unlocked | #### Dec. 05, 07 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5PM CPT. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUCT REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5PM CPT. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Testing Worksheets are locked at 5PM CPT. | ### Dec. 12, 07 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Dec. 14, 07 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Dec. 14, 07 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### Dec. 14, 07 |
| MPs to start scheduling connectivity | #### Dec. 17, 07 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### Dec. 17, 07 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Dec. 17, 07 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants (black-out ends) | #### Dec. 18, 07 |
| Connectivity Testing begins for all Testing Participants | #### Dec. 18, 07 |
| Penny Test (CON52) & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### Dec. 18, 07 |
| TDSPs communicate test bed load to Trading Partners and ERCOT | #### Jan. 07, 08 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Jan. 11, 08 |
| Daily Conference Calls begin – Day 1 Transactions flow | Jan. 14, 08 |
| Flight tentatively scheduled to conclude | ##### Feb. 26, 08 |
| Contingency Testing scheduled to conclude for Flight (black-out starts) | ##### March 14, 08 |

| # Flight Schedule for Version 3.0 Flights in 2008 | ## 0408 |
| --- | --- |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### Feb. 06, 08 |
| TTPT to finalize scripts | ## Feb. 27, 08 |
| Testing Worksheets are unlocked | #### March 05, 08 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5PM CPT. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUCT REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5PM CPT. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Testing Worksheets are locked at 5PM CPT. | ### March 12, 08 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### March 14, 08 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### March 14, 08 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### March 14, 08 |
| MPs to start scheduling connectivity | #### March 17, 08 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### March 17, 08 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### March 17, 08 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants (black-out ends) | #### March 18, 08 |
| Connectivity Testing begins for all Testing Participants | #### March 18, 08 |
| Penny Test (CON52) & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### March 18, 08 |
| TDSPs communicate test bed load to Trading Partners and ERCOT | #### April 07, 08 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | April 11, 08 |
| Daily Conference Calls begin – Day 1 Transactions flow | April 14, 08 |
| Flight tentatively scheduled to conclude | ##### May 27, 08 |
| Contingency Testing scheduled to conclude for Flight (black-out starts) | ##### June 17, 08 |
| # Flight Schedule for Version 3.0 Flights in 2008 | ## 0708 |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### May 14, 08 |
| TTPT to finalize scripts | ## June 4, 08 |
| Testing Worksheets are unlocked | #### June 11, 08 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5PM CPT. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUCT REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5PM CPT. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Testing Worksheets are locked at 5PM CPT. | ### June 18, 08 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### June 20, 08 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### June 20, 08 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### June 20, 08 |
| MPs to start scheduling connectivity | #### June 23, 08 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### June 23, 08 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### June 23, 08 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants (black-out ends) | #### June 24, 08 |
| Connectivity Testing begins for all Testing Participants | #### June 24, 08 |
| Penny Test (CON52) & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### June 24, 08 |
| TDSPs communicate test bed load to Trading Partners and ERCOT | #### June 30, 08 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | July 7, 08 |
| Daily Conference Calls begin – Day 1 Transactions flow | July 7, 08 |
| Flight tentatively scheduled to conclude | ##### Aug.19, 08 |
| Contingency Testing scheduled to conclude for Flight (black-out starts) | ##### Sept. 9, 08 |
| # Flight Schedule for Version 3.0 Flights in 2008 | ## 1008 |
| Activity | ## Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | #### Aug. 13, 08 |
| TTPT to finalize scripts | ## Sept. 3, 08 |
| Testing Worksheets are unlocked | #### Sept. 10, 08 |
| FLIGHT DEADLINE The following 4 steps must be completed by 5PM CPT. on the deadline: - CR must have submitted ERCOT LSE Application and Application Fee - CR must have filed for PUCT REP Certification - TW updated on ERCOT Retail Testing Website - Send an e-mail of intent to test to ERCOT at: RetailMarketTesting@ercot.com The following steps must be completed by 5PM CPT. on the deadline for current MPs: - TW updated on ERCOT Retail Testing Website - Send an email of intent to test to ERCOT at: RetailMarketTesting@ercot.com Testing Worksheets are locked at 5PM CPT. | ### Sept. 17, 08 |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | #### Sept. 19, 08 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | #### Sept. 19, 08 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | #### Sept. 19, 08 |
| MPs to start scheduling connectivity | #### Sept. 22, 08 |
| Communication of Test Certificates from ERCOT Retail Client Services to all Testing Participants | #### Sept. 22, 08 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | #### Sept. 22, 08 |
| Connectivity Testing kick-off Conference Call - Mandatory for all Testing Participants (black-out ends) | #### Sept. 23, 08 |
| Connectivity Testing begins for all Testing Participants | #### Sept. 23, 08 |
| Penny Test (CON52) & ACK55/56 (FA Scripts) begins for all New Testing Participants | #### Sept 23, 08 |
| TDSPs communicate test bed load to Trading Partners and ERCOT | #### Sept. 29, 08 |
| Flight Kick off Conference Calls - Mandatory for all Testing Participants | Oct. 3, 08 |
| Daily Conference Calls begin – Day 1 Transactions flow | Oct. 6, 08 |
| Flight tentatively scheduled to conclude | ##### Nov. 18, 08 |
| Contingency Testing scheduled to conclude for Flight (black-out starts) | ##### Dec. 9, 08 |