| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT Meeting | Date: July 13, 2007 9:00 a.m. to 12:00 p.m. | Completed by: Sandra Tindall/David Gonzales |
| Attendees: See MCT Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - TX SET Meeting - Antitrust Admonition was read. - Introductions were made. - Continuation Of July 12 Texas SET Agenda Items - No unfinished items from TX SET meeting - Address items from Previous Meetings and Wrap up Texas SET 3.0 - CBCI Initial Load Schedule/Plan - ERCOT will start receiving CBCI files July 16th through July 31st. - Market Notice reminder to be sent to CR’s regarding the CBCI files - Baseline 867_03 was posted with changes resulting from Emergency Change Control 2007-712. - MCT Action Items - Clean up Retail Market Guide (RMG) – Action item will be moved to TX SET for cleanup, if it is needed - Consider holding Market Information “Open House” – have it before testing and consider making it mandatory to attend. Action item will be included as part of Lessons Learned. - Hold Lessons Learned meeting on August 29th. - Finalize Production Implementation Plan - Closed - How did Implementation go? - What effect did implementation have on the outages that have occurred since TX SET 3.0? ERCOT responded that outages were due to RBP and other reasons; not due TX SET 3.0. - Identify Items for Lesson Learned session - Prepared spreadsheet of discussion items for Lessons Learned meeting. The spreadsheet will be posted to the MCT webpage under Key Documents. - Checkpoint - Confirm date for Texas SET 3.0 Lessons Learned session - August 29, 2007 - Adjourn Next TX SET and MCT Meeting - Market Coordination Team - Wednesday, August 29, 2007 - 10:00 AM - 5:00 PM - ERCOT Met Center Conference Room 168 - TX SET - Thursday, August 30, 2007 - 9:00 AM - 3:00 PM - ERCOT Met Center Conference Room 168 |  |  |
| Action Items / Next Steps: |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |