Public DRAFT

Technical Advisory Committee (TAC) Meeting

ERCOT Austin – 7620 Metro Center Drive – Austin, Texas 78744

Thursday, June 28, 2007 – 9:30am – 4:00pm

Attendance

Members:

| Arnold, George | True North Associates |  |
| --- | --- | --- |
| Ashley, Kristy | Exelon |  |
| Barrow, Les | CPS Energy |  |
| Belk, Brad | LCRA |  |
| Blevins, Phillip | South Texas Electric Coop. | Alt. Rep. for H. Wood (Via Teleconference) |
| Boyd, Phillip | City of Lewisville |  |
| Brewster, Chris | City of Eastland |  |
| Bruce, Mark | FPL Energy |  |
| Comstock, Read | Strategic Energy |  |
| Downey, Marty | TriEagle Energy |  |
| Dreyfus, Mark | Austin Energy |  |
| Gurley, Larry | TXU |  |
| Hancock, Tom | BTU |  |
| Hausman. Sean | BP Energy | Alt. Rep. for B. Gedrich |
| Helpert, Billy | Brazos Electric Coop. | Alt. Rep. for H. Lenox |
| Helton, Bob | IPA |  |
| Hughes, Gilbert | AEP | Alt. Rep. for R. Ross |
| Jones, Randy | Calpine |  |
| Lewis, William | Cirro Group |  |
| Mays, Sharon | Denton Municipal Electric |  |
| Moss, Steven | First Choice Power | Alt. Rep. for L. LeMaster |
| Pieniazek, Adrian | NRG Texas | Alt. Rep. for M. Walker |
| Robinson, Oscar | Austin White Lime Co. |  |
| Smith, Bill | Air Liquide |  |
| Walker, DeAnn | CenterPoint Energy | Alt. Rep. for J. Houston |
| Zlotnik, Marcie | StarTex Power |  |

The following proxies were assigned:

- Kristy Ashley to Sean Hausman (afternoon only)

- Laurie Pappas to George Arnold

- John Sims to Phillip Blevins

- Marcie Zlotnik to William Lewis (afternoon only)

Guests:

| Adib, Parviz | PUCT |  |
| --- | --- | --- |
| Bowling, Shannon | Cirro Energy |  |
| Brandt, Adrianne | PUCT |  |
| Burle, Tom | TXU |  |
| Clemenhagen, Barbara | Topaz Power |  |
| Cohagen, Fred | LLS |  |
| Cutrer, Michelle | Green Mountain |  |
| Fehrenbach, Nick | City of Dallas |  |
| Garcia, Jennifer | Direct Energy |  |
| Goff, Eric | Constellation |  |
| Greer, Clayton | J Aron and Company |  |
| Gresham, Kevin | Reliant Energy |  |
| Grimm, Larry | Texas Regional Entity |  |
| Jones, Don | TIEC |  |
| Jones, Liz | TXU Regulatory |  |
| Kolodziej, Eddie | Customized Energy Solutions |  |
| Logan, Doug | PCI |  |
| Morris, Sandy | LCRA |  |
| Nelson, Stuart | LCRA |  |
| Ögelman, Kenan | CPS Energy |  |
| Peck, Bob | LCRA |  |
| Pfannenstiel, Darrin | Stream Energy |  |
| Pitts, John | Treia |  |
| Reid, Walter | Wind Coalition |  |
| Seymour, Cesar | SUEZ |  |
| Shumate, Walt | Shumate and Associates |  |
| Spilman, Matt | Strategic Energy |  |
| Starr, Lee | BTU |  |
| Wagner, Marguerite | Reliant |  |
| Whittle, Brandon | DB Energy |  |
| Wittmeyer, Bob | RJ Covington |  |

ERCOT-ISO Staff:

Albracht, Brittney

Anderson, Troy

Bojorquez, Bill

Boren, Ann

Day, Betty

Doggett, Trip

Flores, Isabel

Gage, Theresa

Gallo, Andy

Goodman, Dale

Hanley, Bryan

Hinson, James

Hobbs, Kristi

Petoskey, Lisa

Rickerson, Woody

Sharma, Giriraj

Sullivan, Jerry

Troxtell, David

Tucker, Carrie

Woodfin, Dan

TAC Chair Mark Dreyfus called the meeting to order at 9:35 a.m.

Antitrust Admonition

Mr. Dreyfus directed attention to the Antitrust Admonition, which was displayed.  A copy of the Antitrust Guidelines was available for review.  Mr. Dreyfus reviewed assigned proxies and alternate representatives for the day’s meeting, and announced that Agenda Item 7, Texas Nodal Implementation, would be addressed before Agenda Item 6, Protocol Revision Subcommittee Report.  Mr. Dreyfus also reported that Agenda Item 4, Independent Market Monitor (IMM) Market Update, would be postponed to the August 2007 TAC agenda.

Approval of the Draft June 7, 2007 TAC Meeting Minutes (see Key Documents)

DeAnn Walker moved to approve the June 7, 2007 TAC Meeting Minutes as posted.   Steven Moss seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

ERCOT Board Update (see Key Documents)

Mr. Dreyfus provided a summary of the June 19, 2007 meeting of the ERCOT Board of Directors (Board), reporting Board approval of Protocol Revision Request (PRR) 709, Scarcity Pricing Mechanism; PRR710, Validation Tests Update; and PRR711, Update of ERCOT Protocols to Comply with North American Electric Reliability Corporation (NERC) Name Change; PRR723, Conform 5.6.6.1 EECP (formally titled “Emergency Interruptible Load Service Formula Correction”); approval of changes to the Ancillary Service (AS) methodology; and the ratification of Bob Kahn as ERCOT Chief Executive Officer (CEO).

Mr. Dreyfus also reported that Jerry Sullivan apprised the Board of Nodal Baselines alignments, and vendor timelines; and that after a lengthy discussion surrounding TXU’s presentation regarding ERCOT’s rejection of the use of a fuel oil index price in calculating verifiable costs, the Board denied TXU’s request for payment based on a fuel oil index price, but will allow compensation for verifiable costs as prescribed in the current ERCOT Protocols.  The Board noted that the denial of the request would have no reflection on the Board’s consideration of a PRR addressing this issue in the future.

2008 Project Prioritization (see Key Documents)

Troy Anderson presented the results of TAC subcommittee votes on the proposed 2008 Project Prioritization Lists (PPL), reviewed budgets by program area and priority, and noted that carry-over projects will now be referred to as “previously approved” to correctly indicate the effort to keep the project pipeline full at all times.  Mr. Dreyfus reported that Board Chairman Mark Armentrout wished to hear from Market Participants regarding projects that are below the capability line and will not be implemented in 2008.

In response to participant questions, Mr. Anderson reported that seeming budget differences were due to estimated ranges to protect the bid process, or in some cases represented line items for more than one project.  Participants asked that care be given to careful allocation and attribution of the Nodal Budget as it relates to personnel.

Brad Belk moved to approve the 2008 PPL as presented, and to forward the PPL to the Board with TAC’s recommendation.  George Arnold seconded the motion.  The motion carried on voice vote with one abstention (Independent Power Marketer segment).  All Market Segments were represented.

Texas Nodal Implementation (see Key Documents)

ERCOT’s Plan to Limit Transmission Element Outages During the Initial Operation of Real-Time Systems

- Woody Rickerson presented the Nodal Transition Outage Management Guideline Plan, noting that one outage justification requirement was being added for the plan period of 44 days, starting at midnight on November 21, 2008 and ending at midnight on January 4, 2009, and that the Reliability and Operations Subcommittee (ROS) had added one sentence to the plan stipulating that should the nodal go-live date be delayed, no pre-approved outages would be postponed as a result of such a delay.

- Participants discussed adding language to provide Market Participants flexibility in approaching ERCOT with in-kind substitutions for planned outages, as long as reliability was not affected; that initial outages would still be required to be submitted by May 21, 2008; and whether ERCOT had implemented a plan to limit personnel vacations during nodal go-live and stabilization.

- Mr. R. Jones moved to approve the ERCOT plan as amended by TAC.  William Lewis seconded the motion.  The motion carried on unanimous voice vote.  All Market Segments were represented.

TPTF Report

Trip Doggett reviewed the recent activity of the Transition Plan Task Force (TPTF), highlighting vote results and future agenda items.  Mr. Doggett noted that a tremendous amount of work on Baseline 1 and Baseline 2 was completed between June 12 and June 21, 2007.

Proposed Changes to Nodal Transition Plan

Mr. Doggett reviewed changes to the ERCOT Nodal Transition Plan, and reported that TPTF had approved changes to Section 5.4.10, and that now all sections of the plan were synchronized with the curriculum document.  Ms. Walker moved to approve changes to the ERCOT Nodal Transition Plan as recommended by TPTF.  Mr. Barrow seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

Approval of TPTF Milestone Completion

Chris Brewster moved to acknowledge TPTF completion of the following Milestones:

- Wind Power Forecasting Conceptual System Design (CSD)

- Reliability Must Run Services Real-Time Settlements Requirements

- Real-Time Energy Settlements Requirements

- Day-Ahead Market Energy Settlements Requirements

- Data Aggregation Requirements

- Day-Ahead Settlements CSD

- Average Incremental Energy Cost Settlement CSD

- Eligibility Process for Settlements CSD

- Invoices CSD

- Statements CSD

- Financial Transfer CSD

- Reliability Unit Commitment CSD

- Market Participant Registration System CSD

Martin Downey seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

ERCOT Report – Program Update

Jerry Sullivan reported that the nodal program remains in “amber” status, that Scope/Quality had seen improvement with recent Change Control Baseline work done to synchronize development as Nodal Protocols are added, that concerns remain with schedules and interfaces, and that contracts cannot be signed until the Board approves expansions.

Participants expressed concern that a large portion of the interface will be an off-the-shelf product, that ERCOT will have to seek additional Board approval and funding to develop a useable product, and that development of a suitable interface would represent additional delays, or may never happen at all.  Mr. Sullivan assured participants that the user interface will be a high priority.  Participants also discussed the progress of interfaces between systems, and the necessity of projecting the ERCOT System Administrative Fee for 2009, as Market Participants are already pricing 2009 deals and need to make adjustments.

Protocol Revisions Subcommittee (PRS) Report (see Key Documents)

Kevin Gresham reported on the recent activities of PRS and reviewed the PRS report.

PRRs

Adrian Pieniazek moved to recommend approval of the following PRRs as recommended by PRS:

- PRR718, Authority for Determination of Urgency for a SCR

- PRR729, Conforming Section 16 to New Section 22 Standard Form MP Agreements

Billy Helpert seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

Notice of PRR Withdrawal

Mr. Dreyfus announced that affirmation of the withdrawal of PRR712, Local Congestion Replacement Reserve Payment Methodology, would be postponed to the August 2007 TAC agenda, as the item was not noticed for a vote on the July 2007 TAC agenda.

Notice of PRR/Nodal Protocol Revision Request (NPRR) Rejection

Mr. Gresham reported the PRS rejection of PRR722, 48 Hour Restoration, and NPRR053, Creation of a New Trading Hub at Venus Station.

Nodal Baseline 1 Recommendations

Mr. Gresham summarized Baseline 1 and reviewed the logic in its development; noted that the Baselines originated in the collaborative ERCOT/TPTF process; and clarified which previously-approved NPRRs had revised Impact Analyses (IAs) due to further review after previous Board approval.  For those NPRRs which were previously approved by the Board and there was no revision to the IA, TAC took no action.

Randy Jones moved to recommend approval of the new or revised IAs as recommended by PRS:

- NPRR002, Section 3, Zonal PRR Synchronization and ERCOT Staff Clarifications.

- NPRR005, Section 7 ERCOT Staff and TPTF Clarifications

- NPRR006, Section 4 ERCOT Staff Clarifications

- NPRR008, PRR 307 Inclusion in Nodal

- NPRR009, Section 6 PRR Synchronization and ERCOT Staff Clarifications

- NPRR012, CRR Granularity in CRR Auction

- NPRR014, Zonal PRR Synchronization for Section 16

- NPRR016, TPTF Cleanup Items for Sections 2, 3, and 16

- NPRR029, Network Model Testing Clarification

- NPRR033, Settlement of CRRs When DAM Does Not Execute

Larry Gurley seconded the motion.  The motion carried on voice vote with four abstentions from the Consumer Segment.  All Market Segments were represented.

Mr. Gurley moved to recommend approval of the following NPRRs and the associated IAs, with ERCOT comments to NPRR049:

- NPRR035, Nodal Protocol Clarifications Required For Net Metering Provisions

- NPRR039, Availability of Ancillary Service Offers for the Supplementary Ancillary Service Market

- NPRR041, Corrections to Section 4, Day-Ahead Operations

- NPRR042, Corrections to Section 5, Transmission Security Analysis and Reliability Unit Commitment

- NPRR043, Corrections to Section 7, Congestion Revenue Rights

- NPRR044, Corrections to Section 6, Adjustment Period and Real-Time Operations

- NPRR047, Credit Monitoring – ERCOT Staff Clarification

- NPRR048, Revised Wording of Opportunity Outages for Transmission Facilities

- NPRR049, Generation Subsystem Changes to Incorporate Approved Whitepapers

- NPRR050, Clarification for HSL Values and WGR Values to be Used in the RUC Capacity Short Calculation

- NPRR051, Removal of the Pseudo Resources Requirements in the Real Time Security Constrained Economic Dispatch (SCED) Process

- NPRR052, Settlement for Non-Modeled Generators.

Les Barrow seconded the motion.  Participants discussed why a cost was associated with building a Security Constrained Economic Dispatch (SCED) that does not include a pseudo-resource.  Parviz Adib recommended that reasonable justifications were needed for NPRR051 which removed the requirement for the pseudo-resource, rather than reducing the ERCOT effort to implement the pseudo-resource.  The motion carried on voice vote with five abstentions from the Independent Power Marketer (1) and Consumer (4) Segments.  All Market Segments were represented.

Nodal Baseline 2 Recommendations

Mr. Gurley moved to recommend approval of the following NPRRs and IAs as recommended by PRS:

- NPRR020, ERCOT Nodal Implementation Surcharge

- NPRR026, Nodal Implementation Surcharge Verifiable Costs

- NPRR036, Market Operations Test Environment (MOTE) in the Nodal Market

- NPRR037, Conforming Section 13 to Nodal Format and Changing Frequency of Transmission Loss Base Case Calculations

- NPRR055, Correction of Voltage Support QSE Total Bill Determinants

- NPRR057, Posting Requirements Pursuant PUC Subst. R. 25.505

- NPRR058, Clarification of Standard Form Market Participant Agreement

- NPRR060, Hub Clarification

- NPRR061, Scarcity Pricing Mechanism

- NPRR063, Electrical Bus Clarification

- NPRR064, Modeling of Generic Transmission Constraints

- NPRR065, Synchronization of PRR647, Gross and Net MW/Mvar Data Reporting

- NPRR066, Synchronization of PRR698, Remove Default QSE Provisions

- NPRR067, Modeling of Private Use Networks

- NPRR068, Settlement Clarifications to Startup Eligibility, Decommitment Payments and Corrections to RUC Formulas

- NPRR069, Changes to SURAMP

- NPRR072, Day-Ahead RMR Settlement Clarifications

- NPRR073, Update of Sections 6.6 and 6.7 Due Requirements, Use Cases and CSDs

- NPRR075, Section 9, Settlements Clean-up

Mr. Barrow seconded the motion.  Participants expressed concern that the IAs for Nodal Baseline 2 NPRRs were vague and the review timeline had been extremely brief; and that the phrase “staffing impact will be determined at a later date” might be problematic.  Mr. Sullivan stated that IAs represented the high-side of estimates and that every effort would be made to bring the costs down; that approving the Baselines as a packet was important to maintaining schedules and keeping costs as low as possible with the vendors; and that staffing is being assessed company-wide for nodal go-live.  The motion carried unanimously on voice vote.  All Market Segments were represented.

NPRR024, Synchronization of PRRs 627 and 640.

Bob Helton moved to recommend approval of NPRR024 as amended by Topaz comments and its IA as recommended by PRS.  Mr. Gurley seconded the motion.  Participants discussed funding of Reliability Must-Run Agreements, and that ERCOT could contract for rated capacity.  The motion carried on voice vote with one opposing vote from the Consumer Segment and one abstention from the Municipal Segment.  All Market Segments were represented.

NPRR059, Reconfiguring the Annual CRR Auction

Mr. R. Jones moved to recommend approval of NPRR059 and its IA as recommended by PRS.  Oscar Robinson seconded the motion.  Participants discussed the absence of the 7x24 block.  The motion carried unanimously on voice vote.  All Market Segments were represented.

NPRR062, Constraint Competitiveness Test

Mr. Gurley moved to recommend approval of NPRR062 and its IA as recommended by PRS.  Mr. Robinson seconded the motion.  Mr. Bruce expressed concern that there may be a disconnect with the manner in which wind Resources are treated for Reliability Unit Commitment and the long term power forecast and noted that while the NPRR is useful in clarifying the competitive constraint test, he would oppose the NPRR.  The motion carried on voice vote with one opposing vote from the Independent Generator Segment.  All Market Segments were represented.

NPRR070, Changes to DAM Clearing Start Time Allocation of McCamey Flowgate Rights in Day-Ahead Market and NPRR071, Trade Validation by Matching Identical Trade Submissions

TAC modified the proposed language in NPRR071 to change each instance of “counterparty” to “counterpart” to eliminate any possible confusion with the defined term Counterparty.  Mr. Gurley moved to recommend approval of NPRR070 as recommended by PRS and the revised IA and NPRR071 as revised by TAC and its IA.  Mr. Barrow seconded the motion.  Participants discussed how streamlining procedures and removing certain functions could represent increased, rather than decreased costs; Mr. Anderson noted that the cost of NPRR070 had recently been reduced to $0.  The motion carried on voice vote with two abstentions from the Consumer Segment.  All Market Segments were represented.

Mr. Dreyfus expressed appreciation for participants’ patience and noted that he would convey to the Board participants’ discomfort with the NPRR volume and approval timeline of the Baseline project.

Retail Market Subcommittee (RMS) Report (see Key Documents)

Shannon Bowling reviewed recent RMS activity, and highlighted issues associated with net metering and Small Renewable Generation, as well as the recent successful Texas SET v3.0 implementation.  Mr. Dreyfus encouraged Retail Electric Providers (REPs) to engage in the net metering and small renewable discussions, due to legislative requirements that excess generation be purchased from the customer.

Retail Market Guide Revision Request (RMGRR) 051, ERCOT Template – ESI IDs for Gaining CR/TDSP Use

Mr. Lewis moved to approve RMGRR051.  Mr. Helton seconded the motion.  Participants noted that defaulting Competitive Retailers (CRs) are required to notify the customer of a switch to the Provider of Last Resort (POLR), as is the POLR, and that the RMGRR also addresses pending move-ins.  The motion carried unanimously on voice vote.  All Market Segments were represented.

ERCOT Service Level Agreement (SLA)

Ms. Bowling reviewed Market Participant concerns and SLA Workshop results, noting that a new SLA would be presented for approval at the July 2007 RMS meeting, and that the revised SLA would be used for August calculations.  Ms. Bowling noted that the Texas Data Transport Working Group (TDTWG) reviews an incident log monthly for all issues, and tracks statuses, root causes, and projects to address and initiate.

Commercial Operations Subcommittee (COPS) Report (see Key Documents)

Lee Starr presented highlights of the June 2007 COPS meeting and reviewed recent working group and task force activities, noting that COPS will be addressing data extract and small renewable generation issues in coming agendas.

Commercial Operations Market Guide Revision Request (COPMGRR) 003, Section 4, Market Notice Communication Process

Mr. Bruce moved to approve COPMGRR003.  Mr. R. Jones seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

Resolution on Small Resettlements

Mr. Starr presented the following resolution for TAC consideration:

Be it resolved that COPS requests the PUCT Staff consider recommending to the Commission when a Notice of Violation (NOV) case  has been resolved and results in a final PUCT order, that restitution to the ERCOT market for amounts less than $50,000 be directed to ERCOT and ERCOT first use the funds to reduce any outstanding “Short Pay Uplifts”.  In the event there are no “Short Pay” amounts outstanding, ERCOT should then be required to distribute the restitution amount to affected QSEs on the next billing cycle at their current “Load Ratio Share”.

Mr. Bruce moved that TAC endorse the COPS resolution and that Mr. Dreyfus bring the resolution to the Board for further direction.  Mr. Pieniazek seconded the motion.  Participants discussed how best to bring the resolution to the attention of the Board and the Public Utility Commission of Texas (PUCT), the meaning of “current Load Ratio Share,” and events on separate days cannot be summed, resulting in separate settlement efforts.  The motion carried unanimously on voice vote.  All Market Segments were represented.

LPGRR024, Residential (RES) Profile Segment Determination Algorithm Correction

Mr. Starr reviewed the proposed correction.

Mr. R. Jones moved to approve LPGRR204.  Mr. Robinson seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

Operations and Planning Reports (see Key Documents)

- Revision of Morgan Creek-Twin Buttes Closely Related Elements (CRE)

- Isabel Flores presented a proposed revision to the Morgan Creek-Twin Buttes CRE; a new substation, Divide, was cut-in between these two elements on June 20, 2007.  Mr. Dreyfus reminded participants that ERCOT provides notice of such revisions and noticed revisions take effect upon TAC approval, or seven days after the revision is submitted to TAC, absent stakeholder action.  Mr. Helton moved to approve the revision as proposed.  Mr. Belk seconded the motion.  The motion carried unanimously on voice vote.  All Market Segments were represented.

TNP One – East Bell County 345kV Project

Dan Woodfin presented a project description, economic analysis, information on stakeholder review, and ERCOT support for the project.  Mr. Woodfin noted that ERCOT would be seeking Board endorsement for the project.

Participants discussed that ERCOT was in a new era of planning, as differentiation is now made between reliability and economically justified projects; that given the weight of ERCOT recommendations, and given that permitting for the project may be in some jeopardy, ERCOT should consider making the Board recommendation conditional, as this project is purely an economic expansion.  Mr. Dreyfus reminded participants that TAC is not a formal part of the process; no action was taken.

Reliability and Operations Subcommittee (ROS) Report (see Key Documents)

Stuart Nelson provided an update of recent ROS activities, and reported on Emergency Electric Curtailment Program (EECP) events on June 9 and June 19, 2007, the development of an operational wind data survey, and discussions on the process to change reserve requirements.

Wholesale Market Subcommittee (WMS) Report (see Key Documents)

Mr. Belk reviewed recent activities of MWS, and reported that WMS had requested that PRS table PRR728, Proposal to Allow ERCOT Discretion When Processing Renewable Production Values, for one month in order for WMS to review issues; and that PRR712, Local Congestion Replacement Reserve Payment Methodology, be withdrawn.

Mr. Belk reported that the Renewables and Transmission Task Force (RTTF) would table activity amid concerns that the mechanism for priority dispatch comes close to treating Market Participants differently, and that further, formal direction was needed from PUCT Commissioners for all Market Participants to be comfortable in continuing work on the issue.  To that end, Mr. Belk presented the following June 2007 WMS motion:

WMS requests that TAC seek formal direction from the PUCT regarding the request to develop the “universe of options” for a dispatch priority mechanism, prior to undertaking any further action in developing it.  This request is made because of Market Participant concerns that the informality of the request, as it was expressed in various Open Meetings, may leave Market Participants vulnerable to antitrust allegations.

Mr. Robinson moved to waive notice of vote, in order that TAC may vote to endorse the WMS motion as presented by Mr. Belk.  Mr. Arnold seconded the motion.  The motion carried on unanimous voice vote.  All Market Segments were represented.

Mr. Bruce moved that TAC endorse the WMS motion as presented by Mr. Belk.  Mr. Lewis seconded the motion.  Participants discussed whether TAC or the Board should seek further direction from the PUCT.  Mr. Dreyfus offered to present the issue as part of the TAC report at the next Board meeting.  The motion carried unanimously on voice vote.  All Market Segments were represented.

Texas Regional Entity (TRE) Compliance Report (see Key Documents)

Larry Grimm presented the Schedule Control Error (SCE) Performance and Monitoring report, and provided an update of ERO/RE activities.  In response to questions, Mr. Grimm reminded participants that all NERC violations require a mitigation plan.

Legislative Update (see Key Documents)

Theresa Gage reviewed major energy-related bills passed during the 80th Regular Session of the Texas Legislature, and their impacts to ERCOT.

Other Business (see Key Documents)

Data Extract Discussion

Lisa Petoskey and Bryan Hanley reported on recent data extract problems, highlighting root causes as deadlock and rollback issues with Quest Shareplex, and noting lag contributors.  Mr. Hanley reported that Shareplex is being replaced with GoldenGate for replication in mid-October 2007, and that Market Participants should expect to see a decrease in issues.  Mr. Hanley added that architecture should be determined based on extract priorities set by Market Participants, rather than IT, and that ERCOT is dedicated to delivering timely, reliable data.  Mr. Dreyfus thanked ERCOT staff for making the presentation on short notice, and opined that communication around such issues was greatly improved.

Adjournment

Mr. Dreyfus adjourned the meeting at 4:07 p.m.

- Key Documents referenced in these minutes can be accessed on the ERCOT website at:

http://www.ercot.com/calendar/2007/06/20070628-TAC.html