Test Plan

Texas Nodal Program

EIP 3 (iTEST)

BackEnd

Version 1.0

07-Jul-17

Revision History

| Date | Version | Description | Author(s) |
| --- | --- | --- | --- |
| 07-Jun-21 | 0.01 | Initial Draft | George Lee |
| 07-Jun-25 | 0.02 | Feed Back in various Sections (Krishna and Don) | George Lee |
| 07-Jun-26 | 0.03 | Update Section 11 Key Milestones | George Lee |
| 07-Jul-13 | 0.04 | Feed Back in different Sections (Glen and Grady) | George Lee |
| 07-Jul-17 | 1.0 | Approved by Glen | George Lee |

Document Review

| Review Date | Version | Reviewed By | Comments |
| --- | --- | --- | --- |
|  |  | Glen Wingerd, Nodal Integration Testing Manager |  |
|  |  | <Name> <Role> |  |
|  |  | <Name> <Role> |  |

Document Approval

| Date | Approved By | Approval documented in |
| --- | --- | --- |
|  | Review Approver Daryl Cote Project Manager (IRT) | ___ Approval email on file |
|  | Approver Stephen Kerr Project Manager (EIP) | ___ Approval email on file |
|  | Approver Krishna Yalamanchili Lead Tester (Backend) | ___ Approval email on file |

Table of Contents

1.	Introduction	4

1.1.	Purpose	4

1.2.	Scope	4

1.3.	Definitions, Acronyms, and Abbreviations	4

1.4.	References	4

1.5.	Overview	5

1.6.	Program-level Standards	5

1.7.	Deviations from Program-level Standards	5

2.	Strategy	6

2.1.	Testing Philosophy	6

2.2.	Testing Process	6

3.	Evaluation Mission and Test Motivation	7

3.1.	Evaluation Mission	7

3.2.	Test Motivators	7

4.	Target Test Items	8

4.1.	In Scope	8

4.2.	Out of Scope	10

5.	Test Approach	10

5.1.	Measuring the Progress of Testing	10

5.2.	Identifying and Justifying Test Types	10

5.3.	Testing Types	11

5.3.1.	Smoke Testing	11

5.3.2.	Functional Testing	11

5.3.3.	Integration Testing	11

5.3.4.	Regression Testing	11

5.3.5.	Security Testing	11

6.	Entry and Exit Criteria	11

6.1.	Release Cycle	11

6.1.1.	Release Cycle Entry Criteria	11

6.1.2.	Release Cycle Exit Criteria	12

6.1.3.	Suspension and Resumption Criteria	12

7.	Deliverables	12

7.1.	Test Evaluation Summaries or Reports	12

7.2.	Test Results	13

7.3.	Defect Reporting	13

8.	Testing Workflow	13

8.1.	Status Definitions	13

9.	Test Environment	14

9.1.	Access to Environment	14

9.2.	Base System Hardware	14

9.3.	Productivity and Support Tools	15

10.	Roles and Responsibilities	15

10.1.	People and Roles	15

11.	Key Milestones	16

12.	Risks	17

13.	Management Process and Procedures	17

13.1.	Problem Reporting, Escalation, and Issue Resolution	17

14.	Test Deliverables	17

15.	Lessons Learned	18

# Introduction

This document describes the testing approach for the Texas Nodal Program for EIP 3 Backend (FAT). This plan describes the scope of testing, requirements to be tested, the test environment, and the processes that will be followed in order to conduct a controlled and repeatable test.

## Purpose

The purpose of the test plan is to set forth the minimum set of guidelines by which software is tested and validated during Integration testing. The test plan defines organizational responsibilities and support requirements and provides documentation of required test tools, data, environment and interfaces. This plan will be used to manage the test process and to communicate dependencies and status to all organizations involved.

## Scope

The scope of this test plan includes but is not limited to the description of:

- Strategy

- The target test items

- Items not tested

- Testing approach

- Testing deliverables

- Entry and exit criteria

- Problem reporting

## Definitions, Acronyms, and Abbreviations

| Abbreviations/Acronyms | Definition |
| --- | --- |
| Bid | The term bid in this document is used for bids, offers and trades |
| COP | Current Operating Plan |
| FAT | Factory Acceptance Test – Functional Testing |
| EDS | Early Delivery System |
| EIP | Enterprise Integration Project |
| FIP | Fuel Index Price |
| FOP | Fuel Outage Price |
| HSL | High Sustained Limit |
| LSL | Low Sustained Limit |
| iDEV | Integration Development |
| iFAT | Integration Factory Acceptance Test |
| iTEST | Integration Test |
| MMS | Market Management System, a system implemented at ERCOT by ABB |
| MP | Market Participant |
| MRID | Market Request ID |
| POC | Proof of Concept |
| SOAP | Service Oriented Architecture Process |
| SCED | Security Constrained Economic Dispatch |

## References

EDS Release Functionality Roadmap (4)

TN.EIP.QualityAssuranceQualityControlPlan –CC 01292007

TN.EIP.ExternalInterfacesSpecification Version 0.91 Draft 30-Mar-07

Release EDS3 R5.01 v.01 Draft 4-Jun-07

Nodal EDS3 SCED_W_MMS_Testing Plan_V 6E

## Overview

The first EDS 3 phase – (Upload Offers) will incrementally introduce the external Machine to Machine interface and user interface requirement for providing inputs to MMS. The objective of this phase is to ensure the SCED

External Web Services interfaces (API) operate as documented in the Test Cases.  Since the Nodal program is introducing new interfaces and technology this is an area where early delivery to the Market provides significant benefit and reduces delivery risk.  For reference this document will focus on phase2 integration of MMS application with 8 web services EIP 3 BackEnd.

## Program-level Standards

This test plan complies with the following program-level standards that are referenced in Section 1.4 above:

- ERCOT Nodal Software Development Lifecycle

- Texas Nodal Program Testing Guidelines

- PowERUP

## Deviations from Program-level Standards

- No Requirements exist for this testing effort

- No Use Cases exist for this testing effort

- Test Cases and Test Scripts were created by INT and approved by business (IRT)

- Traceability only exists for Test Scripts to Test Cases

- No Testing will be performed in iFAT

- The initial set-up of the MMS system in the iTEST environment is not using the Release Management process

# Strategy

## Testing Philosophy

The general strategy of the testing process for EIP 3 will be based on the delivery of the system in two phases. (1) First, there will be eight web services delivered in which a loop-back simulator will be used in order to test the services. (2) In the second phase, the MMS application will be integrated with eight web services. The figure on this page depicts that strategy validation in each test environment.

## Testing Process

To ensure that all testing is conducted in an organized and coherent manner, and that the objectives of the tests are clearly understood by all participants, certain test types (i.e. BTC and E2E) have been identified to be executed in target environment (i.e. iTEST). In order for timelines and schedules to meet expectations of the Market Participant the following strategy will be implemented for satisfying responsibilities within INT:

Phase 2 iTEST – proposed testing under backend (which includes integration with MMS) the plan is to move the software directly into iTEST. (Note: Backend components will not be release to Sandbox.)

Phase 2 iTEST– proposal of multiple drops out of iTEST to EDS will need to be agreed between IRT and INT based on test case coverage and ability to separate functionality systemically

Phase 2 – All defect status will be tracked and any functionality /scope changes will be managed via the Change Request Process.

# Evaluation Mission and Test Motivation

## Evaluation Mission

Early identification of as many defects as possible

Ensure a highly reliable exchange of data between MPs and the MMS system for the functionality defined for the release.

Ensure successful execution of approved Test Scripts.

Identify and document perceived quality risks

Certify to a standard (as describe in Section 5, 5.1 Measuring the Progress of Testing)

Assess and document product quality

Fulfill process mandates (with exceptions noted in Section 1.7)

## Test Motivators

| Project | Functionality | Doc ID |
| --- | --- | --- |
| EIP |  |  |
|  | Three Part Offer | WS Spec. 3.3.1 |
|  | Energy Only Offer | WS Spec. 3.3.11 |
|  | Output Schedule | WS Spec 3.3.13 |
|  | Incremental/Decremented Offer | WS Spec 3.3.3 |
|  | Current Operating Plan | WS Spec 3.3.8 |
|  | Bid Set Acceptance | WS Spec 5.3.2 |
|  | Bid Set Errors | WS Spec 5.3.2 |
|  | Get MRID | WS Spec 8.2.1 |

# Target Test Items

## In Scope

[Lets clean up this diagram to only reference terms that are defined.  Not sure what SANITY means…]

Environment > Test Strategy - Nodal EIP3 Overall Scenario Diagram

Environment > Test Strategy - Nodal EIP3 Notification Services

Environment > Test Strategy - Nodal EIP3 MMS Business

## Out of Scope

The environment will not be built out to a production-sized specification, making the following testing out of scope for this effort.

- Performance Testing

- Stress Testing

# Test Approach

## Measuring the Progress of Testing

| Req. ID | Metric Definition | Calculation Procedure |
| --- | --- | --- |
| EIPS | Total number of Test Scripts | Count the Test Scripts in Quality Center |
| EIPFTRP | Total number of Test Scripts with a most recent Test Result of Pass | Count the Test Scripts with a most recent test result of Pass in Quality Center |
| EIPFTRF | Total number of Test Scripts with a most recent Test Result of Fail | Count the Test Scripts with a most recent test result of Fail in QualityCenter |
| EIPE | Percentage of Test Scripts that have been executed | Calculated as: (EIPFTRP + EIPFTRF)/EIPS * 100% |
| EIPFTRP | Percentage of Test Scripts with a most recent Test Result of Pass | Calculated as: EIPFTRP/EIPS * 100% |
| PTSFTRF | Percentage of Test Scripts with a most recent Test Result of Fail | Calculated as: EIPFTRF/EIPS * 100% |
| EIPV | Total number of valid defects in all states excluding the Invalid state | Count the defects in all states except Invalid in QualityCenter |
| EIPR | Total number of resolved defects in Closed or Deferred states | Count the defects in the Closed or Deferred states in QualityCenter |
| EIPEX | Total test execution time in hours, excluding test planning and preparation time | Count the test execution hours expended from the time tracking tool |
| EIPS | Product Stability – to measure the defect resolution rate over time | Calculated as: EIPR/EIPV * 100% |
| EIPM | Product Maturity – to measure the defect identification rate per hour of test execution over time | Calculated as: EIPEX/EIPV * 100% |

## Identifying and Justifying Test Types

- Validate successful initiation of Web Services(Smoke Testing)

- Validate successful submission of offers

- Validate successful retrieval of offers

- Validate successful update/cancel offers/bid

- Negative Scenarios of offer submission

- Negative Scenarios of offer retrieval

- Four types of offers/bid being use – 3PO, COP, INC/DEC Offer, and OPS

- Security Testing related to MMS

- Security testing of Transport Level Certificates(Positive and Negative Scenarios)

- Security testing of SOAP DSIG Level Certificates(Positive and Negative Scenarios)

## Testing Types

### Smoke Testing

Smoke testing is a prerequisite to further testing.  It is intended to reveal simple failures severe enough to reject a prospective software release.  Smoke testing is typically a subset of the test scripts prepared for integration and functional testing.  If the smoke tests fail, no further testing will be performed until the issues are resolved, and then the smoke test can begin again.

### Functional Testing

Functional testing verifies that the system behaves correctly from the user / business perspective and functions according to the requirements, models, specifications, or any other artifact used to document the application. The functional tests must determine if each component or business event: performs in accordance to the specifications, responds correctly to all conditions that may be presented by incoming events / data, moves data correctly from one business event to the next, and that business events are initiated in the order required to meet the business objectives of the system.

### Integration Testing

During integration testing two systems that have already been tested separately are combined into a component and the interface between them is tested. Integration testing identifies problems that occur when systems are combined. Using a test plan that requires the testing of each system ensures the viability of each before combining systems. The tester will know that any errors discovered when combining systems are likely related to the interfaces between systems.

### Regression Testing

Regression testing is initiated any time the tester modifies an implementation within a program. Regression testing will be performed by rerunning existing tests against the modified code to determine whether the changes break anything that worked prior to the change and by writing new tests where necessary. Adequate coverage without wasting time will be a primary consideration when conducting regression tests.

### Security Testing

Security testing will be conducted to evaluate the compliance of a system or component with specified security requirements. Security testing will also compare the system against regulatory standards and best practices.

# Entry and Exit Criteria

## Release Cycle

### Release Cycle Entry Criteria

Represent the elements of a system’s development that needs to be completed prior to the start of specific phase of the project.  The definition of specific entry criteria with tangible deliverables for any test phase should help alleviate pressure to begin test execution under circumstances that may contribute to invalid or incomplete test results. Once agreed, entry criteria become ASSUMPTIONS with regard to what is expected to occur prior to the start of test.

Test Administration

- Test Cases and Test Scripts defined

- EIP 3 (iTEST) BackEnd Test Plan approved

Software

- All software completed and migrated to testing environment

- Unavailable software will be simulated using data and/or functional stubs

Environment

- Establishment of the testing environment with Release Management controlled software and baseline data

- System availability and maintenance defined for test execution

Communications Processes

- Agreed Issue Reporting process

Support

- General Support and Issue Report

- Development

- Hardware

### Release Cycle Exit Criteria

Represent the elements of a development that need to be completed prior to the signoff of specific phases of the project. The definition of specific exit criteria with tangible deliverables for any test phase should help alleviate pressure to approve incomplete or inadequate testing, and reduce pressure to progress to subsequent project phases with an unacceptable level of risk.

Test Administration

- All Test Scripts results have been certified and no Severity 1, 2, 3 are open.

- Documented test results indicating successful completion of all testing in scope

- Documented test results (pass or fail) with test case traceability and recommendations for advancement to the next test cycle.

- Acceptance by the authorized management representation that the completed testing warrants progression to the next cycle which is EIP 3 EDS Migration.

Issue Report Resolution

- All defects found in the current release cycle have been communicated to the business/development team.

- All defects that should have been addressed in the release were verified (as fixed or reopened).

- The FAT exit criteria includes 0 (zero) open severity 1 defects, 0 (zero) open severity 2 defects, and 0 (zero) open severity 3 defects.  The iTEST exit criteria also includes either 0 (zero) open severity 4 defects and 0 (zero) open severity 5 defects or agreement by ERCOT Business Team Manager and Deployment Manager for the deferment of any open severity 4 and severity 5 defects.  The ERCOT Defect Severity Scale is defined in the Texas Nodal Program Testing Guidelines.

### Suspension and Resumption Criteria

- Any “high risk” testing deviations or defects (as determined by management) will result in a suspension or end of testing.

- Management approval of risk mitigation plans will result in a resumption of testing.

# Deliverables

## Test Evaluation Summaries or Reports

Deliveries of Test Summaries or Reports are defined in Section 5.1, Measuring the Progress of Testing.

## Test Results

All test results will be documented in HP Software’s Quality Center (QC).  The test results collected during the test shall be analyzed to verify that the outputs are as specified in the expected results section of the test script for each test.  All test results that differ from the expected test results will be documented in the test results, and defects will be logged and linked to the test scripts.

Details regarding test results can be found in the Texas Nodal Integration Testing Guidelines on the INT SharePoint site.

## Defect Reporting

During testing, any defects found shall be documented as they are encountered.  Defects found during testing shall be entered in Quality Center.

Details regarding defect reporting can be found in the Texas Nodal Integration Testing Guidelines.

# Testing Workflow

Once Defects are assigned they are tracked using the status lifecycle:

## Status Definitions

New - the Tester has fully characterized and isolated the problem, and the Testing Coordinator concurs with the report’s content, wording, and tone.  Until the defect report has passed the Testing Coordinator review, it is not Open.

Invalid - the defect is not valid, and was recorded by mistake.  This usually occurs when a business rule was misunderstood by the tester and was then clarified by business, or requirements.  This defect will be excluded from all reports and metrics.

Open - the defect is now active and ready to be assigned.  Upon moving a defect to the Open status, the Assigned To field is required.  The Testing Coordinator sets the status to Open and updates the “Assigned To” field to the Development Lead.  If the development team has a question regarding the issue, they can change the “Assigned To” field to the Opened by (tester) and add a comment indicating they have a question.  If, and only if, the Root Cause is “Duplicate,” AND the Resolution has duplicate issue (with the defect id of the duplicate), the status can be changed to Closed from the Open status.

Fixed—the defect is fixed by a developer and is ready to deploy to the test environment.  The Root Cause and Resolution must be entered.

Test—the defect is now deployed to the test environment and is ready to be tested.  The user identified by “Detected By,” will see that the defect is now ready for verification.  Typically the Developer Lead has communicated with and received approval from the Test Lead to perform a deployment to the test environment.

Closed—the defect has been fixed is ready for release to the next environment.  Before a defect can be closed, the Root Cause and Resolution must be entered.  A tester, Testing Coordinator, or Testing Admin shall be able to close the defect. The “Closed Date” automatically populates with today’s date, and “Closed By” is recorded.

Reopen—this means the defect is still active.  This does not include regression or other unintended consequences of the fix outside the scope of the initial defect report; for such problems, the tester should enter a new defect. All defects in the Reopen state provide a “red-flag” to the Project Management, Testing Coordinator, and Development Lead.  An entry to the comments should state how the defect has failed verification.

Deferred—the development team accepts the problem as real, but project management has either assigned a very low priority or scheduled it for a subsequent release for various reasons.  The deferred status can be entered from the Open or Reopen states only.  This state change can only be performed by the Testing Coordinator or Administrator.  The change to a deferred status will only occur after business area and project management signoff has occurred.

# Test Environment

## Access to Environment

The following table sets forth the system resources for the test effort presented in this Test Plan.

## Base System Hardware

| System Resources |
| --- |
| Resource | Quantity | Name and Type |
| AIX | 1 |  |
| AIX | 1 |  |
| AIX | 1 |  |
| AIX | 1 |  |
| RHEL v3 | 1 |  |
| Windows 2003 | 1 |  |
| RHEL v3 | 1 |  |
| RHEL v3 | 1 |  |
| RHEL v3 | 1 |  |
| RHEL v3 | 1 |  |
| RHEL v3 | 1 |  |
| RHEL v3 | 1 |  |
| Windows 2003 | 1 |  |
| Windows 2003 | 1 |  |
| Test Repository |  |  |
| Server Name |  |  |

## Productivity and Support Tools

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Test Management | Quality Center | HP Interactive | 9.0 |
| Test Cases | Requisite Pro | IBM | 8.25 |
| Test Scripts | Quality Center | HP Interactive | 9.0 |
| Defect Tracking | Quality Center | HP Interactive | 9.0 |
| Tool for functional testing | LISA | ITKO | 3.6 |
| Tool for performance testing | LISA | ITKO | 3.6 |
| Test Coverage Monitor or Profiler | N/A |  |  |
| Project Management | MS Project | Microsoft | 2003 |
| DBMS tools | Toad PL/SQL | Quest Oracle | 8.6.1 10.G |

# Roles and Responsibilities

## People and Roles

| Human Resources |
| --- |
| Role | Minimum Resources Recommended (number of full-time roles allocated) | Specific Responsibilities or Comments |
| Test Manager | 1 – Glen Wingerd | The Test Manager provides management oversight for the testing effort. The test manager responsibilities include but are not limited to advocating the interests of testing, evaluating the effectiveness of the test effort, and acquiring appropriate resources. |
| Test Coordinator | 2 – George Lee | The Test Coordinator responsibilities include but are not limited to test planning, analyzing and designing the tests, monitoring test coverage, evaluating the overall quality experienced when testing, creating and maintaining the Test Execution Plan, Level I analysis, and coordinating Level II and Level III analysis. |
| Lead Test Engineer | 1 – Krishna Yalamanchili | The Lead Test Engineer responsibilities include but are not limited to test logistics, administering test system management, installation and support, and recovery of test environment configurations and test labs. |
| Test Engineer | 4 – Ramakanth Tatipaka Mehul Gadhia Deepti Kottamasu Alex Ajibade | Test Engineers are a part of an independent test and verification group, which reports to the Test Coordinator. Test Engineers are used in the creation and maintenance of Test Plans, Test Cases, Test Scripts under the guidance of the SME. The Test Engineers execute tests, log results and document defects. |
| Test Database Administrator | 1 – Srinivasulu Chejerla | The Test Database Administrator ensures the test data (database) environment and assets are managed and maintained. Responsibilities include supporting the administration of test data and test beds (database) and refreshing of this data. |
| Subject Matter Expert | 2 – Nemat Sarnevesht Venkat Kaza | The SME provides insight on business rules, assists the test engineer in writing test scripts, ensures appropriate coverage of associated requirements and assists with Level III analysis. |

# Key Milestones

| Task | Start Date | End Date |
| --- | --- | --- |
| DEV Unit/Integration Testing | 7/16/2007 | 7/31/2007 |
| EIP 3 iTEST Migration | 7/31/2007 | 8/06/2007 |
| EIP 3 iTEST Smoke Testing | 8/06/2007 | 8/10/2007 |
| EIP 3 iTEST Test Execution | 8/10/2007 | 9/13/2007 * |
| EDS Migration | 9/17/2007 * | 9/17/2007 * |

* Note: Execution and EDS Migration may occur sooner if execution complete early.

# Risks

| Risk | Priority, Impact, Likelihood | Mitigation Strategy | Contingency (Risk is realized) |
| --- | --- | --- | --- |
| Incomplete documentation that causes features/functions to be missed during testing. | Medium, High, High | Review project documentation and finalize test cases prior to beginning testing. Schedule meetings as necessary to close gaps. | Defects that are found in production will go through another test cycle as they are fixed |
| Lack of Business and technical requirements and use cases. | High, High, High | Testing team has created Test Cases that have been approved by IRT. These test cases are an attempt at a replacement for the appropriate documentation | Defects that are found in production will go through another test cycle as they are fixed |
| Internal Program testing not completed prior to QA testing phase. | High, High, Medium | Dev allowed time to test | More completed test during iTEST |
| Environment issues encountered during integration testing. | High, High, High | Require completion of environment test prior to releasing to QA. | Delay start of testing |
| Environment or software not available in time and causes our schedule to slip | High, High, High | Require completion of environment or software test prior to releasing to QA. | Delay start of testing |
| Time constraints do not allow reports to be validated at all the levels. | High, Low, Low | Spend more time testing | Extend Timeline |
| Large numbers of defects will impact testing timeline as it may mandate full regression cycles – longer time to complete | High, High, Medium | Spend more time testing | Extend Timeline |

# Management Process and Procedures

## Problem Reporting, Escalation, and Issue Resolution

Once a defect has been submitted in Quality Center a defect notification will be sent to the Testing Coordinator for first level analysis. The Testing Coordinator will review the defect and assign or adjust the severity and priority. The Testing Coordinator will then send a defect notification to the Development Lead. The Development Lead will make the appropriate assignment based on workload and expertise, and send the final defect notification to the assignee. All defect notification will be generated and distributed by the Quality Center system in the predetermined format. The defect notifications should serve as notification only, all comments and analysis should be recorded in the Quality Center tool, and defect information may be updated after the notifications are delivered. The originator of the defect will review the defect for updates on a daily basis.

# Test Deliverables

| DELIVERABLE | DESCRIPTION |
| --- | --- |
| EIP 3 (iTEST) BackEnd Test Plan | Describes overall test approach Defines tracking and metrics Defines acceptance criteria |
| Test Cases / Test Scripts | Define test cases for each functional area and each master test scripts Define the sequence of detailed test scripts |
| Program Summary | Expected and actual Summary Metrics Report Consolidated activity progress Risk indicators |
| Lessons Learned Report | Analyzes test results Provides recommendations |

# Lessons Learned

The Test team will produce a Lessons Learned document at the end of the test phase. This document shall highlight all major discoveries, trials and successes of the EIP 3 (iTEST) BackEnd Test.  Included will be final summaries of all metrics.

Test will make assertions and recommendations in this report in regard to the stability and accuracy of the code.  A recommendation for proceeding to the “next phase” will be contingent on resolution for all defects.  Resolution does not necessarily mean that the defects are fixed, but that each one has been addressed.