| SCR Number | 749 | SCR Title | MarkeTrak Enhancements |  |
| --- | --- | --- | --- | --- |
| Timeline | Normal | Recommended Action |  | Approval |
| Proposed Effective Date |  | Upon system implementation |  |  |
| Priority and Rank Assigned |  | High Priority; Rank 9 |  |  |
| System Change Description |  | The MarkeTrak tool is a web based database application used to track, manage, and store data utilized by ERCOT and the Market Participants (MPs). This tool is the supported method to track ERCOT Retail market issue management and data discrepancies in the market. This System Change Request (SCR) adds functionality to the MarkeTrak Issue Resolution Tool for: - Increased usability - Improved workflow of MarkeTrak Issues - Increased reporting functionality |  |  |
| Overall Market Benefit |  | This SCR improves MPs’ productivity. |  |  |
| Overall Market Impact |  | Unknown |  |  |
| Consumer Impact |  | Unknown |  |  |
| Procedural History |  | - SCR749 was posted on 05/17/07. - RMS considered SCR 749 on 06/13/07. - Impact Analysis (IA) and Cost Benefit Analysis (CBA) were posted on 07/10/07. - The RMS considered the RMS Recommendation Report , CBA and IA on 07/11/07. - PRS assigned the priority and rank on 07/19/07. |  |  |
| RMS Recommendation |  | On 06/13/07, RMS unanimously voted to recommend approval of SCR749. All Market Segments were present for the vote. On 07/11/07, RMS voted to recommend approval of the RMS Recommendation Report and endorse the IA and CBA. There was one abstention from the Consumer Market Segment. The Electric Cooperative Market Segment was not present for the vote. |  |  |
| Summary of RMS discussion |  | On 06/13/07, there was no discussion. On 07/11/07, RMS members expressed concerns about the extent of market engagement during the requirements development phase. RMS confirmed that once the requirements documents are developed RMS will have the opportunity to review and approve them prior to project execution. |  |  |
| PRS Recommendation |  | On 07/19/07, PRS unanimously voted to recommend a high priority and rank 9 for SCR749. All Market Segments were present for the vote. |  |  |
| Summary of PRS discussion |  | On 06/13/07, there was no discussion. On 07/19/07, ERCOT explained that the cost associated with SCR749 may decrease once detail requirements are developed. ERCOT will provide a new CBA when another level of detail is determined. |  |  |

ERCOT/Market Segment Impacts and Benefits

| Assumptions | 1 | ERCOT and steering committee appointed by RMS will continue to develop detailed requirements based on enhancements gathered at MMWG |  |
| --- | --- | --- | --- |
|  | 2 | ERCOT will present final list of requirements for market approval |  |
|  | 3 |  |  |
|  |  | Impact Area | Monetary Impact |
| Market Cost | 1 | Training for Users on how to use enhancements and new workflows | Not known |
|  | 2 |  |  |
|  |  | Impact Area | Monetary Impact |
| Market Benefit | 1 | Improve productivity for Market Participants | Not known |
|  | 2 | Provide increased monitoring capabilities for Market Participants and reduce number of escalated issues | Not known |
|  | 3 | Require CRs to provide additional information at creation of issues to minimize TDSP processing time | Not known |
|  | 4 |  |  |
| Additional Qualitative Information | 1 | Minimize negative impacts to end-use customer by minimizing turnaround times for Cancel w/Approval request |  |
|  | 2 |  |  |
| Other | 1 | None. |  |
| Comments | 2 |  |  |

| Original Sponsor |  |
| --- | --- |
| Name | Jennifer Garcia on behalf of the Market Metrics Working Group (MMWG) |
| Company | Jennifer.garcia@directenergy.com |
| Segment | Independent Retail Electric Provider |

| Comments Received |  |
| --- | --- |
| Comment Author |  |
| None |  |

Business Case for Proposed System Change

- Issue 1:

Changes to MarkeTrak to improve usability.

- Resolution:

- Add functionality that would allow for the following:

  - Send and store email with MarkeTrak issue to an escalation contact from an individual MarkeTrak Issue screen.

  - Provide update via API whenever a Market Participant’s visibility into an issue has been removed.

- Review performance of Bulk Insert Functionality to address possible improvements in the process.

- Allow new User’s access to all issues associated with their DUNs upon MarkeTrak User setup.

- Review possible changes to allow for easier identification of DUNs number association with each MarkeTrak session.

- Review Search Functionality to address possible improvements, including but not limited to the following:

  - Search for multiple issue ids

  - If, then, else functionality.

- Issue 2:

- Changes to Workflows, Issue Types and Fields

- Resolution:

- Review all MarkeTrak Issue Workflows for potential changes to increase productivity.

- Revise the Inadvertent Switch workflow to address improvements in the Inadvertent Gain Process as defined by the IAG Task Force.

- Revise Billing Issue and Missing Transactions workflows to provide clarification between the two flows.

- Add a required ‘Total’ field to DEV Issue Sub-type ‘IDR usage present MP not ERCOT’ and replicate this to the API.

- For TDSP submitted DEV LSE Issues, allow user the option to proactively enter information in the field ‘Service Hist With DUNS for Affected Period’.

- Allow for the use of special characters (&, #, etc) in the API functionality.

- Add Premise Type as a required field for all issues where the ESI ID Field is populated.

- Revise the Load Profile Assignment workflow to address improvement in the Quarterly Validation Process.

- Add ability for prioritization of “Cancel with Approval” Issues.

- Add Service Period Start Date field to all Day-to-Day Issues.

  - This should be required for Rep of Record and Usage/Billing Issues and optional for all other Day-to-Day Issues subtypes.

- Add ISA, GS, Original Tran ID, and ESI ID as a field on 997, Project and Other Issues.

  - For 997 Issues ISA and GS should be required and Original Tran ID, and ESI ID should be optional.

  - For Project and Other Issues all four fields should be optional.

- Create a Parent Project Type for DEV Issues.

- Add new Day-to-Day Subtype Issue for 650 Service Orders.

- Issue 3:

Retail Market Subcommittee (RMS) and Market Participants want increased reporting capabilities.

- Resolution:

- Identify months within the tool so that data can be pulled for the entire month.

- Expand capability to pull data for a designated time period, whether that is one day or one year.

- Enable reporting on average time to complete MarkeTrak Issues, including average time in each state.

- Review reporting capability for possible changes to increase usability.