## Slide 1: ERCOT SLA Exception Request REVISED
RMS – Aug. 15, 2007

## Slide 2: What is ERCOT requesting?
ERCOT is requesting an exception to the SLA for the following migration activities
August 25, 2007 12:00PM through August 27, 2007 12:00AM
  Migration of databases to AIX (registration, translation mapping, messaging)
  Migration of application to AIX (messaging)
September 15, 2007 12:00PM through September 17, 2007 12:00AM
  Migration of databases to AIX (settlements and billing)
September 22, 2007 12:00PM through September 24, 2007 12:00AM
  Retail maintenance release (rescheduled from Sept 8th)

## Slide 3: How will services be impacted?
Market Participants utilizing NAESB to send/receive transactions to/from ERCOT will NOT be able to send/receive transactions to/from ERCOT during the outage.
  867 Transactions will NOT be forwarded during the outage.
  997 Functional Acknowledgements will NOT be sent during the outage.
Components of the TML and Commercial API will NOT be available including:
  Find ESI ID
  Find Transaction
  Submit Transactions
  USA Functionalities
  Market Data Transparency Web Services
  Extract Scheduler
  Report Explorer, including
    Reports
    Extracts
    Invoices
    Settlement Statements
    Extract Scheduler
ERCOT Internet Services will NOT be available, including but not limited to:
  ERCOT.com – www.ercot.com
  MarkeTrak - https://marketrak.ercot.com:8443/tmtrack.dll
  TCR – https://tcr.ercot.com
  Texas Renewables – www.texasrenewables.com
MOS, Scheduling API, MOSTML, MOSPUBLIC, and Outage Scheduler will not be affected as there will be a DNS failover from Taylor to Austin.

## Slide 4: Why can’t ERCOT use planned weekends?
ERCOT teams have been working diligently to use planned weekends where appropriate
  The time and resources needed for both the Retail release and the AIX migrations prevent them from occurring on the same weekend.

## Slide 5: What impact to Annual Validation schedules?
ERCOT Load Profiling team is communicating updated schedule information to the TDSPs
  ERCOT is able to expand the window for submission to three (3) evenings during the week to offset the outages that ERCOT will need on weekends.
  This should accelerate the schedule and have minimal impact to the Market Participants and meet the needs of the Market for the Annual Validation.