## Slide 1: RO Projects Financial Overview Retail Market Subcommittee August 15, 2007 Justin Rasberry Market Operations Division Projects Organization

## Slide 2: 2007 RO PPL
Projects BELOW the current Capability Line
(Yellow Shaded Area)
Unplanned 2006 Carry-over Projects
(Green Shaded Area)
Projects ABOVE the current Capability Line
(Orange Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
No status change on these projects.

## Slide 4: Projects ABOVE the Capability Line
PR 40038_01: TX SET 3.0 moved to “Closing”
PR 50059_01: EDW Siebel Transition moved to “Closing”
PR 50060_01: EDW TCH moved to “Closing”
PR 50061_01: EDW EAI Transition moved to “On Hold”
PR 70005_01: EIS Siebel to L* Data Comparison moved to “Initiation”

## Slide 5: Projects BELOW the Capability Line
PR 60007_01, Performance Measure Reporting Requirements project remains right under the capability line awaiting pending PUCT action

## Slide 6: Financial Overview as of 7/31/2007
As communicated at May RMS, the DPO fully expected that we may see the variance rise as we complete the 2008 PPL planning process and active project in Planning can more fully identify spend expectations for 2007 and carry-overs into 2008
Expect Performance Measures Project to initiate in 2007 that will be able to use funds from the variance.
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $5.17M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | $3.25M | Based on current expectations and run rates for active and not started projects above the capability line Budget range of $3M – $4M
Budget Variance | ~$1.92M | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line $430k resulting from projects running under budget $1.49M due to amounts forecasted into 2008 for current projects

## Slide 7: Budget Variance Allocation
At previous RMS meetings, it has been requested that ERCOT present its plan for release of funds to RMS before monies are returned to SRT for potential re-allocation
RO Release
Approx. $1.1M
MO/RO Budget Variance
2007; $ thousand
$1,743
$109
$314
RO Total = $1,500
No Concerns
Should be monitored
Should not Release
CART reviewed the MO-RO portfolio collectively and recommended the release of $1.3M from the overall portfolio budget variance of approx. $2.2M.
RO Total = $117
RO Total = $309

## Slide 8: Questions / Contact
Justin Rasberry
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-3991
jrasberry@ercot.com