## Slide 1: MarkeTrak Phase II Task Force
Update to RMS
August 15, 2007

## Slide 2: Kick-Off Meeting July 30, 2007
Accomplishments
  Agreed to the scope and goals
  A presentation was given by ERCOT:
    Providing information on the timeline from Kickoff to Implementation
    Reviewing the new format for the detailed requirements documentation
  Additional requirements were addressed
  In order to meet the implementation timeline the task force will be meeting for 2-days twice a month through October 2007

## Slide 3: August 6th and 7th
Accomplishments:
  Reviewed each of the MarkeTrak workflows for efficiencies (excluding IAG workflow)
  Reviewed MarkeTrak metrics presented by ERCOT
  Market Requirements were identified by subtype
Action Items from this meeting:
  From the reviews, additional requirements were identified
  Develop Use Cases for discussions in next meeting

## Slide 4: Next Meeting August 21st and 22nd
Location – Houston, TX
  CenterPoint Energy at 1111 Louisiana St (Downtown)
Will review several preliminary Use Cases for completion
  Action Item for subsequent meetings will be to continue the development of Use Cases
We are asking users to participate in the development and review of the requirements. It is important that we understand and have Market agreement on all of the proposed changes
We will be hosting our meetings at various locations so that all users have an opportunity to participate and provide input.

## Slide 5: Questions