## Slide 1: Flight Testing Update

## Slide 2: Flight 0707
Details
08/15/07 Test Day 28
Flight scheduled to conclude 08/21/07
  Contingency Testing scheduled to conclude: 09/11/07

## Slide 3: Flight 0707
Progress
Connectivity complete
Flight started on time
As of 9:00 AM Mon. 08/13/07 - 84.75% complete

## Slide 4: Flight 0707
Progress (continued)
Week 1 100% complete
Outstanding transactions for Week 2
  6 Point-to-Point
Outstanding transactions for Week 3
  7 Point-to-Point
Outstanding transactions for Week 4
  34 Point-to-Point

## Slide 5: Flight 0707
Progress (continued)
Outstanding transactions for Week 5
  1 Inbound to ERCOT
  3 Outbound from ERCOT
  17 Point-to-Point

## Slide 6: Flight 0707
Next Flight - 1007
Flight Deadline is 09/19/07
Connectivity Kick-Off Conference Call: 09/25/07
Flight Kick-Off Conference Call: 10/05/07
Flight Begins: 10/08/07
Flight scheduled to conclude: 11/20/07

## Slide 7: Questions
Notes: <number>
<header>