## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Carrie Tucker, ERCOT Thursday, 08/16/2007

## Slide 2: Last month at TPTF
Since last update, TPTF convened on:
  June 11; June 12 Joint PRS/TPTF meeting
  June 21
  June 25-27
  July 9-10
  July 23-25

## Slide 3: Last month at TPTF
Major accomplishments
  Commercial Systems (COMS) Project – Approval of:
  Reliability Must Run Services Real-Time Settlements Requirements v1.1
  Real-Time Energy Settlements Requirements v1.11
  Day-Ahead Market (DAM) Energy Settlements Requirements 1.1
  Data Aggregation Requirements v1.9
  DAM Settlements Conceptual System Design (CSD) v1.1
  Average Incremental Energy Cost Settlement CSD v1.1
  Eligibility Process for Settlements v1.10
  Invoices CSD v1.1
  Statements CSD v1.9
  Financial Transfer CSD v1.9
  Reliability Unit Commitment CSD v1.9
  Market Participant Registration System CSD v1.2
  Congestion Revenue Rights (CRR) Auction Revenue Disbursement Requirements v1.9
  CRR Balancing Account Requirements v1.9
  DAM CRR Settlements Requirements v1.9
  Real-Time CRR Settlements v1.9
  Credit Monitoring and Management Requirements v1.2 and CSD v1.9

## Slide 4: Last month at TPTF
Major accomplishments (continued)
  Energy Management System (EMS) Project – Approval of:
  Wind Power Forecasting CSD
  Integration and Design Authority (IDA) Project – Approval of:
  IDA Whitepaper, Combined-Cycle Unit Modeling in the Nodal Design
  IDA Whitepaper, Split Generation Resources
  Integrated ERCOT Readiness and Transition (IRT) Project – Approval of:
  Sections 1, 2, and 3 of the SCED Market Participant Handbook
  EDS3 Release 5 – SCED Testing Establishing Generating Resource Offer Curves
  Service Level Agreement for Nodal EDS Environments

## Slide 5: Last month at TPTF
Major accomplishments (continued)
  Other – Approval of:
  Nodal Transition Outage Management Guideline Plan
  Changes to ERCOT Nodal Transition Plan
  Changes to TPTF Charter
  Recognition that NPRRs included in Baseline 1 are necessary for “go-live”
  Recognition that the IDA whitepapers and Change Items included in Baseline 1 are necessary for “go-live”
  Recognition that the IDA whitepapers and Change Items included in Baseline 2 are necessary for “go-live”

## Slide 6: Last month at TPTF
Major accomplishments (continued)
  Other – Approval of:
  NPRR synchronizing PRR698, Remove Default Qualified Scheduling Entity (QSE) Provisions
  NPRR for Modeling of Private Use Networks
  NPRR068, Settlement Clarifications to Startup Eligibility, Decommitment payments and Corrections to RUC formulas
  NPRR069, Changes to SURAMP
  NPRR070, Changes to DAM clearing start time; Allocation of McCamey Flowgate Rights in Day-Ahead Trade Validation
  NPRR071, Trade Validation
  Comments on NPRR075, Corrections to Section 9 – Settlements Clean-up
  NPRR073, Update of Sections 6.6 and 6.7 Due to Requirements, Use Cases and CSDs
  NPRR for Synchronization of EECP Event Realignment to replace NPRR040
  NPRR045, Wind Power Forecasting

## Slide 7: Coming up at TPTF
This month, TPTF has met/will meet:
  August 13-14
  August 27-29

## Slide 8: Coming up at TPTF
Plan to discuss:
  Enterprise Data Warehouse (EDW) Project:
  Work through examples and discuss comment timeframe for the Data Archival Reporting Requirements
  COMS Project:
  MMS to COMS Interface
  Update on Settlements Mini-Market Examples
  CRR Project:
  Review of updates for CRR Requirements & CSD through Baseline 2
  IDA Project:
  Review disposition of comments for External Interfaces Specification

## Slide 9: Coming up at TPTF
Plan to discuss (continued):
  IRT Project:
  EDS process for resolving testing errors
  Plan for tracking error resolution in the context of metrics and Readiness Reporting
  EDS 1 testing deliverables
  Registration Update
  Training Curriculum document- discuss prerequisite training for EDS
  The concept of reasonableness of LMPs
  Comments for the Nodal Operating Guides
  Review NPRRs:
    Draft NPRR modifying language for Electrical Bus in Section 3.1.5.1
    NPRR074, Revisions to Monitoring and Qualification Tests in Section 8, Performance Monitoring and Compliance
    NPRR076, Synchronization of Emergency Electric Curtailment Plan (EECP) Event Realignment
    PRR727, Process for Transition to Nodal Market Protocol Sections

## Slide 10
Questions?