## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
August 23, 2007

## Slide 2: PMO Update
Agenda
  2008 Project Prioritization and Funding
    Approval Status and Funding Update
  Cost Benefit Analysis Review Board
    No activity
  Recent Project Developments
    Project that have been implemented – April through July
  NPRR Status
    Baseline 1 & 2
    Next Baseline

## Slide 3: PMO Update
2008 Project Prioritization Approval Status
  Approved by PRS on 6/21
  Approved by TAC on 6/28
  Available for F&A and Board review in conjunction with ERCOT 2008 budget review on 7/17
2008 Project Funding Status
  Original 2008 project budget submission $27.5M (Zonal)
    $ 5.3M (Nodal)
    $32.8M (Total)
  Revision on 7/13
    Acceleration of projects to 2007 ($5.3M)
      Projects to be accelerated still
        being determined
  Revised 2008 project budget $27.5M (Revised Total)

## Slide 4: PMO Update
Recent Project Implementations
  April
    PR-40007 – SCR727 Phase II Enhancements
    PR-70031_01 Spectel Hotline System Expansion
  May
    PR-40090_02 Operator Training Simulator (OTS) System
  June
    PR-40038: TX SET 3.0
  July
    PR-50059: Siebel Transition to ODS
    PR-50123_03: Document Management Ph 3

## Slide 5: PMO Update
NPRR Status
  Baseline 1
    Approved by Board of Directors on 7/17
  Baseline 2
    Approved by Board of Directors on 7/17
  Next Baseline
    15 NOGRRs
      11 with No Impact
        NOGRRs 3, 4, 6, 7, 8a, 8b, 8c, 8d, 8e, 8f, 8g, 8h
      1 with No Impact but an assumption to be confirmed with OWG
        NOGRR 7
      3 with Impacts that will be absorbed in current budget and schedule or recommended for grey-box language
        NOGRRs 1, 2, 5
    Other Items in this Baseline
      NPRR 79
      NPRR 77 (potentially – depends on PRS action)