## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Stacy Bridges, ERCOT Thursday, 09/13/2007

## Slide 2: Last Month at TPTF
During August, TPTF Convened On:
  August 13 – 14
  August 27 – 29

## Slide 3: Last Month at TPTF
Major Accomplishments
  Energy Management System (EMS) Project—Approval of:
    Generation Subsystem Requirements Specification v1.2
    Energy Management System Requirements Specification v1.2
    State Estimator Requirements Specification v1.2
    Wind Power Forecasting Requirements Specification v1.2
    Network Security and Stability Analysis Requirements Specification v1.1
    Load Forecasting Requirements Specification v1.1
  Congestion Revenue Rights (CRR) Project—Approval of:
    CRR Requirements Specification v1.92.
    CRR Conceptual System Design (CSD) v1.07

## Slide 4: Last Month at TPTF
Major Accomplishments (continued)
  Enterprise Integration Project (EIP)—Approval of:
  New web services for the updated External Interfaces Specification v1.03:
New Market Transaction Services
  Self Arranged Ancillary Services
  Ancillary Services Offer
  Ancillary Services Trade
  DAM Energy Bid
  DAM Energy Only Offer
  Congestion Revenue Rights Offer
  PTP Obligation Bid
  Self Schedule
New Notifications
  Outage Notifications
  Notices and Alerts
  CRR Awards
New Market Information Services
  Proxy Curves
  Startup and Shutdown Instructions
  Total Regulation
  Load Ratio Share
  Unit Availability
  Forecasted Load
  Real-Time System Load
  Market LMPs and SPPs
  Mitigated Curves
New Outage Scheduling Services
  Outage Creation

## Slide 5: Last Month at TPTF
Major Accomplishments (continued)
  Early Delivery Systems (EDS) Project—Approval of:
    New Readiness Metrics:
      MP2, QSE with Resources Connectivity to EDS Environment
      MP3, QSE with Resources Upload of SCED Offers to EDS
      MP5, ICCP Point to Point Telemetry Test
    Modified Readiness Metrics
      E1, ERCOT Staff Completes Training
      E6, Develop Nodal Operating Guides
      E8, ERCOT Staffed for Texas Nodal Operations
      E9, Develop TN Procedures
      MP11, MP Registration Activities
      MP14, MP EDS-2 Trials Participation
      N1, ERCOT Telemetry Alarm Processing

## Slide 6: Last Month at TPTF
Major Accomplishments (continued)
  Market Participant Engagement & Readiness (MER) Project—Approval of:
    Proposed changes to the Training Course Curriculum Document
  Other—Approval of:
    ERCOT staff comments for NOGRR005, Planning, including changes proposed by TPTF
    Additional ERCOT comments for NOGRR007, Telemetry and Communication
    Revisions to the TPTF Charter as modified by TPTF on Aug. 29, 2007
    Draft NPRR for revised Electrical Bus language in Nodal Protocols Section 3.1.5.1

## Slide 7: Coming Next at TPTF
During September, TPTF has met/will meet on:
  September 10 – 11
  September 24 – 26

## Slide 8: Coming Next at TPTF
Plan to discuss:
  Commercial Systems (COMS) Project:
    Commercial Systems Integration (CSI) Update
    Draft NPRR- Simplifying OBLRACT and OPTRACT
    Draft NPRR- Settlement Clarifications to RUC Capacity Shortfall Ratio Share Formula
  CRR Project:
    Review disposition of comments for the Restructured CRR Requirements
    Discussion of CRR clarifications:
      Clarification that MCFRIs will be allocated to wind generators
      Clarification of when Settlement Points associated with new Resources become effective
    Review disposition of comments for the CRR Testing Market Participant Handbook

## Slide 9: Coming Next at TPTF
Plan to discuss (continued):
  Enterprise Data Warehouse (EDW) Project:
    Update on Data Archival and Reporting Document
  EMS Project:
    Review updates to reflect naming convention
    Review the updated EMS CSD
  Market Information System (MIS) Project:
    MIS Schedule of tasks to complete to support EDS 3
  Market Management System (MMS) Project:
    Update on MMS documentation and schedule

## Slide 10: Coming Next at TPTF
Plan to discuss (continued):
  EDS Project:
    Identify Readiness Metrics for Iteration 3
      MP6 - QSE and TSP Telemetry/ICCP System Availability
      MP12 - MP Completes EDS-3 Related Training
      E3 - Validate Telemetry/SE EDW/ Data Accuracy
      EMO9 - Validate Zonal and Nodal Common Constraints
      N2 - ERCOT Telemetry/ICCP System Failover
      N3 - Validate SE Performance and Accuracy
      MO4 - Verify Base Point Generation
      MO5 - Generate LMPs for 6 months
    EDS 1 Update
    EDS 2 Update
    EDS 3 Update
    Resource Asset Registration Form (RARF) Update

## Slide 11: Coming Next at TPTF
Plan to discuss (continued):
  PRRs/NPRRs:
    NPRR078, Simplifying the Dispute Process
    NPRR081, Automatic Voltage Regulator (AVR) Status
    Draft NPRR, Revisions to Monitoring and Qualification Tests in Section 8, Performance Monitoring and Compliance (replacement for NPRR074)
    PRR727, Process for Transition to Nodal Market Protocol
  Other Items:
    Discussion of ERCOT naming convention
    Review of broad-form Non-Disclosure Agreement
    Review disposition of comments for Protocol Transition Plan
    Review disposition of comments for Nodal Startup Transition Rules
    Update on Compliance Monitoring Programs for QSEs, TSPs, and ERCOT

## Slide 12: Questions?
Questions?