## Slide 1: Market Coordination Team Update Retail Market Subcommittee October 10, 2007 Susan Munson Retail Market Liaison/MODPO

## Slide 2
Texas SET 3.0 Lessons Learned
Lessons Learned Events
July 13 – MCT Lessons Learned brainstorm session
Emailed follow-up items
August 2 - Market Survey sent
    7 MPs returned completed surveys (3 TDSPs, 3 CRs, 1 service provider)
August 14 – ERCOT Internal Lessons Learned
August 29 – MCT Lessons Learned Session
September 9 – Delivered Final Documents
Final Document:
MCT Page of ERCOT.com Key Documents: (http://www.ercot.com/committees/board/tac/rms/mct/index.html)
Texas SET 3.0 Lessons Learned Consolidated Spreadsheet

## Slide 3
Used Survey results as a basis for the discussion
What did we as a market do right?
What could we improve on in the future?
What are the Action Items taken from the meeting? To whom will they be assigned?
Lessons Learned Session Recap

## Slide 4: Market Survey and Discussion Item for RMS
Survey Question:
How clear were Implementation Guide, RMGRRs, PRRs redlined in regards to the Market Requirements?
MCT Discussion Points:
Problem with having so many RMGRRs and with filing them so early. Lesson Learned: File RMGRRs after Requirements are completed.
More feedback needed from RMS on PRRs/RMGRRs. Comment period isn’t beneficial if MPs do not review and provide comments.
RMS:
How to involve market participants in reviewing and providing comments on PRRs/RMGRRs?

## Slide 5: Questions?