## Slide 1: MarkeTrak Phase II Task Force
Update to RMS
October 10, 2007

## Slide 2: October 2nd and 3rd
Accomplishments:
  Reviewed Use Cases 1 through 15, of these the following cases were marked as Final by the Taskforce:
    Use Case 1: Inadvertent Gain
    Use Case 2: Premise Type Field
    Use Case 3: Add Close State to D2D Issues
    Use Case 6: DEVIDR_NEWTOTAL
    Use Case 10: Special Character requirement
    Use Case 11: Not allow Changes to the Title Field
    Use Case 12: Add Close State to DEV Issues
Action Items from this meeting:
  Action Item: Please have users and technical staff review the following Use Cases (4, 5, 7, 8, 9, 14, 15, 16, 17, 20, 21, 22, 23, and 24) Comments should be submitted by Thursday, October 11th to Karen Malkey (karen.malkey@centerpointenergy.com)

## Slide 3: Next Meeting October 16th and 17th
Location – Dallas, TX
  Hosted by ONCOR 1601 Bryan St. (Downtown)
Will review remaining Use Cases from Market Participants to be marked as Final
All Use Cases are located on the ERCOT web site under project 70007 (link provided below). All redline versions are stored in the Archives folder.
    http://www.ercot.com/services/projects/current/70007_01/
We are asking users to participate in the development and review of the requirements. It is very important that we understand and have Market agreement on all of the proposed changes prior to closing requirements phase of this project.

## Slide 4: Remaining Schedule for Requirements
November 1st and 2nd
  ERCOT will present their Requirements
  Meeting held in Austin at ERCOT’s facilities
November 8th
  Complete Requirements Document (ERCOT & Market) will be sent out for review.
November 14th and 15th
  Complete Requirements Document will receive final review for agreement by Market Participants.
  Meeting held in Corpus Christi hosted by AEP
November 21st
  Final Requirements Document submitted to ERCOT.

## Slide 5: Questions