## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
October 18, 2007

## Slide 2: PMO Update
Agenda
  2008 Project Prioritization and Funding
    Approval Status and Funding Update
  Recent Project Developments
    Project that have been implemented – September
  Cost Benefit Analysis Review Board
    “Guiding Principles” update

## Slide 3: PMO Update
2008 Project Prioritization Approval Status
  Approved by PRS on 6/21
  Approved by TAC on 6/28
  Approved by the Board of Directors on 9/18
2008 Project Funding Status
  Original 2008 project budget submission $27.5M (Zonal)
    $ 5.3M (Nodal)
    $32.8M (Total)
  Revision on 7/13
    Acceleration of projects to 2007 ($5.3M)
  Revised 2008 project budget $27.5M (Revised Total)

## Slide 4: PMO Update
Recent Project Implementations
  August
    No market-facing project implementations to report
CBA Review Board
  Meeting held on 10/4/2007
    Objective: Review/revise “Guidelines for Project Prioritization”
    Revised document attached