Guiding Principles for ERCOT Project Prioritization

| Priority | Description |
| --- | --- |
| 1 | Projects required by Statute, PUCT Order, NERC compliance or critical reliability of: - Grid Operations - IT Infrastructure - Commercial Settlement |
| 2 | High value for a majority of market segments or ERCOT |
| 3 | High value to one or two segments, or Medium value for a majority of market segments or ERCOT |
| 4 | Medium value for only one segment |
| 9 | Parking lot for non-prioritized projects |

Important Considerations:

- Consistent application of prioritization rules by all parties is critical.  Everyone must play by the same rules.

- Key Definitions

- Critical – reliability or operational requirement that must be addressed immediately

- High value – reliability or operational requirement that if left unaddressed will become critical

- Medium value – important to improve reliability, service or efficiency of operations of the market

- Effective project prioritization is a combination of the following elements:

- PRR / SCR / ERCOT Project Request / etc.

- Project description and assumptions

- Market costs and benefits

- Credit implications

- Relevance to nodal market

- Impact Analysis

    - ERCOT implementation cost

    - ERCOT staffing impact

    - Estimated delivery time

    - Feasibility of implementation

- CBA output

    - Benefit and impact statements

    - Net benefit $

    - Cost/benefit ratio

    - Market implementation cost

- Other Considerations

    - Impact on ERCOT internal controls

    - Prioritization of audit and security projects will be based on the individual merits of the request

    - Additional supporting documentation is encouraged to help communicate why the project is needed