## Slide 1: TPTF Update for TAC November 1, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestones | Request TAC approval of the following Milestones – 23 COMS Business Requirements complete 3 MMS Business Requirements complete 1 MMS Conceptual System Design complete 1 INF Business Requirements complete 1 INF Conceptual System Design complete | For Vote

## Slide 3
Meeting Summary
Meetings October 8-9 and October 22-23
On October 8, TPTF discussed the following:
  Quality Center Update
  COMS Update
    Review COMS Requirements Updated through Baseline 2
      On October 8, TPTF approved the following sixteen COMS Requirements Specifications updated through Baseline 2 as being in compliance with applicable Nodal Protocols:
      Average Incremental Energy Cost Settlements Requirements (B2) v3.0
      Black Start Services Real-Time Settlements Requirements (B2) v3.0
      Congestion Revenue Rights (CRR) Auction Revenue Disbursement Requirements (B2) v3.0
      CRR Balancing Account Requirements (B2) v3.0
      Day-Ahead Market (DAM) CRR Settlements Requirements (B2) v3.0
      Data Aggregation Requirements (B2) v3.0
      Dispute Management Requirements (B2) v3.0
      Eligibility Process for Settlements Requirements (B2) v3.0
      Financial Transfer Requirements (B2) v3.0
      Real-Time CRR Settlements Requirements (B2) v3.0
      Real-Time Energy Settlements Requirements (B2) v3.0
      Real-Time Reliability Must Run (RMR) Services Settlements Requirements (B2) v3.0
      Registration Requirements (B2) v3.0
      Reliability Unit Commitment (RUC) Settlements Requirements (B2) v3.0
      Settlement Invoice Requirements (B2) v3.0
      Settlement Statement Requirements (B2) v3.0

## Slide 4
Meeting Summary – October 8 (continued)
On October 8, TPTF discussed the following:
  COMS Update (continued)
    Review COMS Requirements Updated through Baseline 2
      On October 8, TPTF approved the sixteen COMS Requirements Specifications updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Allen and City of Eastland). All Market Segments were represented for the vote.
      On October 8, TPTF approved the following COMS Requirements for DAM updated through Baseline 2 as being in compliance with applicable Nodal Protocols:
        DAM Make Whole Settlement Requirements Specification (B2) v2.03
        DAM Energy Settlements Requirements (B2) v2.03
        DAM AS Settlements Requirements (B2) v2.02
      The motion carried by roll-call vote, with 100% in favor and four abstentions (CPS, City of Allen, City of Eastland, and CitiGroup Energy). All Market Segments were represented for the vote.

## Slide 5
Meeting Summary – October 8 (continued)
On October 8, TPTF discussed the following:
  COMS Update (continued)
    Review COMS Requirements Updated through Baseline 2
      On October 8, TPTF approved the following COMS Requirements for Real-Time updated through Baseline 2 as being in compliance with applicable Nodal Protocols:
        Real-Time Ancillary Services Settlements Requirements (B2) v2.03
        Real-Time Emergency Operations Settlements Requirements (B2) v2.02
      The motion carried by roll-call vote, with 100% in favor and two abstentions (Calpine and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.
      On October 8, TPTF approved the following COMS Requirements updated through Baseline 2 as being in compliance with applicable Nodal Protocols:
        Voltage Support Real-Time Settlements Requirements (B2) v2.03
        Verifiable Costs Requirements (B2) v2.02
      The motion carried by roll-call vote, with 100% in favor and two abstentions (Calpine and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.

## Slide 6
Meeting Summary – October 8 (continued)
On October 8, TPTF discussed the following:
  COMS Update (continued)
    Settlement Statement Paper Prototype
      On October 8, TPTF approved the Settlement Statement Paper Prototype as being in compliance with current Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and one abstention (CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.
    Draft Nodal Protocol Revision Request (NPRR) for Reliability Unit Commitment (RUC) Capacity Shortfall Ratio Share Formula
      On October 8, TPTF moved to endorse submitting the Draft NPRR for RUC Capacity Shortfall Ratio Share Formula to the Protocol Revision Subcommittee (PRS) as modified by TPTF on October 8, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (First Choice Power). All Market Segments, except the Independent Generators, were represented for the vote.
    COMS Development Updates
  Discussion of Vendor Definition of DAM Commitment
  Discussion of Draft NPRR for Resource Entity Electrical Bus
  Nodal Program Update

## Slide 7
Meeting Summary – October 9
On October 9, TPTF discussed the following:
  EMS Update
  MMS Project
    MMS Requirements for RUC
      On October 9, TPTF approved the MMS RUC Requirements (B2) v1.01 updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and one abstention (City of Garland). All Market Segments, except Consumers, were represented for the vote.
    MMS Requirements for Constraint Competitive Test (CCT)
      On October 9, TPTF approved the MMS CCT Requirements (B2) v1.03, as updated through Baseline 2 and modified by TPTF on October 9, 2007, as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and four abstentions (CenterPoint, Coral Power, Exelon, and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.

## Slide 8
Meeting Summary – October 9 (continued)
On October 9, TPTF discussed the following:
  MMS Project (continued)
    MMS DAM and Supplemental Ancillary Service Market (SASM) Requirements
      On October 9, TPTF approved the MMS DAM and SASM Requirements (B2) v1.03 as modified by TPTF on October 9, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except Consumers, were represented for the vote.
  CRR Project
    Review of Comments for the Transmission Congestion Rights to CRR Transition Plan
      On October 9, TPTF approved the proposed, WMS-approved TCR annual auction methodology as described in Part 1 of the TCR to CRR Transition Plan v0.07. The motion carried by roll-call vote, with 100% in favor and one abstention (Reliant). All Market Segments, except Consumers and Independent Generators, were represented for the vote.

## Slide 9
Meeting Summary – October 9 (continued)
On October 9, TPTF discussed the following:
  Review of Comments for the MP Identity Management Requirements
    On October 9, TPTF approved the INF MP IM Requirements v0.93 as modified by TPTF on October 9, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (Coral Power and Exelon). All Market Segments, except Consumers and Independent Generators, were represented for the vote.

## Slide 10
Meeting Summary – October 22
On October 22, TPTF discussed the following:
  Quality Center Update
  Nodal Program Update (Part One)
  EDS Update
    Disposition of comments on EDS 3 SCED MP Handbook
      On October 22, TPTF approved the EDS 3 SCED MP Handbook v2.03 as modified by TPTF on October 22, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Allen and City of Eastland). All Market Segments were represented for the vote.
    EDS Testing Update
  Training Update
  Discussion of ERCOT Nodal Hardware Plan

## Slide 11
Meeting Summary – October 22 (continued)
On October 22, TPTF discussed the following:
  EDS Load Frequency Control (LFC) Testing
    EDS 3 LFC Testing MP Handbook
      On October 22, TPTF approved the conceptual test structure for LFC EDS Releases 6.1, 6.2, 6.3, as described during the TPTF October 10, 2007 Workshop and as documented in the EDS 3 LFC Handbook version 0.91 as modified by TPTF on October 22, 2007. The motion carried by roll-call vote, with 100% in favor and three abstentions (TNMP, City of Allen, and City of Eastland). All Market Segments were represented for the vote.
    EDS 3 LFC Test Settlement PRR
  Draft NPRR proposals for Implementing Nodal Startup Transition Rules

## Slide 12
Meeting Summary – October 23
On October 23, TPTF discussed the following:
  MMS Project
    MMS CSD
      On October 23, TPTF approved the MMS CSD v1.03 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (GEUS). All Market Segments, except Consumers, were represented for the vote.
    MMS Explanation of Market Submission Items
  Review of Service Level Agreement for Nodal EDS Environments
    On October 23, TPTF approved the updated Service Level Agreement for Nodal EDS Environments v1.01 to supersede the existing SLA and to become effective as indicated on November 1, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except Consumers, were represented for the vote.
  Nodal Program Update (Part Two)

## Slide 13
Meeting Summary – October 23 (continued)
On October 23, TPTF discussed the following:
  INF Project
    INF Market Participant Identity Management CSD
      On October 23, TPTF approved the Infrastructure (INF) MP Identity Management CSD v0.03 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (Brazos). All Market Segments, except Consumers, were represented for the vote.
    INF Market Participant Identity Management Requirements
      On October 23, TPTF approved the INF MP IM Requirements v1.3 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (Brazos and TNMP). All Market Segments, except Consumers, were represented for the vote.
  CRR Project
  Day-Ahead Market (DAM) Issues
    DAM Issues and draft NPRR for Fuel-Index Price (FIP) and Fuel-Oil price (FOP) percentages

## Slide 14
Next Meetings
Next meetings
  Monday November 5 and Tuesday November 6
  Monday November 26 through Wednesday November 28
  Monday December 3 and Tuesday December 4
  Monday December 17 through Wednesday December 19

## Slide 15
Next Meetings (continued)
On November 5 and 6, likely topics include:
  Nodal Program Update
  Nodal Timeline Update
  Quality Center Update
  Early Delivery Systems (EDS) Update
    Review disposition of comments for EDS 3 SCED MP Handbook Section 6 R5.4, Six Month LMP Posting
  Discussion of reasonability for LMPs
  COMS Project
    Draft NPRR for Settlement of Power Imported via DC Ties (Back to Back Ties) and Block Load Transfer Under Emergency Conditions
    COMS White Paper
    Details on the Settlement of Combined Cycle Plants
  Draft NPRR for implementing Nodal Startup Transition Rules
  EDW Update
  User Interface subgroup activity

## Slide 16
Next Meetings (continued)
On November 5 and 6, likely topics include:
  MMS Update on Explanation of Market Participant Submission Items
  Training Update
    Review comment for the Training Course Curriculum v3.0
  EIP Project
    Disposition of comments for the External Interfaces Specification v1.04

## Slide 17
TAC Approval of Milestones
On October 8, TPTF approved the following sixteen COMS Requirements Specifications updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Allen and City of Eastland). All Market Segments were represented for the vote.
  Average Incremental Energy Cost Settlements Requirements (B2) v3.0
  Black Start Services Real-Time Settlements Requirements (B2) v3.0
  Congestion Revenue Rights (CRR) Auction Revenue Disbursement Requirements (B2) v3.0
  CRR Balancing Account Requirements (B2) v3.0
  Day-Ahead Market (DAM) CRR Settlements Requirements (B2) v3.0
  Data Aggregation Requirements (B2) v3.0
  Dispute Management Requirements (B2) v3.0
  Eligibility Process for Settlements Requirements (B2) v3.0
  Financial Transfer Requirements (B2) v3.0
  Real-Time CRR Settlements Requirements (B2) v3.0
  Real-Time Energy Settlements Requirements (B2) v3.0
  Real-Time Reliability Must Run (RMR) Services Settlements Requirements (B2) v3.0
  Registration Requirements (B2) v3.0
  Reliability Unit Commitment (RUC) Settlements Requirements (B2) v3.0
  Settlement Invoice Requirements (B2) v3.0
  Settlement Statement Requirements (B2) v3.0

## Slide 18
TAC Approval of Milestones
On October 8, TPTF approved the following COMS Requirements for DAM updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and four abstentions (CPS, City of Allen, City of Eastland, and CitiGroup Energy). All Market Segments were represented for the vote.
  DAM Make Whole Settlement Requirements Specification (B2) v2.03
  DAM Energy Settlements Requirements (B2) v2.03
  DAM AS Settlements Requirements (B2) v2.02
On October 8, TPTF approved the following COMS Requirements for Real-Time updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and two abstentions (Calpine and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.
  Real-Time Ancillary Services Settlements Requirements (B2) v2.03
  Real-Time Emergency Operations Settlements Requirements (B2) v2.02
On October 8, TPTF approved the following COMS Requirements updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and two abstentions (Calpine and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.
  Voltage Support Real-Time Settlements Requirements (B2) v2.03
  Verifiable Costs Requirements (B2) v2.02

## Slide 19
TAC Approval of Milestones
On October 9, TPTF approved the MMS RUC Requirements (B2) v1.01 updated through Baseline 2 as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and one abstention (City of Garland). All Market Segments, except Consumers, were represented for the vote.
On October 9, TPTF approved the MMS CCT Requirements (B2) v1.03, as updated through Baseline 2 and modified by TPTF on October 9, 2007, as being in compliance with applicable Nodal Protocols. The motion carried by roll-call vote, with 100% in favor and four abstentions (CenterPoint, Coral Power, Exelon, and CitiGroup Energy). All Market Segments, except Consumers, were represented for the vote.
On October 9, TPTF approved the MMS DAM and SASM Requirements (B2) v1.03 as modified by TPTF on October 9, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except Consumers, were represented for the vote.
On October 23, TPTF approved the MMS CSD v1.03 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (GEUS). All Market Segments, except Consumers, were represented for the vote.

## Slide 20
TAC Approval of Milestones
On October 23, TPTF approved the INF MP Identity Management CSD v0.03 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (Brazos). All Market Segments, except Consumers, were represented for the vote.
On October 23, TPTF approved the INF MP IM Requirements v1.3 as modified by TPTF on October 23, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (Brazos and TNMP). All Market Segments, except Consumers, were represented for the vote.

## Slide 21
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC approval of the following Milestones –
  COMS Business Requirements complete for:
    Average Incremental Energy Cost Settlements Requirements (B2)
    Black Start Services Real-Time Settlements Requirements (B2)
    CRR Auction Revenue Disbursement Requirements (B2)
    CRR Balancing Account Requirements (B2)
    Day-Ahead Market (DAM) CRR Settlements Requirements (B2)
    Data Aggregation Requirements (B2)
    Dispute Management Requirements (B2)
    Eligibility Process for Settlements Requirements (B2)
    Financial Transfer Requirements (B2)
    Real-Time CRR Settlements Requirements (B2)
    Real-Time Energy Settlements Requirements (B2)
    Real-Time Reliability Must Run (RMR) Services Settlements Requirements (B2)
    Registration Requirements (B2)
    Reliability Unit Commitment (RUC) Settlements Requirements (B2)
    Settlement Invoice Requirements (B2)
    Settlement Statement Requirements (B2)

## Slide 22
TAC Approval of Milestones (continued)
Request TAC approval of the following Milestones (continued) –
  COMs Business Requirements complete for:
    DAM Make Whole Settlement Requirements Specification (B2)
    DAM Energy Settlements Requirements (B2)
    DAM AS Settlements Requirements (B2)
    Real-Time Ancillary Services Settlements Requirements (B2)
    Real-Time Emergency Operations Settlements Requirements (B2)
    Voltage Support Real-Time Settlements Requirements (B2)
    Verifiable Costs Requirements (B2)
  Market Management System (MMS) Business Requirements complete for:
    MMS RUC Requirements (B2)
    MMS CCT Requirements (B2)
    MMS DAM and SASM Requirements (B2)
  MMS Conceptual System Design complete for:
    MMS MMS CSD (B2)
  Infrastructure (INF) Business Requirements complete for:
    INF MP IM Requirements
  INF Conceptual System Design complete for:
    INF MP Identity Management CSD

## Slide 23
Questions
?