## User Interfaces Subgroup Meeting Notes

October 11, 2007

## Attendees:

Boriin, Ellen, AEP

Carmen, Travis, ERCOT

Blood, Kate, Iditarod, Contractor to ERCOT

Bridges, Stacy, ERCOT

Brown, Brett, LCRA

Ellison, Brian, Sungard

Horne, Kate, Contractor to ERCOT

Lloyd Prichard, REMC

Macomber, Gary, ERCOT

Marx, Eddie, Gestalt

Ross, Trina, AEP

Reynolds, Jim

Siebold, Martha, ERCOT

Young, L, Potomaceconomics.com

## Meeting Notes

### Introduction

Gary Macomber convened the meeting at 9:05 a.m. on Thursday, October 11, 2007.

MP Identity Management

Kate Blood reviewed the document inf_identity_management_mpusa_create_User.ppt. Kate went through the scenarios on how A MP USA will create, modify, terminates and add certificates for a Market Participant User. Gary Macomber said the template for the roles for a MP user should be available for review in couple of weeks. The MPIM team will do an update at the next UI subgroup meeting.

REPORT PORTLET STYLES

Kate Horne reviewed the document mer_mis_landing_page_1010.doc. Reviewing the advantages and disadvantages of each of the portlet report types.

Brett Brown (LCRA) requested establishing a correlation between the naming that is used in the Market Information System (MIS) and the naming that is used in MP Application Programming Interfaces (APIs) in order to make it easy for Market Participants (MPs) to compare files when needed. Gary Macomber took this as an action item to investigate with the projects the possible naming conventions.

### Real-Time Market Landing

Kate also reviewed the Real-Time Market Landing Page from the same document. Kate Horne noted that Floyd Trefny had suggested collapsing the Real-Time System Amounts to one report called “System Parameters”. Bret Brown (LCRA) suggest that the left column of the MIS RT landing page should be reserved for secondary navigation and the right-side should be reserved for access to information. Bret expressed some confusion over the functional assignments of the portals as implied by their x-y position in the visual design. Kate Horne clarified that the thin left column and the thick right columns constitute body content for a page do not necessarily represent navigation.  Bret Brown (LCRA)’s expressed preference for convention for left-side secondary navigation. Kate explained design is based on a typical portal design built from the TIBCO Portal tool. Gary Macomber added the CNN is an example of an existing portal web site.

Kate Horne noted that she would check the protocols for Outage requirements, and then she would add the appropriate reports to the Real-Time Landing page.

Real-Time Prices Portlet - Trina Ross (AEP) - I want daily and monthly Locational Marginal Prices (LMP) reports. Gary Macomber asked if it would it be helpful if we provide the most recent LMPs as a stand-alone report and then a second historical report that constitutes the last 30 days. We could make the daily report a Real-Time report, and the monthly report could be used for the markets/settlements area. Trina Ross (AEP) asked “what were the column headings FT1 and FT 2”. Kate Horne explained they refer to the types of file formats you can download.

Kate led a discussion on report titles needing to be more descriptive so that participants know what kind of information will be found in a report? Trina Ross (AEP) suggested report names need to also indicate the time interval. Gary Macomber said that the UI team would work on how to name the reports to differentiate them.

The group discussed options for Ancillary Service (AS) prices, and time frames for the Real-Time page. Currently the design for MIS has Real-Time, the current day, on one page and Day-Ahead Market (DAM) on a separate page.   The UI group decided that there was not a need to break out AS its own landing page.

Changes in ERCOT System Conditions Portlet – Kate asked the group if they needed to be one click away from the most recent information.   The group discussed that the information from the Conditions portlet. Many of the reports in the condition portlet also have a dashboard style portlet displays in MIS and would and they would like dashboard porlets displayed on the Real-Time Landing page. The group felt that the dashboard portlets, for example weather, would be more frequently used than the reports. The dashboard style reports should be towards the top of the page and the reports can be further down on the page. Kate stated that she would work with Adam Martinez the PM for MIS to see if the dashboard portlets can be incorporated into the MIS Real-Time landing page.    Kate led the group though the MIS posting requirements spread sheet to determine as a group which reports were most used and should be higher up on the page.

### MMS

Unconfirmed and Confirmed Trades Wireframe - Kate Horne led a final review of the confirmed and unconfirmed summary wireframe. Kate confirmed that the wireframe displayed would be the last iteration before the Market would see it in EDS. There were no objections from the group.

Create Trade Wireframe – Kate Horne led a review of the create trade. Kate pointed out the new functionality since the last review. Kate described the selection criterion at the top of the wireframe. Kate asked the group if everyone was happy with the wireframe as shown. Lloyd asked if the table would have spreadsheet properties, and said he would agree if there were some spreadsheet functionality. Gary Macomber stated that the UI group was working on the ability to copy data across and down the table.

Three Part Offer Wireframe – Kate led a review of the three part offer wireframe. Jim Reynolds asked if anyone who will actually use this screen looked at it. Trina Ross (AEP) said that the dispatch guys wanted to review the wireframe’s after completing the Basic Training Course. Lloyd asked if you would be able to copy across and copy down in the table. Kate Horne responded that yes you would be able to copy across and down the table.

Output Schedule Wireframe – Kate asked if there were any questions on the output schedule. The group did not have any questions for this wireframe.

Gary Macomber requested consent from the group that this would be the initial set of screens put into production. The group expressed agreement to put the wireframes into production.

Dashboard Wireframe – Kate described how the dashboard had been updated based upon market feedback. Under the section on the wireframe for Today’s Submissions it was questioned how this would work for QSEs with large numbers of units.  Kate commented that they would be able to scroll thought their list of units, and most QSE only have a few units. Under the section View Current Submissions it was agreed that date time stamp would be better than the current icons displayed. Gary Macomber asked what other things would you like portrayed in a visual at a glance status. He further defined that this type of input would help build this page. Kate summarized that we have more time to develop the dashboard because it is not expected for EDS’s.

Query – Kate Horne- led the discussion for the query wireframes. Kate described the query selection fields for a trade. The fields include Type of submission, Day-Ahead, Real-Time or both, Operating Day or range of days, confirmed or unconfirmed trades, and counter party, and product. Bret Brown (LCRA) asked how about the other submission items? Kate Horne responded we have only designed wireframes for Three-Part Offer and trades queries, but we haven’t designed the other submission yet.  Kate described the query selection fields for a Three Part Offers. There was general consensus that the fields displayed would offer a flexible query capability of Trades and Three Part Offers.

Cancel /Edit at Summary Level - Kate Horne asked for query results, will participants need to cancel or edit query results at the level of summary view, or if cancellations and editing should just be provided at the level of the detailed creation screens. Bret Brown (LCRA) said I think it would be helpful to edit/cancel at the level of summary view, but I need to think about it. It would be useful to select multiple 3POs and cancel them—not sure if the columns in the Query Results section of the 3PO query page is sufficient for selecting the 3POs I might want to cancel.

Kate Horne said maybe for the next iteration we could show one version of this screen that allows you to cancel at the summary level and another version of the screen that doesn’t. Gary Macomber suggested you can you show this wireframe to the people that will be doing the canceling, and ask them to comment on what they need?

CLOSING  COMMENTS

Gary Macomber announced the next UI Subgroup meetings at the MetCenter:

- November 7, 2007

- December 5, 2007

Gary Macomber noted there may be some internal discussions in addition to the meeting.

Trina Ross- maybe participants can share screenshots that they already use and like from their existing software tools, even ones from other markets, to help describe the kinds of activities and functionalities they would like to see in ERCOT MP Interfaces.

Bret Brown (LCRA)- I want to confirm a couple of my action items from the meeting:

- I will provide feedback regarding Page 6, “View Current Submissions”

- I will clarify information I want to see in columns for canceling queries from the summary view on the 3PO page

### metting adjournment

Gary Macomber adjourned the UI meeting at 11:28 a.m. on Monday, Oct. 11.