## Slide 1: MarkeTrak Phase II Task Force
Update to RMS
November 7, 2007

## Slide 2: November 1st
Accomplishments:
  Reviewed Requirements and Use Cases presented by ERCOT.
  Defined the requirements that would be required for Market Testing – high level
Action Items for Market Participants and ERCOT
  Complete a detailed review of the Requirements Document.
    Please pay close attention to the requirement and how it impacts the GUI, API and Bulk Insert
  Review the high level testing requirements

## Slide 3: November 1st cont.
  Presentation given by Hope Parrish – MarkeTrak Project Manager - ERCOT
    Reviewed project Status
      Planning Phase – Target Completion Dates
        Requirements 11-21-07
        Conceptual Design 01-16-08
        Detail Design 03-21-08
        High Level Test Plan 03-21-08
        Define Execution Schedule 03-26-08
        Planning Phase Complete 03-28-08
    Current Budget:
      2007 Actuals to Date = $100K (approximately) - on target for 2007
    2008 Budget
      Estimate for Execution Phase = TBD
      Any additional funds that may be needed for the Execution phase will be requested at Execution Gate ( expected March 2008)
    Presented an example of a multiple release execution timeline
    Discussed Next Steps and meeting dates

## Slide 4: Next Meeting November 14th and 15th
Location – Corpus Christi, TX
  Hosted by AEP (Downtown)
We will review the Detailed Requirements document that was compiled from input by Market Participants and ERCOT.
Will obtain agreement by the Market Participants and ERCOT that we understand and agree to all of the proposed changes. The Detailed Requirement Document will be Finalized.
The Detailed Requirements document is located on the ERCOT web site under project 70007 (link provided below). All versions of the Use Cases are stored in the Archives folder.
    http://www.ercot.com/services/projects/current/70007_01/

## Slide 5: Questions