## Slide 1: PMO Report to RMS
Troy Anderson
ERCOT Program Management Office
November 7, 2007

## Slide 2
PMO Update
CART/Project Funding Procedures
  Initial CART funding determined during yearly project prioritization process
    Individual project cost budgets based on Time & Cost Estimates completed by ERCOT staff
    CART funding is the sum of the project budgets above the cutline (rounded)
    PPL cutline determined by CART resource capability and overall ERCOT project budget availability
    During the year, changes <$100k can be approved by the CART
      Important: Approvals at this level do not effect total CART funding amount

## Slide 3
PMO Update
CART/Project Funding Procedures
  Budget changes >=$100k must be brought to the Strategic Review Team (SRT)
    All ERCOT directors are SRT voting members
  Funding request types brought to SRT
    Request for Project Budget Increase Only
      Cumulative change controls >=$100k
      CART can fund the increase with its current budget
    Request for Project Budget Increase and Funding
      Cumulative change controls >=$100k
      CART needs additional funds to fund the increase
    Request to Release Excess Funds
      CART does not need all its allocated funding for a specific project or their full project list

## Slide 4
PMO Update
CART/Project Funding Procedures
  Released funds are tracked as the year progresses
    Records available funds for reallocation
    Documents reallocations approved by SRT
  The SRT considers requests from all CARTs on potential redistribution of funds being released
  Released funds are deducted from a CART’s total budget upon reallocation to another CART

## Slide 5
PMO Update
CART/Project Funding Procedures
  Why would a CART not try to retain excess funds?
    Usually because resource constraints prevent them from taking on additional projects in the current year
  What are the benefits of releasing excess funds?
    Allows ERCOT to execute other important projects
    Sometimes results in another CART accelerating a project from the next year
      This creates the potential to ease funding restrictions in the next year which could benefit the releasing CART
    Often results in the execution of an infrastructure project that benefits all stakeholders
  Funds Released (2007 YTD) = $3.10M
  Released Funds Allocated = $2.75M

## Slide 6
PMO Update
Projects Receiving Released Funds - 2007
  Enterprise Service Management
    IO, $510k, additional funds needed
    Combines functions of 4 ERCOT internal problem reporting tools
  Tellabs Digital Cross-Connect System Replacement
    IO, $570k, reprioritized above the line
    Replaces mission critical equipment enabling WAN connectivity, voice communications, and EMMS RTU communications in support of Grid Operations
  OC3 Microware System Upgrade
    IO, $350k, reprioritized above the line
    Implements more robust system capable of meeting increasing bandwidth demands
  Control Room Projector Replacement
    CO, $600k, acceleration from 2008
    Replaces control room projectors
  Mid-Term Load Forecast Phase II
    SO, $250k, additional funds needed
    Provides ERCOT the ability to compare more than one forecast and gives the flexibility to select from more than one source
  EIS ETL Tool Procurement and Implementation
    IO, $490k, new project
    Implement software to extract, transform and load data into data warehouse

## Slide 7
PMO Update
Questions?