## Slide 1: Flight Testing Update

## Slide 2: Flight 1007
Details
11/07/07 Test Day 23
Flight scheduled to conclude 11/20/07
  Contingency Testing scheduled to conclude: 12/11/07

## Slide 3: Flight 1007
Progress
Connectivity complete
Flight started on time
Current Status Complete

## Slide 4: Flight 1007
Progress (continued)
Week 1 100% complete
Outstanding transactions for Week 2
  18 Point-to-Point
Outstanding transactions for Week 3
  87 Point-to-Point
  7 Inbound/Outbound with ERCOT
Outstanding transactions for Week 4
  211 Point-to-Point
  450 Inbound/Outbound with ERCOT

## Slide 5: Flight 1007
Next Flight - 0208
Flight Deadline is 01/16/08
Connectivity Kick-Off Conference Call: 01/22/08
Flight Kick-Off Conference Call: 02/15/08
Flight Begins: 02/18/08
Flight scheduled to conclude: 04/01/08

## Slide 6: Questions
Notes: <number>
<header>