## Slide 1: TDTWG Update to RMS
<number>
Wednesday
November 7, 2007
Notes: <number>

## Slide 2: Primary Activities in Progress
<number>
Monitor/Support Implementation of SCR745
Review ERCOT Certificate Policies and Certification Practice Statement
Addressing ERCOT System Outages and system failures
AIX Migration update
Data Transport Failover Protocol Discussion
Notes: <number>

## Slide 3: #1
<number>
1. TDTWG continue working with ERCOT to support implementation of SCR745 including the new architecture design
Update provided on technical solution. Scheduled 11-12 testing date. Planned implementation to production on 12-8. This will complete ERCOT initiatives for SCR 745.
Notes: <number>

## Slide 4: #2
<number>
2. Review ERCOT Certificate Policies and Certification Practice Statement
Christian Brennan presented draft information related to Digital Certificate Management
Notes: <number>

## Slide 5
<number>
3. Continue working with the ERCOT Manager of Operations to address each system incident.
ERCOT Operations Manager sent October’s incident report for email review.
#3
Notes: <number>

## Slide 6: #4
<number>
4. ERCOT AIX Update
Christian Brennan presented status of AIX migration 10-20 to 10-21
Notes: <number>

## Slide 7: #5
<number>
5. Data Transport Failover Protocol Discussion
Technical discussions have been tabled.
TDTWG still feels this is an issue but, does not feel an additional protocol is the answer.
Notes: <number>

## Slide 8: Thank You
<number>
Notes: <number>