## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
November 15, 2007

## Slide 2: PMO Update
Agenda
  2008 CART Funding
    Funding Status by CART
    Projects Receiving Funds
  Recent Project Developments
    Project that have been implemented – October
  2009 Project Prioritization Discussion

## Slide 3: PMO Update
2007 CART Funding Status
CART | Initial 2007 Funding | Changes | Current 2007 Funding
CO | 4,250,000 | 2,067,000 | 6,317,000
IO | 12,750,000 | 4,347,000 | 17,097,000
MO | 1,500,000 | (400,000) | 1,100,000
RO | 7,000,000 | (4,220,000) | 2,780,000
SO | 4,500,000 | (1,794,000) | 2,706,000
Nodal | 14,000,000 | 0 | 14,000,000
Total | 44,000,000 | 0 | 44,000,000

## Slide 4: PMO Update
Projects Receiving Released Funds - 2007
  TCC2 Buildout
    CO, $1,900k, additional funds needed
    Build out remaining work areas in Taylor office
  Additional PaperFree Servers
    IO, $250k, new project
    Supports delivery of SCR745 – Retail Outage Evaluation & Resolution
  Enterprise Service Management
    IO, $510k, additional funds needed
    Combines functions of 4 ERCOT internal problem reporting tools
  Tellabs Digital Cross-Connect System Replacement
    IO, $570k, reprioritized above the line
    Replaces mission critical equipment enabling WAN connectivity, voice communications, and EMMS RTU communications in support of Grid Operations
  OC3 Microware System Upgrade
    IO, $350k, reprioritized above the line
    Implements more robust system capable of meeting increasing bandwidth demands

## Slide 5: PMO Update
Projects Receiving Released Funds - 2007
  Control Room Projector Replacement
    CO, $600k, acceleration from 2008
    Replaces Sys Ops control room projectors
  Mid-Term Load Forecast Phase II
    SO, $250k, additional funds needed
    Provides ERCOT the ability to compare more than one forecast and gives the flexibility to select from more than one source
  EIS ETL Tool Procurement and Implementation
    IO, $490k, new project
    Implement software to extract, transform and load data into data warehouse
  SAN Storage – add capacity to data storage network
    IO, $750k, accelerated from 2008
  Blade Refresh – replace aging blades in support of apps across the enterprise
    IO, $1,000k, accelerated from 2008
  Security Project
    CO, $400k

## Slide 6: PMO Update
Recent Project Implementations
  October
    No market-facing project implementations to report

## Slide 7: PMO Update
2009 Project Prioritization Discussion