## Slide 1
PWG Update Report
By
Brad Boles
of Cirro Energy
ERCOT PWG Vice-Chair
for
COPS Meeting
December 3, 2007

## Slide 3
2007 Major Accomplishments
Implemented new Version 2 ERCOT Profiles.
Designed LRS sample selection round two.
Implemented New Oil & Gas Profile – BUSOGFLT.
2007 Annual Validation nearly complete.
Issued 2004, 2005, 2006 and 2007 preview UFE Analysis.
Set up area on PWG web page for key documents.
Filed Language for Demand Response Implementation in LPGRR027 and PRR736
Filed additional LPGRRs 19, 20, 21, 22, 23, 24, 25, 26 and 28.

## Slide 4
2007 Goals Update
1 Implement new Version 2 ERCOT Profiles. Done.
LRS sample selection round two. Done.
New Oil & Gas Profile – BUSOGFLT. Done.
2007 Annual Validation. Due 11/30 with two TDSPs outstanding.
Evaluate the methodology for profile scaling factors (per UFETF Nov. 16) –Moved to 2008.
Review 2004, 2005 & 2006 UFE Analysis. Done. 2006 report to be presented at PWG on Dec. 4, 2007.
Examine ways to accommodate extreme events in Settlement process –Moved to 2008.
Establish Long Term Strategy of Load Profiles including refresh timeline. Done. Slides to follow.

## Slide 5
2007 Goals Update
9 IDR Analysis – 2 issues outstanding from original analysis –Moved to 2008.
Review if having more weather stations adds accuracy –Moved to 2008.
Review if the weighting of weather stations is appropriate –Moved to 2008.
Review IDR installation procedure language to ensure compliance Pending PUCT new project on advanced metering implementation –Moved to 2008.
13 Decimal changes on load profiles. Done. LPGRR026 passed TAC.
14 Review LPG language on list based profiles and universality –Moved to 2008.
15 PUCT Docket responses to demand response or AMR rule, etc. Decision Tree pending COPS DR Task Force Recommendation.
Set up area on PWG web page for key documents. Done.
Annual Review of load profiles as specified in market language - NA.

## Slide 6
2007 Goals Update
Analysis to identify new profiles as specified in market language - Done.
Update the TOU procedures on the Load Profiling web site Done.
20 Investigate ways to improve Business Profile ID assignments –Moved to 2008.
21 Review analysis of DLC demonstration programs per Pilot –Moved to 2008.
Review Protocol and LPG language for appropriateness for large Opt-in Entity –Moved to 2008.
Review Protocol and LPG language for consistency with PUCT Load Research Rule. ERCOT Staff to draft an LPGRR –Moved to 2008.
IDR Requirement. PPR Draft slides to follow.

## Slide 7: Round 2 Sample Point Installation Tracking Percent New Installations

## Slide 8: Round 2 Sample Point Installation Tracking Percent New Installations Plus Retained Sample Pts

## Slide 9
Demand Response Update
PRR736 is on hold at PRS and LPGRR027 is on hold at PWG until a complete Impact Analysis can be completed.
TOU language in LPGRR027 is being moved to a separate LPGRR.
Market Rules and ERCOT Legal said the 150 day notice can not be waived based on current language.
Market Participants and ERCOT are asked to evaluate how much time is needed to implement system changes so an accurate timeline can be crafted.
COPS formed a Demand Response Task Force to build requirements for DR Programs by Feb. 2008.
ERCOT Staff is building a complete list of discussion items and questions for the DR Task Force.

## Slide 10
PWG Long Term Strategy of Load Profiles
Profile exist as long as there are non-IDR metered load to settle.
Current state is use of version 2 load profiles effective 5/15/2007 and use of BUSOGFLT profile effective 9/18/2007; 10 profiles in 8 weather zones.
Annual Validation Migration is now about 4% of population.
Round 2 load research meters being installed.
Review mandatory IDR threshold with possible revision in 2008.
Demand Response to use lagged dynamic profiles possibly in fall of 2008.
Solar panel shape for settlement due in 1/1/2009.
Next version of recalibrated load profiles possibly in fall of 2010.
Advanced meters expansion by 2011 with more settlement interval metered premises.
Advanced meters expand flexibility of refreshing static models

## Slide 11
PRR Draft
IDR Installation
VOTE
PWG requests the following motion:
That COPS recommend to the TAC approval of PRR Draft after the PWG submits the draft with PRS
Reference key document, “PRR Draft IDR Installation.doc”

## Slide 12
Questions?
PWG 2007 remaining meeting dates;
Dec. 4
Estimate Meetings in 2008 shall be the fourth Wednesday