## Slide 1: MO Projects Financial Overview COPS December 05, 2007 Justin Rasberry Market Operations Division Projects Organization

## Slide 2: 2007 MO PPL
Unplanned 2006
Carry-over Projects
(Green Shaded Area)
Projects ABOVE the
current Capability Line
(Orange Shaded Area)
Projects BELOW the
current Capability Line
(Yellow Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
No status change on these projects

## Slide 4: Projects ABOVE the Capability Line
PR-70048_01 MV90xi System Upgrade Project moved to “Execution”

## Slide 5: Projects BELOW the Capability Line
No status change on these projects

## Slide 6: Financial Overview as of 10/23/2007
MO PPL Budget Activity | Amount | Notes/comments
Approved MO Capability Line Budget Funding | $1.5M | Current approved MO funding allocation Designates where the capability line falls Updated $1.33M to $1.5M to reflect project funding
Current Forecast Spend of projects above the Capability Line | $748k | Based on current expectations and run rates for active and not started projects above the capability line Budget range of $0M – $1M
Budget Variance | ~$752k | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line $266k due to carry-over amounts into 2008 for current projects $477k resulting from projects running under budget $139k due to budget corrections -$130k due to new project initiation (part of give back) CART will need to evaluate when to release the funds.

## Slide 7: Budget Variance Allocation
Below is the updated view of under spend categories. These categories will be monitored throughout the year to assess potential reallocations.
MO/RO Budget Variance
2007; $ thousand
$2548
$0
$0
MO Total = $752
No Concerns
Should be monitored
Should not Release
CART, COPS, and RMS have all reviewed the MO-RO portfolio and acknowledged the release of $2.5M from the overall portfolio budget variance of approx. $2.55M.
MO Release of $740k

## Slide 8: Questions / Contact
Justin Rasberry
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-3991
jrasberry@ercot.com
Notes: <number>