## Slide 1: TPTF Update for TAC November 29, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Readiness Metrics | On November 9, TPTF endorsed ERCOT moving forward with metrics EMO1, EMO2, EMO5, EMO6, EMO7, EMO10, and EMO11 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote with 100% in favor and one abstention (CPS San Antonio). The Consumer, Independent Retail Electric Provider (IREP), and Independent Generator Market Segments were not represented for the vote. On November 9, TPTF endorsed ERCOT deleting metric CRR1 and moving forward with metrics CRR2, CRR3, CRR4, CRR5, and MO4 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote, with 100% in favor and two abstentions (TNMP and Exelon). The Consumer, IREP, and Independent Generator Market Segments were not represented for the vote. Request TAC Approval for ERCOT to move forward with deleting CRR1 and adding metrics CRR2, CRR3, CRR4, CRR5, EMO1, EMO2, EMO5, EMO6, EMO7, EMO10, EMO11, and MO4 | For Vote
4. Approval of Milestones | Request TAC acknowledge TPTF completion of the following Milestone– CRR Business Requirements v3.2 complete | For Vote
5. Comments on PRR727 | On 11/1/07, TAC referred PRR727, Process for Transition to Nodal Market Protocol Sections, to TPTF to consider the definition of the term “grave” as used in Section 21.12.4, Reinstatement of Zonal Protocol Provisions, and to refer two policy issues to TPTF: (1) consideration of a longer notice period in the event of a delay in nodal market implementation; and (2) consideration of how a reversion to zonal market systems should be limited by time and/or scope. On 11/26/07, TPTF voted to forward TPTF comments on PRR727 to TAC as modified at TPTF 112607. | For Vote

## Slide 3
Meeting Summary – November 5
Meetings November 5- 6 and November 9. (The November 26-28 meetings will be summarized during the January TAC Meeting).
On November 5, TPTF discussed the following:
  Nodal Program Update / Nodal Timeline Update
  NPRR087, Market Monitor Terminology Change
  NPRR088, Revision to 16.11.5, Monitoring of a Counter-Party’s Creditworthiness and Credit Exposure by ERCOT
  Discussion of reasonability for Locational Marginal Prices (LMPs)
  Market Information System (MIS) Update
  Enterprise Data Warehouse (EDW) Update

## Slide 4
Meeting Summary – November 6
On November 6, TPTF discussed the following:
  COMS Update
    Draft NPRR, Settlement of Power Imported via DC Ties (Back to Back Ties) and Block Load Transfer Under Emergency Conditions
      On November 6, TPTF approved a motion to reject the draft NPRR for Settlement of Power Imported via DC Ties (Back to Back Ties) and Block Load Transfer Under Emergency Conditions. The motion carried by roll-call vote, with 100% in favor and three abstentions (LCRA, Austin Energy, and TNMP). All Market Segments, except Consumers, were represented for the vote.
    Disposition of comments for the Draft PRR, EDS LFC Test Settlement
      On November 6, TPTF approved a motion to endorse the draft PRR for EDS LFC Test Settlement, as discussed on November 6, for submission to PRS. The motion carried by roll-call vote, with 100% in favor and four abstentions (Calpine, Coral Power, Exelon, and BP Energy). All Market Segments, except Consumers, were represented for the vote.
    White Paper, Details on the Settlement of Combined Cycle Plants
  Plan to address TAC’s referral of PRR727, Process for Transition to Nodal Market Protocol Sections, to TPTF to consider the definition of the term “grave” as used in Section 21.12.4, Reinstatement of Zonal Protocol Provisions.

## Slide 5
Meeting Summary – November 6 (continued)
On November 6, TPTF discussed the following:
  CRR Project
    Revised CRR Requirements
      On November 6, TPTF approved the CRR Requirements v3.2, as modified by TPTF on November 6. The motion carried by roll-call vote, with 100% in favor and two abstentions (First Choice Power and Reliant). All Market Segments, except Independent Generators and Consumers, were represented for the vote.
    Explanation of Market Submission/Retrieval Items
  MMS Update
    Revisions to Explanation of Market Participant Submission Items
  Quality Center Update
    Quality Center Dashboard
    Trending of Test Data
  EIP Project
    On November 6, TPTF approved the EIP External Interfaces Specification v1.06. The motion carried by roll-call vote, with 100% in favor and one abstention (Reliant). All Market Segments, except Independent Generators and Consumers, were represented for the vote.
  User Interface Subgroup Update

## Slide 6
Meeting Summary – November 9
On November 9, TPTF discussed the following:
  Review of Readiness Metrics:
    EMO1, Network Security Analysis & Transmission Constraint Management
    EMO2, Verify Voltage Support Functionality
    EMO5, Verify ACE Performance
    EMO6, QSE Response to Dispatch
    EMO7, Verify Load Forecast Accuracy
    EMO10, Network Operations Model and SE Performance
    EMO11, Operating Personnel and Facilities Readiness
      On November 9, TPTF endorsed ERCOT moving forward with metrics EMO1, EMO2, EMO5, EMO6, EMO7, EMO10, and EMO11 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote with 100% in favor and one abstention (CPS San Antonio). The Consumer, Independent Retail Electric Provider (IREP), and Independent Generator Market Segments were not represented for the vote.

## Slide 7
Meeting Summary – November 9 (continued)
On November 9, TPTF discussed the following:
  Review of Readiness Metrics (continued):
    CRR1, Develop CRR Test Plan
    CRR2, Develop Transmission Congestion Right (TCR) to CRR Transition Plan
    CRR3, Trial Operation of Monthly CRR Auction
    CRR4, Implement TCR to CRR Transition Plan
    CRR5, Trial Operation of Annual CRR Auction during Trials
    MO4, Verify SCED Execution Quality
      On November 9, TPTF endorsed ERCOT deleting metric CRR1 and moving forward with metrics CRR2, CRR3, CRR4, CRR5, and MO4 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote, with 100% in favor and two abstentions (TNMP and Exelon). The Consumer, IREP, and Independent Generator Market Segments were not represented for the vote.

## Slide 8
Meeting Summary – November 9 (continued)
On November 9, TPTF discussed the following:
  Review of Readiness Metrics (continued):
    E5, Nodal SAS 70 Preparedness
    E12, Market Information System (MIS) Compliance Test
    MP8, QSE, Adjustment Period & Real-Time Market MIS and Web Service Transactions
    MP9, QSE Ability to Submit Web Service Transactions
    MP10, Mapping Resources to Resource Nodes and Resources to Revenue-Quality EPS Meters is Complete
    MP13, MP Completes EDS-4 Related Training
    MP15, MP EDS-3 Trials Participation
    MP17, MP Qualification Activities.
    MP18, Mapping of Resources and Loads in Private Area Networks is Complete
    MP19, Load Serving Entitles Engagement and Readiness
    MP20, Standard Form Agreements Executed – Old E13

## Slide 9
Next Meetings
Next meetings
  Monday November 26 through Wednesday November 28
  Monday December 3 and Tuesday December 4
  Monday December 17 through Wednesday December 19

## Slide 10
Next Meetings (continued)
On November 26-28, likely topics include:
  Nodal Program Update
  Nodal Timeline Update
  Update on LFC Testing
  PRR727, Process for Transition to Nodal Market Protocol Sections
  NPRR089, Changing Posting Requirement of Certain Documents From MIS Secure to Public Area
  NPRR085, Revision of Digital Certificate Procedures
  Verifiable Cost Management System Requirements
  Training Update
    Review disposition of comments for the Training Course Curriculum v3.0
  Quality Center Update
  DC Tie Issues
    Discuss issues regarding emergency power imports via DC Ties
    Reconsider Draft NPRR - Settlement of Power Imported via DC Ties (Back to Back Ties) and Block Load Transfer Under Emergency Conditions

## Slide 11
Next Meetings (continued)
On November 26-28, likely topics include:
  PMO – Readiness Metrics Update
    Consider approval for:
      E5, Nodal SAS 70 Preparedness
      E12, MIS Compliance Test
      MP8, QSE Ability to Submit Transactions Via MIS
      MP9, QSE Ability to Submit Web Service Transactions
      MP10, Mapping of Resources to Resource Nodes and Resources to EPS Meters is Complete
      MP13, MP Completes EDS-4 Related Training
      MP15, MP EDS-3 Participation
      MP17, MP Qualification Activities
    Discuss revisions for the previously approved metric MP11, MP Registration Activities
    Consider option of drafting specific readiness metrics for Load Serving Entities
    Market Participation Qualification Checklist

## Slide 12
Next Meetings (continued)
On November 26-28, likely topics include:
  MIS Update
    Review of MIS Portal Requirements updated through Baseline 2
    Discussion of MIS support for EMS reports
  EDW Update
    Discuss flowchart for inputs to Nodal EDW Project Reporting Requirements
  CRR Update
    Review of disposition of comments for the CRR Explanation of Submission/Retrieval items
    Review of updates to synchronize CRR Testing Market Participant Handbook with Readiness Metrics
    Discussion of Draft NPRR for CRR Business Process
  MMS Update
    Review revisions for Explanation of Market Participant Submission Items
    Review revisions for corrected SCED and Real-Time MMS Processes Requirements

## Slide 13
Next Meetings (continued)
On November 26-28, likely topics include:
  EDS Update
    EDS 4 Approach Document
  COMS Clarification Items
    Review disposition of comments for Details on Settlements of Combined Cycle white paper
  Update on Verifiable Costs
    Nodal Verifiable Cost Implementation Plan White Paper v0.12
    Verifiable Cost Manual v0.04

## Slide 14
Approval of Readiness Metrics
On November 9, TPTF endorsed ERCOT moving forward with metrics EMO1, EMO2, EMO5, EMO6, EMO7, EMO10, and EMO11 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote with 100% in favor and one abstention (CPS San Antonio). The Consumer, Independent Retail Electric Provider (IREP), and Independent Generator Market Segments were not represented for the vote.
On November 9, TPTF endorsed ERCOT deleting metric CRR1 and moving forward with metrics CRR2, CRR3, CRR4, CRR5, and MO4 as modified by TPTF on November 9, 2007 in the Future Readiness Metric Inventory v1.03. The motion carried by roll-call vote, with 100% in favor and two abstentions (TNMP and Exelon). The Consumer, IREP, and Independent Generator Market Segments were not represented for the vote.

## Slide 15
Approval of Readiness Metrics (continued)
Request TAC approval for ERCOT to delete the metric:
  CRR1, Develop CRR Test Plan
Request TAC approval for ERCOT to move forward with the metrics:
  CRR2, Develop TCR to CRR Transition Plan
  CRR3, Operation of Monthly CRR Auction and Allocation
  CRR4, Implement TCR to CRR Transition Plan
  CRR5, Operation of Annual CRR Auction and Allocation
  EMO1, Network Security Analysis & Transmission Constraint Management
  EMO2, Verify Voltage Support Functionality
  EMO5, Verify ACE Performance
  EMO6, QSE Response to Dispatch
  EMO7, Verify Load Forecast Accuracy
  EMO10, Network Operations Model and SE Performance
  EMO11, Operating Personnel and Facilities Readiness
  MO4, Verify SCED Execution Quality

## Slide 16
TAC Approval of Milestones
On November 6, TPTF approved the CRR Requirements v3.2, as modified by TPTF on November 6. The motion carried by roll-call vote, with 100% in favor and two abstentions (First Choice Power and Reliant). All Market Segments, except Independent Generators and Consumers, were represented for the vote.
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC acknowledge TPTF completion of the following Milestone –
  CRR Business Requirements v3.2 complete

## Slide 17
Comments on PRR727
On 11/1/07, TAC referred PRR727, Process for Transition to Nodal Market Protocol Sections, to TPTF to consider the definition of the term “grave” as used in Section 21.12.4, Reinstatement of Zonal Protocol Provisions, and to refer two policy issues to TPTF: (1) consideration of a longer notice period in the event of a delay in nodal market implementation; and (2) consideration of how a reversion to zonal market systems should be limited by time and/or scope
TPTF was asked to report on the definition of the term “grave” by the November 29 TAC Meeting.
A subgroup of TPTF held a conference call on November 14 to discuss the issue and develop suggested changes to PRR727.
TPTF will address the suggested changes during the November 26-28 TPTF Meeting. Due to the notice requirements for this report, this will serve as a placeholder for the results of the November 26-28 meeting.
On 11/26/07, TPTF voted to forward TPTF comments on PRR727 to TAC as modified at TPTF 112607. The motion carried by roll-call vote, with 100% in favor and one abstention (Coral Power). The Consumer Market Segment was not represented for the vote.

## Slide 18
Comments on PRR727 (continued)
New 21.12.2:

## Slide 19
Comments on PRR727 (continued)
Revised 21.12.5:

## Slide 20
Questions
?