## Slide 1: Data Extracts & Reporting Recent Issues
TAC
11/29/07
Aaron Smallwood
Manager, IT Business & Customer Services
ERCOT

## Slide 2: Recent Incidents & Impacts
Two recent types of incidents have caused delays in the batch process that in turn have impacted the posting of reports and extracts, and have delayed invoices on one occasion.
Database statistics incident:
  Timeline:
    10/27 – Database statistics refresh fails, requires recovery time and also causes batch to run slowly.
    10/30 – Full rollback to old statistics, batch performance improves.
    11/9 – Fully caught up and processing normally.
  Impact:
    Delayed postings of extracts and reports.
  Resolution:
    Root cause of the failing statistics was a software bug. The vendor has recommended a workaround that will be used in future statistics refreshes.

## Slide 3: Recent Incidents & Impacts
Data backup incidents:
  Timeline:
    11/18 – Weekly full data backup caused servers to freeze. Batch processing was unable to resume until servers were recovered. Caused approximately 20 to 25 hours of batch processing delay.
      Implemented hardware and software fixes recommended by the vendors in preparation for the next scheduled full data backup.
    11/25 – Weekly full data backup nearly causes servers to freeze again. Troubleshooting and recovery resulted in an additional 5 to 6 hours of delay in batch processing.
  Impact:
    Delayed postings of extracts and reports.
    Delayed invoices.

## Slide 4: Resolution
  Resolution:
    Not yet resolved – we have continued to engage hardware and software vendors and many ERCOT staff are working to resolve the issue.
    Key points:
      Have not been able to reproduce the problem on cloned data in identical hardware & software configurations.
      Will not attempt another full backup until we are highly certain the problem is fixed.
    Batch processing is currently about 30 hours behind due to this issue and is averaging 3 to 6 hours per day of ‘catch up’ time.
    At this rate, estimated catch up of batch processing will be during the first week of December – until then some extracts and reports will continue to be delayed.
  Next Steps:
    Attempting to tune the batch jobs to speed up processing and improve performance – these require testing before promoting to production.
    Continue troubleshooting efforts through coordinated efforts with hardware and software vendors to resolve the issue.