## Slide 1: MarkeTrak Phase II Task Force
Update to RMS
December 5, 2007

## Slide 2: November 14th and 15th
Accomplishments:
  Finalized MarkeTrak Detailed Requirements Document. This was signed off and submitted on November 16th.
  Revised the requirements that would be required for Market Testing – high level . To be discussed at TTPT in December.
  Completed the prioritization of the Requirements.
  Set meeting schedule for the remainder of the Planning phase.
    Date: January 10th and 11th
    Date: January 24th
    Date: February 7th
    Date: February 21st
    Date: March 6th
    Date: March 20th
    Date: March 27th

## Slide 3: November 14th and 15th cont.
Action items from our last meeting:
  User’s Guide to be reviewed by individual shops based on Market Participant assignment. Please provide comments/suggestions about updating the User’s guide to the current functionality of the tool as well as suggestions on how we should incorporate phase 2 requirements to the User’s guide.
    Link to MarkeTrak webpage
      http://www.ercot.com/services/client_svcs/mktrk_info/
      MarkeTrak User Guide
  Please review training document. All input will be greatly appreciated (enhancements, areas to focus on, etc.)
    Link to MarkeTrak Retail Market Participant training http://www.ercot.com/services/training/Retail_Market_Participant_Workshop.html - labeled as December 2007

## Slide 4: MarkeTrak Task Force 2007 Accomplishments
  Finalized the MarkeTrak Detailed Requirements Document which included 47 requirements. Submitted ahead of schedule.
  Completed the high level MarketTest requirements for Market Testing.
  Met our aggressive Requirements schedule which included 11 CR’s,4 TDSP’s and SME’s from ERCOT. Since the formation of the Task Force on July 30th, we had 14 meetings covering 3 1/2 months.
  New Use Case format prove to be very successful for ERCOT and Market Participants This new tool assisted ERCOT and Market Participants with writing and developing the detailed requirements documentation.

## Slide 5: MarkeTrak Task Force 2008 Goals
Successful implementation of the detailed requirements – MT phase 2
Increase efficiencies within the tool where necessary
Update and Restructure User’s Guide
Update and Restructure User Training where applicable
Look into a Web Based Training for MarkeTrak

## Slide 6: Next Meeting January 10 and 11th
Location – Dallas, TX
  Hosted by ONCOR (Downtown)
Initial Conceptual Design Review will be presented by ERCOT.
Outline initial training plan.
Review User’s Guide -
  Comments/suggestions about updating the User’s guide to the current functionality of the tool as well as suggestions on how we should incorporate Phase 2 requirements into the User’s guide.

## Slide 7: Questions