## Slide 1: ERCOT Update on Station Changes (814_20s)
RMS – 12/5/07

## Slide 2: Background / Reference
Nodal Project – Station names history & requirements – Information shared at RMS in Jan 2007 and Nov 2007
  In July 2006, ROS passed the new Nodal Naming Convention for substations:
    “Substation names representing the same substation in the Network Operation Model, Updated Network Operations Model, and CRR Network Model shall be unique for all substations within ERCOT and shall be limited to 8 characters.”
  TSP Operation staff were given the option to change their operation model names, but they must follow the naming convention by Nodal Go Live.
  Each TSP was given until December 2006 to submit a list of substation names that they would like to change in the operation model.
  While TSPs can change substation names at any time, ERCOT does not anticipate many additional changes before Nodal Go Live.

## Slide 3: Background / Reference
November 2007 RMS
  RMS recommended to begin the transition early in 2008.
  RMS recommended that the transition be completed as quickly as possible, following the volume guidelines used by ERCOT for Annual Validation.
  RMS requested that a Market Notice including a schedule for the transition be provided by the end of November.

## Slide 4: Background / Reference
Market Notice – “M-A113007-01 Operational - Substation ID name changes to support Nodal” was sent on 11/30/07
Attached schedule has Center Point sending in transactions from February 1st through March 19th. Oncor sending in transactions on March 20th and March 21st.
Using March 22nd through March 31st to send in any stragglers, if needed.
Completing the process in 2 months.

## Slide 5: Process for the Transition
Substation name changes are a regular process
  ERCOT network team notifies CODIA of a retiring substation
  CODIA pulls a list of ESIIDs both de-energized and active by TDSP for that ID and works with the TDSP to make the change
    MarkeTrak issues are filed to TDSPs providing the ESIID lists
    TDSPs send in 814_20s according to a schedule
    On a weekly basis, updated ESIIDs lists are posted to the MarkeTrak issues until all ESIIDs are removed from the retiring substation
    Once all ESIIDs are removed from the retiring substation, ERCOT will retire the station in Lodestar station tables

## Slide 6: Next Steps from November RMS
Update RMS at Nov. 7, 2007 meeting – ask RMS to discuss and recommend schedule and duration for the processing. Complete. RMS recommended early and quickly.
CRs plan for the increase in volume of 814_20s. Ongoing
TDSPs / ERCOT (RCC team) to coordinate 814_20s market schedule. Complete.
ERCOT (RCS team) communication to the market on action plan and schedule. Complete. ERCOT sent notice and schedule on 11/28/2007.
ERCOT (CODIA team) to communicate outstanding and completion of ESIID substation changes to TDSPs and retirement of station in Lodestar. Will start in February.
Additions?

## Slide 7: Questions?