## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Stacy Bridges, ERCOT Thursday, 12/06/2007

## Slide 2: Last Month at TPTF
During November, TPTF Convened On:
  November 5 – 6
  November 9
  November 26 – 28

## Slide 3: Last Month at TPTF (continued)
Major Accomplishments
  Enterprise Integration Project (EIP)—Approval of:
    EIP External Interfaces Specification v1.06.
  Congestion Revenue Right (CRR) Project—Approval of:
    CRR Requirements (B2) v3.2
  Market Participant Engagement and Readiness (MER) Project—Approval of:
    Nodal Training Course Curriculum v3.02
  Market Management System (MMS) Project—Approval of:
    MMS Security Constrained Economic Dispatch (SCED) and Real-Time MMS Processes Requirements (B2) v2.1

## Slide 4: Last Month at TPTF (continued)
Major Accomplishments (continued)
  Program Management Office (PMO)—Approvals of Readiness Metrics:
    CRR2, Develop Transmission Congestion Right (TCR) to CRR Transition Plan
    CRR3, Trial Operation of Monthly CRR Auction
    CRR4, Implement TCR to CRR Transition Plan
    CRR5, Trial Operation of Annual CRR Auction during Trials
    E5, Nodal SAS 70 Preparedness
    E12, Market Information System (MIS) Compliance Test
    EMO1, Network Security Analysis & Transmission Constraint Management
    EMO2, Verify Voltage Support Functionality
    EMO5, Verify Area Control Error (ACE) Performance
    EMO6, Qualified Scheduling Entity (QSE) Response to Dispatch

## Slide 5: Last Month at TPTF (continued)
Major Accomplishments (continued)
  Program Management Office (PMO)—Approvals of Readiness Metrics:
    EMO7, Verify Load Forecast Accuracy
    EMO10, Network Operations Model and State Estimator (SE) Performance
    EMO11, Operating Personnel and Facilities Readiness
    MO4, Verify SCED Execution Quality
    MP8, QSE Ability to Submit Transactions Via MIS
    MP9, QSE Ability to Submit Web Service Transactions
    MP10, Mapping of Resources to Resource Nodes and Resources to EPS Meters is Complete
    MP13, Market Participant (MP) Completes Early Delivery System (EDS)-4 Related Training
    MP15, MP EDS-3 Participation
    MP17, MP Qualification Activities

## Slide 6: Last Month at TPTF (continued)
Major Accomplishments (continued)
  Other—Endorsement/Approval of:
    PRR727, Process for Transition to Nodal Market Protocol Sections
    NPRR085, Revision of Digital Certificate Procedures
    Draft NPRR “Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days”
    Draft PRR, EDS Load Frequency Control (LFC) Test Settlement

## Slide 7: Coming Next at TPTF
During December, TPTF has met/will meet on:
  December 3 – 4
  December 17 – 19

## Slide 8: Coming Next at TPTF (continued)
Plan to discuss:
  Commercial Systems (COMS) Project:
    Draft NPRR for Protocols 4 and 6 Formula Clarifications
    Draft NPRR for Nodal Protocol Revisions to the Reliability Must Run (RMR) Startup Energy Payment
    Details on the Settlement of Combined Cycle Plants White Paper
    Verifiable Cost Update
      Update on Verifiable Cost Subgroup
    Review Verifiable Cost Management System Requirements (tentative)

## Slide 9: Coming Next at TPTF (continued)
Plan to discuss (continued):
  Early Delivery Systems (EDS) Project:
    Updated EDS 1 Approach schedule
    Results of EDS 1 Testing
    Updates for the EDS 4 Approach document
    Disposition of comments for the EDS Handbook for Day-Ahead Market (DAM)/Reliability Unit Commitment (RUC)/Supplemental Ancillary Services Market (SASM) (R9.1)
    Updates for EDS 3 R5.4 in the EDS SCED Handbook
  Integration and Design Authority (IDA) Project:
    IDA Punch List
    Data Dictionary
    System of System Architecture (SoSA) Update

## Slide 10: Coming Next at TPTF (continued)
Plan to discuss (continued):
  CRR Update
    Consider Draft NPRRs
      Removing PCRR release mechanism
      Clarify recipients of McCamey Flowgate Rights (MCFRIs)
      Correct reference to credit limit determination
  Infrastructure (INF) Project:
    User Interface (UI) Subgroup Update
    MP Identity Management Update
  Integration and Product Testing (INT) Project:
    Quality Center Update
  Market Information System (MIS) Project:
    MIS Web Portal Requirements (B2) v1.02

## Slide 11: Coming Next at TPTF (continued)
Plan to discuss (continued):
  Program Management Office (PMO):
    Nodal Program Update
    Nodal Timeline Update
    Discuss Readiness Metrics
      Discuss metric MP11, MP Registration Activities
      Discuss metric MP19, LSE Engagement and Readiness, and other readiness metrics for Resources and Load Serving Entities
      Discuss review approach for remaining metrics

## Slide 12: Coming Next at TPTF (continued)
Plan to discuss (continued):
  PRRs/NPRRs:
    NPRR089, Changing Posting Requirement of Certain Documents From MIS Secure to Public Area
    NPRR084, Creating Amendment to Standard Form Market Participant Agreement
    Draft NPRR - Section 8: Performance Monitoring and Market Compliance
    Draft NPRR for Correction to FIP-FOP in Energy Offers
    Draft NPRR “Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days”
    Draft NPRR for Private Use Networks
  Other Items:
    ERCOT Nodal ICCP Communications Handbook v1.04

## Slide 13: Questions?
Questions?