| PRR Number | 749 | PRR Title | Rule Changes To the REC Trading Program |
| --- | --- | --- | --- |
| Impact Analysis Date |  | December 10, 2007 |  |
| Cost/Budgetary Impact |  | This Protocol Revision Request (PRR) is in response to amendments to Public Utility Commission of Texas (PUCT) Substantive Rule § 25.173, Goal for Renewable Energy, adopted by the Commission in August 2007 in PUCT Project No. 33492. ERCOT has an ongoing project, PR 70035 REC Program Modifications, which was initiated in response to the PUCT project and budgeted in the $100K-$250K range. Expenditures to-date: $50,000 - $100,000 in capital project expenditures. Future expenditures: Additional $50,000 in capital project expenditures (already budgeted). Since PR 70035 was already budgeted, this PRR does not trigger additional costs or budgetary impacts. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Approximately 75% of the work on PR 70035 has been completed and the project is in the testing phase. It is anticipated that the project will be ready to go live in January 2008. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional Full-Time Equivalents (FTEs) will be needed. Ongoing support will be absorbed by current ERCOT staff. |  |
| ERCOT Computer System Impacts |  | To comply with the PUCT Substantive Rule requirements, changes to the registration and business rules were made to the Texas Renewable Energy web portal: http://www.texasrenewables.com/ |  |
| ERCOT Business Function Impacts |  | The necessary business processes for complying with the PUCT Substantive Rule are already in place. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments