## Slide 1: TPTF Update for TAC January 3, 2008 Trip Doggett
http://nodal.ercot.com <number>
Notes: <number>

## Slide 2: Agenda
http://nodal.ercot.com <number>
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Readiness Metrics | Request TAC Approval for ERCOT to move forward with deleting E13 and adding metrics E5, E12, MP8,MP9, MP10, MP11, MP13, MP15, MP16, MP17,MP18, MP19, CO1 thru CO10, EMO12, EMO13, and MO7 | For Vote
4. Approval of Milestones | Request TAC acknowledge TPTF completion of the following Milestones– Market Management System (MMS) Security Constrained Economic Dispatch (SCED) and Real-Time MMS Processes Requirements complete Market Information System (MIS) Web Portal Requirements complete | For Vote
5. Issue with TPTF Voting Spreadsheet | It was brought to our attention that there was a flaw in the TPTF voting spreadsheet that impacted the votes of Consumer Sub segments under certain circumstances. | For review
Notes: <number>

## Slide 3
http://nodal.ercot.com <number>
Meeting Summary – November 26
Meetings November 26-28, December 3-4, and December 17-19.
On November 26, TPTF discussed the following:
  Nodal Program Update (Part One)
    Nodal Timeline Update
    Energy Management System (EMS) Load Frequency Control (LFC) Functionality Delivery Timeline
  PRR727, Process for Transition to Nodal Market Protocol Sections
    On November 26, TPTF approved a motion to forward TPTF comments for PRR727 to TAC as modified at TPTF on November 26, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (Coral Power). All Market Segments, except Consumers, were represented for the vote. [At TAC’s request, due to the urgency of the issue, this vote was discussed at TAC on November 29, 2007]
  EDS Update (Part One)
  NPRR085, Revision of Digital Certificate Procedures
    On November 26, TPTF approved a motion to recommend approval of NPRR085 to PRS. The motion carried by roll-call vote, with 100% in favor and one abstention (Reliant). All Market Segments, except Consumers, were represented for the vote.
Notes: <number>

## Slide 4
http://nodal.ercot.com <number>
Meeting Summary – November 26 (continued)
On November 26, TPTF discussed the following:
  Training Update
    On November 26, TPTF approved the Training Course Curriculum v3.02 incorporating modifications made at TPTF on November 26, 2007. The motion carried by roll-call vote, with 100% in favor and seven abstentions (Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy, and Integrys Energy ). All Market Segments, except Consumers, were represented for the vote.
  Commercial Systems Update - Details on the Settlements of Combined Cycle Plants white paper
  Draft NPRR, Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days
Notes: <number>

## Slide 5
http://nodal.ercot.com <number>
Meeting Summary – November 27
On November 27, TPTF discussed the following:
  Draft NPRR, Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days
    On November 27, TPTF approved the draft NPRR Scarcity Pricing And Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days, as modified by TPTF on November 27, 2007. The motion carried by roll-call vote, with 100% in favor and one abstention (Calpine). All Market Segments were represented for the vote.
  Quality Center Update
Notes: <number>

## Slide 6
http://nodal.ercot.com <number>
Meeting Summary – November 27 (continued)
On November 27, TPTF discussed the following:
  Readiness Metrics Update
    On November 27, TPTF moved to delete E13 - Standard Form Agreements Executed, and to endorse ERCOT moving forward with the following metrics as modified by TPTF on November 27, 2007 in the PMO Metric Inventory for TPTF Approval at TPTF 112607 v0.2:
      E5 - Nodal SAS 70 Preparedness
      E12 - MIS Compliance Test
      MP8 - QSE Ability to Submit Transactions Via MIS
      MP9 - QSE Ability to Submit Web Service Transactions
      MP10 - Mapping of Resources to Resource Nodes and Resources to EPS Meters is Complete
      MP13- MP Completes EDS-4 Related Training
      MP15 - MP EDS-3 Participation
    The motion carried by roll-call vote, with 100% in favor and no abstentions. The Municipal, Consumer, and Independent Generator Market Segments were not represented for the vote.
    On November 27, TPTF moved to endorse ERCOT moving forward with the metric MP17, MP Qualification Activities as modified by TPTF on November 27, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. The Municipal, Consumer, and Independent Generator Market Segments were not represented for the vote.
Notes: <number>

## Slide 7
http://nodal.ercot.com <number>
Meeting Summary – November 27 (continued)
On November 27, TPTF discussed the following:
  DC Tie Issues
    Draft NPRR, Settlement of Power Imported via DC Ties an Block Load Transfer Under Emergency Conditions
  Nodal Program Update (Part Two)
  MIS Update
  EDW Update
  CRR Update
Notes: <number>

## Slide 8
http://nodal.ercot.com <number>
Meeting Summary – November 28
On November 28, TPTF discussed the following:
  CRR Update
    Draft NPRR for CRR Business Process
  MMS Update
    Explanation of MMS Market Submission Items
    MMS SCED and Overall System Requirements
      On November 28, TPTF approved the MMS SCED and Real-Time MMS Processes Requirements (B2) v2.1. The motion carried by roll-call vote, with 100% in favor and five abstentions (Brazos, City of Dallas, City of Allen, City of Eastland, and Town of Flower Mound). All Market Segments were represented for the vote.
  Initial Review of the EDS 4 Approach Document
  Review of Draft NPRR, Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing For A Total Of 45 Days
  Update on the COMS Verifiable Cost Manual
Notes: <number>

## Slide 9
http://nodal.ercot.com <number>
Meeting Summary – December 3
On December 3, TPTF discussed the following:
  Project Artifact Schedule
  MIS Portal Requirements updated through Baseline 2
    On December 3, TPTF approved the MIS Web Portal Requirements (B2) v1.02. The motion carried by roll-call vote, with 100% in favor and three abstentions (First Choice Power, City of Dallas, and Town of Flower Mound). All Market Segments were represented for the vote.
  NPRR089, Changing Posting Requirement of Certain Documents from MIS Secure to MIS Public Area
  Nodal Timeline Update
  System of Systems Architecture (SoSA) Update
    IDA-ERCOT Data Dictionary
    IDA punch list update
  User Interface Subgroup Update
  Infrastructure Project
    Market Participant Identity Management Update
Notes: <number>

## Slide 10
http://nodal.ercot.com <number>
Meeting Summary – December 3 (continued)
On December 3, TPTF discussed the following:
  ERCOT Nodal Inter-Control Center Communications Protocol (ICCP) Handbook
    Disposition of comments for ICCP Communications Handbook
      On December 3, TPTF approved the updated ERCOT Nodal ICCP Communications Handbook v1.04 as presented. The motion carried by roll-call vote, with 75% in favor and fourteen abstentions (First Choice Power, TXU, AEP, City of Dallas, Town of Flower Mound, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy, Integrys Energy, Coral Power, and BP Energy). All Market Segments were represented for the vote.
  Draft NPRR for Correction to FIP-FOP in Energy Offers
    On December 3, TPTF approved the Draft NPRR, Corrections of FIP-FOP in Energy Offers as modified by TPTF on December 3, 2007. The motion carried by roll-call vote, with 100% in favor and four abstentions (AEP, Calpine, City of Dallas, and Town of Flower Mound). All Market Segments were represented for the vote.
  NPRR084, Creating Amendment to Standard Form Market Participant Agreement
    On December 3, TPTF approved NPRR084, Creating Amendment to Standard Form Market Participant Agreement as submitted. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments were represented for the vote.
Notes: <number>

## Slide 11
http://nodal.ercot.com <number>
Meeting Summary – December 4
On December 4, TPTF discussed the following:
  Readiness Metrics Update
    Metric MP11, MP Registration Activities
      On December 3, TPTF voted to endorse ERCOT moving forward with MP11, MP Registration Activities, as modified by TPTF on December 4, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (TXU and Exelon). All Market Segments, except Independent Generator, were represented for the vote.
    Metric MP19, Load Serving Entity Engagement and Readiness
  COMS Update
    Review of draft NPRR for Protocol Sections 4 and 6 Formula Clarifications
    Review of draft NPRR for revisions to the RMR Startup Energy Payment
  Details on the Settlement of Combined Cycle Plants White Paper
  Draft NPRR – Section 8: Performance Monitoring and Market Compliance v0.06
Notes: <number>

## Slide 12
http://nodal.ercot.com <number>
Meeting Summary – December 17
On December 17, TPTF discussed the following:
  Nodal Program Update
  Nodal Timeline Update
  Market Management System (MMS) Update
    Proposed deferrals for MMS
    DAM Participation by Self-Committed Units
  Verifiable Cost Subgroup Activities
  Credit Monitoring and Management (CMM) Update
Notes: <number>

## Slide 13
http://nodal.ercot.com <number>
Meeting Summary – December 18
On December 18, TPTF discussed the following:
  IDA Punchlist Update
  System of Systems Architecture (SoSA) Update
  User Interface Subgroup Update
  Quality Center Update
  MIS Update
    MIS Public Postings
    NPRR089, Changing Posting Requirements of Certain Documents From MIS Secure to Public Area
      On December 18, TPTF voted to endorse forwarding TPTF comments for NPRR089 to PRS. The motion carried by roll-call vote, with 100% in favor and five abstentions (Austin Energy, First Choice, TXU, AEP, and Coral Power). All Market Segments, except Consumer, were represented for the vote.
Notes: <number>

## Slide 14
http://nodal.ercot.com <number>
Meeting Summary – December 18 (continued)
On December 18, TPTF discussed the following:
  Discussion of Proposals for Setting System-Wide Offer Cap (SWCAP) at Market Open (Reference NPRR091, Scarcity Pricing and Mitigated Offer Cap During the Period Commencing on the Nodal Market Implementation Date and Continuing for a Total of 45 Days)
    Power & Gas Consulting Proposal
    NRG Proposal
    On December 18, a motion to submit TPTF comments to PRS recommending using the higher of $150 or 16*FIP for setting SWCAP for initial 45-Day period following Texas Nodal implementation date as described by methodology in NPRR091 failed. The motion failed by roll-call vote, with 50% in favor and eight abstentions (Brazos, LCRA, City of Garland, First Choice, TNMP, AEP, Reliant, and BP Energy). All Market Segments were represented for the vote.
  EDS Updates
    EDS 4 Approach Document
      On December 18, TPTF voted to approve the EDS 4 Approach v0.04 as modified by TPTF on December 18, 2007. The motion carried by roll-call vote, with 100% in favor and three abstentions (LCRA, City of Dallas, and Town of Flower Mound). All Market Segments were represented for the vote.
Notes: <number>

## Slide 15
http://nodal.ercot.com <number>
Meeting Summary – December 18 (continued)
On December 18, TPTF discussed the following:
  EDS Updates (continued)
    Disposition of Comments for EDS 4 – Release 9 MP Handbook
      On December 18, TPTF voted to approve the EDS4 Release 9 DAM/RUC/SASM MP Handbook v0.2 as submitted. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Dallas and Town of Flower Mound). All Market Segments were represented for the vote.
    Update from the ICCP for Split Generation Resource WebEx Conference
    EDS Update
  Resource Registration Update
  COMs Update
    Review of draft NPRR for Protocol Sections 4 and 6 Formula Clarifications
      On December 18, TPTF voted to endorse the draft NPRR, Protocols 4 and 6 Formula Clarifications, to be submitted to PRS for consideration. The motion carried by roll-call vote, with 100% in favor and twelve abstentions (Austin Energy, TNMP, City of Dallas, Town of Flower Mound, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy, Integrys Energy, and BP Energy ). All Market Segments, except the Independent Generators, were represented for the vote.
Notes: <number>

## Slide 16
http://nodal.ercot.com <number>
Meeting Summary – December 18 (continued)
On December 18, TPTF discussed the following:
  COMs Update (continued)
    Review of draft NPRR for revisions to the RMR Startup Energy Payment
    Details on the Settlement of Combined Cycle Plants White Paper
      On December 18, TPTF voted to approve the COMS white paper Details on the Settlements of Combined Cycle Plants v0.95 as modified by TPTF on December 18, 2007. The motion carried by roll-call vote, with 83.3% in favor and three abstentions (AEP, Reliant, and BP Energy). All Market Segments, except the Independent Generators, were represented for the vote.
  CRR Project - Discussion of Draft NPRRs
Notes: <number>

## Slide 17
http://nodal.ercot.com <number>
Meeting Summary – December 19
On December 19, TPTF discussed the following:
  CRR Project - Discussion of Draft NPRRs (continued)
    Draft NPRR - Correct Reference to Credit Limit
      On December 19, TPTF voted to endorse forwarding the CRR draft NPRR, Correct Reference to Credit Limit, to PRS as modified by TPTF on December 19, 2007. The motion carried by roll-call vote, with 100% in favor and three abstentions (City of Allen, City of Eastland, and Exelon). All Market Segments, except the Independent Generators, were represented for the vote.
    Draft NPRR - Clarify Recipients of McFRIs
      On December 19, TPTF voted to endorse forwarding the CRR draft NPRR, Clarify Recipients of McFRIs, to PRS as modified by TPTF on December 19, 2007. The motion carried by roll-call vote, with 100% in favor and six abstentions (TXU, AEP, City of Allen, City of Eastland, Reliant and Exelon). All Market Segments, except the Independent Generators, were represented for the vote.
  Draft NPRR - Registered Configuration of Private Use Networks
  CRR Project - Discussion of Draft NPRRs (continued)
    Draft NPRR - Removing PCRR Release Mechanism
Notes: <number>

## Slide 18
http://nodal.ercot.com <number>
Meeting Summary – December 19 (continued)
On December 19, TPTF discussed the following:
  Review of Readiness Metrics
  CRR Project - Discussion of Draft NPRRs (continued)
    Draft NPRR - Removing PCRR Release Mechanism
      On December 19, TPTF voted to endorse the ERCOT-proposed concept of the PCRR Release Mechanism as described in the CRR draft NPRR PCRR Release Mechanism as modified by TPTF on December 19, 2007, with the understanding that the draft NPRR will be reconciled with the Settlement component and approved by TPTF as a package before being forwarded to PRS. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except the Independent Generators, were represented for the vote.
Notes: <number>

## Slide 19
http://nodal.ercot.com <number>
Meeting Summary – December 19 (continued)
On December 19, TPTF discussed the following:
  Review of Readiness Metrics (continued)
    On December 19, TPTF voted to endorse ERCOT moving forward with the following metrics as modified by TPTF on December 19, 2007:
      MP19 - Load Serving Entities Engagement and Readiness
      MP16 - MP EDS-4 Trials Participation
      MP18 - Mapping of Resources and Loads in Private Area Networks is Complete
      CO1 - Settle Market for 7 Days and Provide Appropriate Extracts
      CO2 - Verify Dispute Process of 168 Hour Test
      CO3 - Verify DAM Settlement Statements
      CO4 - Zonal/Nodal Coordinated Settlement Operations
      CO5 - Verify RTM Settlement Statements
      CO6 - Verify RTM Settlement Invoices
      CO7 - Verify DAM Invoices
      CO8 - Verify CRR Auction Invoices
      CO9 - Verify Financial Transfer and Processing
      CO10 - Verify Credit Calculations
      EMO12 - Network Operations Model and SE Performance
      EMO13 - ERCOT Operating Personnel and Facilities Readiness
      MO7 - ERCOT Operating Personnel and Facilities Readiness
    The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Allen and City of Eastland). All Market Segments, except the Independent Generators, were represented for the vote.
Notes: <number>

## Slide 20
http://nodal.ercot.com <number>
Meeting Summary – December 19 (continued)
On December 19, TPTF discussed the following:
  COMs Update (continued)
    Review of draft NPRR for revisions to the RMR Startup Energy Payment
      On December 19, TPTF voted to endorse forwarding the draft NPRR, Nodal Protocol Revisions to the RMR Startup Energy Payment, to PRS as modified by TPTF December 19, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Dallas and Town of Flower Mound). All Market Segments, except the Independent Generators, were represented for the vote.
  Draft NPRR – Section 8: Performance Monitoring and Market Compliance v0.06
    On December 19, TPTF voted to endorse to endorse the draft NPRR "Changes to Section 8 to Incorporate Role of TRE, the IMM, and the Concept of Market Compliance" to be forwarded to PRS as modified by TPTF on December 19, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. The Independent Generator, Consumer, and IREP Market Segments were not represented for the vote.
Notes: <number>

## Slide 21
http://nodal.ercot.com <number>
Next Meetings
Next meetings
  Monday January 7 and Tuesday January 8
  Monday January 21 through Wednesday January 23
  Monday February 4 through Wednesday February 6
  Thursday February 21 and Friday February 22
Notes: <number>

## Slide 22
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  Nodal Program Update
  Nodal Timeline Update
  Flaw in TPTF voting spreadsheet related to Consumer Segment votes.
    Need to revisit the motion on September 28, 2006 by Reliant (Kevin Gresham) to strike subsection (ii) from Nodal Protocol Section 3.14.1.13(2), as proposed by NPRR 024.
  Zonal-to-Nodal Transition matrix and possible synchronization issues with the EDS Sequence Timeline
  CRR Update
    EDS CRR Testing MP Handbook
    Explanation of Market Submission/Retrieval Items
    Settlement issues for the Draft NPRR – PCRR Release Mechanism
  Update on DC Tie Issues
    Update on the Subgroup discussion for DC Tie Issues
    Draft NPRR for DC Tie Issues
Notes: <number>

## Slide 23
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  EDS Update
    Updated EDS 1 Approach schedule
    Results of EDS 1 Testing
    Updates for EDS 3 R5.4 in the EDS SCED Handbook
  Discuss Calpine proposal and Exelon comments regarding settlement issues associated with current limitation for combined-cycle configurations
  MMS Update
    Continue the Dec. 17 TPTF discussion of DAM Participation for Self-Committed Generation Resources
    Discuss MMS deferral items (what the deferral means for MPs, how S&B components will impact market, work-arounds, clarification of how soon DSR inc/dec curves will be implemented if they are deferred to after go-live)
  INF Project
    Review disposition of comments for the Market Participant Identity Management Requirements
  Update on Draft Registration for Registration of Private Use Networks
Notes: <number>

## Slide 24
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  Discuss draft NPRR - Nodal Protocols Section 3.2.3, System Adequacy Reports – Clarification Request
  Discuss clarifications to information requested by the Medium-Term System Adequacy Report and the Short-Term System Adequacy Report
  Discuss NPRR093, Clarification to Definition of DUNS Number; Section 2, Definitions and Acronyms, submitted by ERCOT Staff
  Verifiable Cost Update
    Provide update on recent activities for the Verifiable Cost Subgroup
Notes: <number>

## Slide 25
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  PMO - Readiness Metrics Update - Review remaining metrics and market comments in the PMO Working Readiness Metric Inventory v0.03:
    ERCOT Internal Metrics
    E2 - Verify ERCOT Performance Monitoring Test Plan
    E4 - Transition Pricing Mechanisms
    E7 - Validate EDW Access and Accuracy of Postings Required by the WEMM and PUCT Rules
    E10 - Validate EDW Commercial Systems Access Accuracy
    E11 - Validate EDW Compliance Data Access
    E14 - Verify QSE Performance Monitoring Test Plan
    E15 - Verify TSP Performance Monitoring Test Plan
    Energy Management Operations Metrics
    EMO3 - Verify Outage Evaluation System Functionality
    EMO4 - Run 7 Day Stability Test
    EMO8 - Conduct EECP Test
Notes: <number>

## Slide 26
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  PMO - Readiness Metrics Update - Review remaining metrics and market comments in the PMO Working Readiness Metric Inventory v0.03:
    Market Operations Metrics
    MO1 - Operate DA Market for 7 Days
    MO2 - Operate 7 Day market with RUC
    MO3 - Verify Supplemental Ancillary Services Market (SASM)
    MO6 - Verify DAM Ancillary Services
    Contingency Metrics
    C1 - Contingency Plan for Weekly, Daily and Hourly RUC Failure
    C2 - Contingency Plan for DAM Failure
    C3 - Contingency Plan for ICCP Data Failure
    C4 - Contingency Plan for SCED Failure
    C5 - Contingency Plans for Key Settlement and Financial Transfer Processes
Notes: <number>

## Slide 27
http://nodal.ercot.com <number>
Next Meetings (continued)
On January 7 and 8, likely topics include:
  PMO - Readiness Metrics Update - Review remaining metrics and market comments in the PMO Working Readiness Metric Inventory v0.03:
    Contingency Metrics (continued)
    C6 - Develop Plan for SE Failure
    C7 - Contingency Plan for a Backup Facility
    C8 - Contingency Plan for Portal/API Failure
    C9 - Contingency Plan for Site Unavailability
    C10 - Verify Single Point of Failure Recovery EMS/MMS/NMMS/CRR/COMS
    IMM Metrics
    IMM1 - Market Monitor Systems Capability
    Overall Readiness Metrics
    R0 - Market Participants Operations Readiness
    R1 - Nodal Readiness Declaration
    R2 - Develop Texas Nodal Market Launch Plan
Notes: <number>

## Slide 28
http://nodal.ercot.com <number>
Approval of Readiness Metrics
On November 27, TPTF moved to delete E13 - Standard Form Agreements Executed, and to endorse ERCOT moving forward with the metrics E5, E12, MP8,MP9, MP10, MP13, and MP15 as modified by TPTF on November 27, 2007 in the PMO Metric Inventory for TPTF Approval at TPTF 112607 v0.2. The motion carried by roll-call vote, with 100% in favor and no abstentions.
On November 27, TPTF endorsed ERCOT moving forward with the metric MP17, MP Qualification Activities as modified by TPTF on November 27, 2007. The motion carried by roll-call vote, with 100% in favor and no abstentions. The Municipal, Consumer, and Independent Generator Market Segments were not represented for the vote.
On December 3, TPTF voted to endorse ERCOT moving forward with MP11, MP Registration Activities, as modified by TPTF on December 4, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (TXU and Exelon). All Market Segments, except Independent Generator, were represented for the vote.
On December 19, TPTF voted to endorse ERCOT moving forward with the metrics MP16, MP18, MP19, CO1 thru CO10, EMO12, EMO13, and MO7 as modified by TPTF on December 19, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Allen and City of Eastland). All Market Segments, except the Independent Generators, were represented for the vote.
Notes: <number>

## Slide 29
http://nodal.ercot.com <number>
Approval of Readiness Metrics (continued)
Request TAC approval for ERCOT to delete the metric:
  E13 - Standard Form Agreements Executed
Request TAC approval for ERCOT to move forward with the metrics:
  E5 - Nodal SAS 70 Preparedness
  E12 - MIS Compliance Test
  MP8 - QSE Ability to Submit Transactions Via MIS
  MP9 - QSE Ability to Submit Web Service Transactions
  MP10 - Mapping of Resources to Resource Nodes and Resources to EPS Meters is Complete
  MP11 - MP Registration Activities
  MP13- MP Completes EDS-4 Related Training
  MP15 - MP EDS-3 Participation
  MP16 - MP EDS-4 Trials Participation
  MP17 - MP Qualification Activities
  MP18 - Mapping of Resources and Loads in Private Area Networks is Complete
  MP19 - Load Serving Entities Engagement and Readiness
Notes: <number>

## Slide 30
http://nodal.ercot.com <number>
Approval of Readiness Metrics (continued)
Request TAC approval for ERCOT to move forward with the metrics:
  CO1 - Settle Market for 7 Days and Provide Appropriate Extracts
  CO2 - Verify Dispute Process of 168 Hour Test
  CO3 - Verify DAM Settlement Statements
  CO4 - Zonal/Nodal Coordinated Settlement Operations
  CO5 - Verify RTM Settlement Statements
  CO6 - Verify RTM Settlement Invoices
  CO7 - Verify DAM Invoices
  CO8 - Verify CRR Auction Invoices
  CO9 - Verify Financial Transfer and Processing
  CO10 - Verify Credit Calculations
  EMO12 - Network Operations Model and SE Performance
  EMO13 - ERCOT Operating Personnel and Facilities Readiness
  MO7 - ERCOT Operating Personnel and Facilities Readiness
Notes: <number>

## Slide 31
http://nodal.ercot.com <number>
TAC Approval of Milestones
On November 28, TPTF approved the MMS SCED and Real-Time MMS Processes Requirements (B2) v2.1. The motion carried by roll-call vote, with 100% in favor and five abstentions (Brazos, City of Dallas, City of Allen, City of Eastland, and Town of Flower Mound). All Market Segments were represented for the vote.
On December 3, TPTF approved the MIS Web Portal Requirements (B2) v1.02. The motion carried by roll-call vote, with 100% in favor and three abstentions (First Choice Power, City of Dallas, and Town of Flower Mound). All Market Segments were represented for the vote
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC acknowledge TPTF completion of the following Milestones –
  Market Management System (MMS) Security Constrained Economic Dispatch (SCED) and Real-Time MMS Processes Requirements (B2) v2.1 complete
  Market Information System (MIS) Web Portal Requirements (B2) v1.02 complete
Notes: <number>

## Slide 32
http://nodal.ercot.com <number>
Issue with TPTF Voting Spreadsheet
It was brought to our attention that there was a flaw in the TPTF voting spreadsheet that impacted the votes of Consumer Sub segments under certain circumstances.
All TPTF votes were reviewed. Any ballots requiring revision are being corrected and will be reposted and distributed to TPTF.
The overall outcome of one vote was affected. A September 28, 2006 vote on a motion by Reliant (Kevin Gresham) to strike subsection (ii) from Nodal Protocol Section 3.14.1.13(2), as proposed by NPRR 024 was reported as failing (with a 65.7% in favor) but would have passed (with a 66.7% in favor) had the votes been tallied correctly.
At the request of Nick Fehrenbach, TPTF plans to revisit the motion made by Reliant on September 28, 2006.
Market Rules confirmed the votes are being tallied correctly for other voting committee spreadsheets (including TNT).
Notes: <number>

## Slide 33
http://nodal.ercot.com <number>
Questions
?
Notes: <number>