## Slide 1: MO Projects Financial Overview COPS January 8, 2008 Hope Parrish Market Operations Division Projects Organization

## Slide 2: 2007 MO PPL
Unplanned 2006
Carry-over Projects
(Green Shaded Area)
Projects ABOVE the
current Capability Line
(Orange Shaded Area)
Projects BELOW the
current Capability Line
(Yellow Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
50137_02 Moved to “Closing” expected to Close 02/2008
60077_01 – No changes, expected to implement and move to Closing 02/2008

## Slide 4: Projects ABOVE the Capability Line
PR-70048_01 MV90xi System Upgrade Project moved to “Execution”

## Slide 5: Projects BELOW the Capability Line
No status change on these projects

## Slide 6: Financial Overview as of 12/21/2007
MO PPL Budget Activity | Amount | Notes/comments
Approved MO Capability Line Budget Funding | $1.5M | Current approved MO funding allocation Designates where the capability line falls Updated $1.33M to $1.5M to reflect project funding
Current Forecast Spend of projects above the Capability Line | $753k | Based on current expectations and run rates for active and not started projects above the capability line Budget range of $0M – $1M
Budget Variance | ~$747k | Budget Variance is difference between MO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line $260k due to carry-over amounts into 2008 for current projects $477k resulting from projects running under budget $139k due to budget corrections -$130k due to new project initiation (part of give back) CART will need to evaluate when to release the funds.

## Slide 7: Budget Variance Allocation
Below is the updated view of under spend categories. These categories will be monitored throughout the year to assess potential reallocations.
MO/RO Budget Variance
2007; $ thousand
$2506
$0
$0
MO Total = $747
No Concerns
Should be monitored
Should not Release
CART, COPS, and RMS have all reviewed the MO-RO portfolio and acknowledged the release of $2.5M from the overall portfolio budget variance of approx. $2.5M.
MO Release of $740k

## Slide 8: Questions / Contact
Hope Parrish
Project Manager, MODPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com
Notes: <number>