## Slide 1: Role of Account Management at ERCOT
Market Engagement and Readiness (MER)
Training Update
TPTF Meeting
February 6, 2008
Market Education
Notes: <number>

## Slide 2
Course | Length (days) | Classroom Deliveries To-Date | WBT Available On-line?
ERCOT Nodal 101 | 1 | 49 | 
Economics of LMP | 1 | 24 | N/A
Transition to Nodal Markets | Web-based | N/A | 
Load Serving Entities 201 | 1.5 | 8 | 
Basic Training Program | 4.5 | 5 | Apr 2008
Network Model Management System | 1 | 3 | 
Congestion Revenue Rights | 1 | 5 | 
Settlements 301 | 3 | 1 | N/A
NOIE QSE Operations | 1 | 1 | Apr 2008
Generation 101 | 2 | 1 | Apr 2008
Training Development – Completed Courses

## Slide 3
Course (length, days) | Subgroup Review | Beta Review | Classroom Delivery | Web Delivery
Basic Training Program (4.5) |  |  |  | Apr 2008
NOIE QSE Operations (1) |  |  |  | Apr 2008
Generation 101 (2) |  |  |  | April 2008
Generation 201 (1) |  | Apr 2008 | May 2008 | Jun 2008
Generation 301 (1) | Feb 2008 | May 2008 | Jun 2008 | Jul 2008
Transmission 101 (2.5) |  | May 2008 | Jun 2008 | Jul 2008
ERCOT 101 for Wind Generation (1) |  | Apr 2008 | May 2008 | Jun 2008
Market Information System (TBD) | TBD | TBD | TBD | TBD
Training Development – In Development

## Slide 4
    Market Information System – 3 parts
      Instructor-led introduction to the MIS
        Design, components, security, personalization, access options etc…
      Web-based tutorial on the MIS portal
        Task-based training
      Web-based tutorial on MIS user interfaces
        Congestion Revenue Rights (Currently Available)
        Market Management System
        Outage Scheduler
      CRR user interface development completed
      Will assess development schedule for other MIS training components and report back
Training Development – In Development
Notes: <number>

## Slide 5
Course | Length, Days | Delivery Date
Extended Training - System Dynamics | 1 | Once a month within the first 12 months of full Texas Nodal Market Operations
Scenario-Based Training for QSEs with Generation Resources | 1 | Once a Quarter, 2009 only
Scenario-Based Training for Load Serving Entities | 1 | Once a Quarter, 2009 only
Scenario-Based Training for TSPs and DSPs | 1 | Once a Quarter, 2009 only
Post Go-Live
Training Development – Upcoming Courses

## Slide 6
Course (length, days) | Classroom Deliveries To-Date | Passed / Total |  | 
 |  | MP | ERCOT | Total
ERCOT Nodal 101 (1) | 49 | 1547/2164 | 522/724 | 2069/2888
Economics of LMP (1) | 24 | 556 | 183 | 685*
Transition to Nodal Markets (WBT) | N/A | 168/309 | 85/135 | 253/444**
Load Serving Entities 201 (1.5) | 8 | 215/362 | 13/42 | 228/404
Basic Training Program (4.5) | 5 | 140/209 | 4/6 | 144/215
Network Model Management System | 3 | 53/62 | 11/18 | 64/80
Congestion Revenue Rights | 5 | 98/178 | 11/17 | 109/195
Settlements 301 | 1 | 20/50 | 2/4 | 22/54
NOIE QSE Operations | 1 | 26/29 | 3/3 | 29/32
Generation 101 | 1 | 20/23 | 3/3 | 23/26
* ILT only / no exam ** WBT only
Training Delivery – Progress Report

## Slide 7
Training Delivery – Scheduled Training
For the latest nodal training schedule check http://nodal.ercot.com/training
Notes: <number>

## Slide 8: Questions
Questions ??
Market Training
ERCOT Nodal Market Transition
Notes: <number>