## Slide 1: Current Day Reports (CDR) Project
Michael Daskalantonakis & Brian Cook
Revised 1/26/08

## Slide 2: Project Overview
Delivering reports that are generated within 8 hours of the data being calculated by the systems, as required by the Nodal Protocols
Providing an integrated system that will:
  Create current day reports
  Extract data items with the right latency from multiple operational source systems for use in current day reports
  Provide source data traceability and report reproducibility
  Offer long-term nodal report management solution (MID/MIR) that meets performance requirements
Providing MP access to current day reports through:
  MIS Portal
  ERCOT.com or
  Web Services
The Current Day Reports (CDR) project is responsible for:

## Slide 3: Scope and Dependencies
Project Scope:
  Obtain data with right latency from source systems
  Aggregate data for current day report purposes
  Format and present the report to the end-user
  Archive the report per report retention policy
  Search and retrieve a previously archived report
Project Dependencies:
  Source system staging tables (e.g., MMS, EMS) for obtaining data
  MIS Portal and ERCOT.com for presenting current day reports to MP users
  Web Services for ERCOT machine to/from MP machine distribution of selected current day report data

## Slide 4: Implementation Approach
Create report specs in parallel to developing the system architecture
Use incremental development and test approach
Group current day reports based on EDS priorities; define report releases and align with the respective EDS releases
The next pages provide a listing of the reports currently planned for delivery via the CDR project
  The list of reports may evolve as reporting requirements and specifications are finalized through feedback from TPTF and ERCOT Business
  Changes to the list will be maintained on the Nodal Data Services Master List (NDSML) document
    The NDSML references all interactions outside of user interfaces, including reports, extracts, downloads, web services
    Includes cross references to Protocols
    Updated weekly (every Friday)
    Should be reviewed for completeness and access methods

## Slide 5: CDR 1A Release – Currently Identified Contents
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP3 - 560 - CD | Seven-Day Forecasts (ERCOT System, Weather Zone, and Load Zone Forecasts for next 7 days, by hour) | 3.12 (a) | 9.2
NP3 - 763 - CD | Short-Term System Adequacy Report | 3.2.3 (2) | 9.2
EDS 4, Release 9.2
2 reports to support Outage Scheduler Reporting

## Slide 6: CDR 1B Release – Currently Identified Contents
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP4 - 159 - CD | Daily Electrical Bus Load Distribution Factors | 4.2.3 (e) | 9.3
NP4 - 179 - CD | Awarded Day Ahead Market Ancillary Service Offers | 4.5.3 (2) (e) | 9.3
NP4 - 183 - CD | Day Ahead Market Hourly LMPs | 4.5.3 (2) (c) | 9.3
NP4 - 188 - CD | Day Ahead MCPC | 4.5.3 (2) (a) | 9.3
NP4 - 19 - CD | Aggregated Ancillary Service Offer Curve | 4.5.3 (2) (h) | 9.3
NP4 - 190 - CD | Day Ahead Market Settlement Point Prices | 4.5.3 (2) (b) | 9.3
NP4 - 191 - CD | Day Ahead Market Shadow Prices | 4.5.3 (2) (d) | 9.3
NP4 - 192 - CD | Day Ahead Market Total Energy Bought | 4.5.3 (2) (f) | 9.3
NP4 - 193 - CD | Day Ahead Market Total Energy Sold | 4.5.3 (2) (g) | 9.3
NP4 - 209 - CD | Distribution Loss & ERCOT Transmission Loss Factors for Settlement Intervals of the Operating Day | 4.2.3 (g) | 9.3
NP4 - 236 - CD | ERCOT System, Weather Zone, and Load Zone Forecasts (for next 7 days, by hour) | 4.2.3 (d) (i) | 9.3
NP4 - 33 - CD | Ancillary Service Plan | 4.2.1.1 (1) | 9.3
NP4 - 34 - CD | Ancillary Service Obligations & QSE Load Ratio Share | 4.2.1.2 (3) | 9.3
NP4 - 722 - CD | Weather to Forecast ERCOT System Conditions & Dynamic Ratings Processor | 4.2.3 (b) | 9.3
NP4 - 730 - CD | WGRPP Forecasts Aggregated for All WGRs | 4.2.2(5)-(6) | 9.3
NP4 - 731 - CD | WGRPP Forecasts for Each WGR | 4.2.2(4) | 9.3
NP5 - 755 - CD | Active and Binding Transmissions Constraints | 5.3 (3) (b) (i) | 9.3
EDS 4, Release 9.3
17 reports to support DAM & RUC functionality

## Slide 7: CDR 2.0 Release – Currently Identified Contents – 1 of 3
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP3 - 650 - CD | Permanent Removal of Electrical Bus within Hub Bus | 3.5.1 (2) | 9.4
NP5 - 200 - CD | Deselected Contingencies | 5.5.1 (11) | 9.4
NP5 - 649 - CD | Temporarily Removed Contingencies | 5.5.1 (6) | 9.4
NP6 - 235 - CD | ERCOT System Demand from Real-Time Operations per Settlement Interval | 6.3.2 (3) (d) | 9.4
NP6 - 323 - CD | Real-time Load Forecast Distribution Factors for MPs to calculate Electrical Bus Loads | 6.3.2 (3) (e) | 9.4
NP6 - 398 - CD | Notification to QSEs of No Output Schedule or Energy Offer Curve | 6.3.1 | 9.4
NP6 - 484 - CD | Real-Time Prices Parameters | 6.3.2 (2); 6.4.8 | 9.4
NP6 - 561 - CD | RMR Services Quantities | 6.3.2 (3) (c) | 9.4
NP6 - 569 - CD | SASM MCPC | ci: 6.4.8.2.3(2)(a) 6.4.8.2.3 (3) | 9.4
NP6 - 609 - CD | Shift Schedules | 6.3.1 | 9.4
NP6 - 635 - CD | System-Wide Load Forecasts | 6.3.2 (3) (b) | 9.4
NP6 - 655 - CD | Total Ancillary Service Procured in SASM | ci: 6.4.8.2.3(2) & (3) 6.4.8.2.3 (3) | 9.4
NP6 - 661 - CD | Total ERCOT System Demand | 6.3.2 (3) (a) (i) | 9.4
NP6 - 697 - CD | Updated Electrical Bus Load Distribution Factors | ci: 6.3.2(3)(e) 6.3.2 (3) (a) (i) | 9.4
NP6 - 709 - CD | Validated Output Schedules | 6.4.2.4 (3) | 9.4
EDS 4, Release 9.4
46 reports to support additional functionality

## Slide 8: CDR 2.0 Release – Currently Identified Contents – 2 of 3
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP6 - 717 - CD | Voltage Schedules | 6.5.7.1.13 (4) (e) | 9.4
NP6 - 806 - CD | The sum of ERCOT generation from the State Estimator | 6.5.7.1.13 (4) (c) iv | 9.4
NP6 - 807 - CD | Flow on the DC Ties from the State Estimator | 6.5.7.1.13 (4) (c) v | 9.4
NP6 - 86 - CD | Binding Transmission Constraints with Causal Contingency or Overloaded Element Pairs | 6.5.7.1.13 (4) (f) | 9.4
NP6 - 93 - CD | Breaker and Switch Status -- Network Security Analysis | 6.5.7.1.13 (4) (a) | 9.4
NP4 - 139 - CD | Day-Ahead Market CRR Offer - Minimum Reservation Price | 4.4.5 (3) | 9.4
NP4 - 162 - CD | Customer Load Profile |  | 9.4
NP4 - 199 - CD | Derated CRRs | 4.5.1(8) | 9.4
NP4 - 344 - CD | Market MCPCs | 4.5.2(2)(a) | 9.4
Coms - 314 - CD | Load Distribution Factors |  | 9.4
NP3 - 129 - CD | Competitive Constraints | 3.19 (5) | 9.4
NP3 - 215 - CD | Dynamic rating deviation data |  | 9.4
NP3 - 217 - CD | Dynamic Ratings |  | 9.4
NP3 - 715 - CD | Voltage Profiles | 3.15 (1) | 9.4
NP4 - 562 - CD | RRS deployment - RRS Deployment Instruction for non-controllable load resources |  | 9.4
NP4 - 563 - CD | RRS Deployment Instruction for non-controllable load resources |  | 9.4
NP6 – 62 - CD | Ancillary Services Capacity Monitor | 6.5.7.5 | 9.4

## Slide 9: CDR 2.0 Release – Currently Identified Contents – 3 of 3
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP4 - 659 - CD | Total ERCOT Generation Operating Reserve |  | 9.4
NP4 - 665 - CD | Total Regulation |  | 9.4
NP4 - 690 - CD | Unit Availability |  | 9.4
NP6 - 6 - CD | Active SCED Contingencies | 6.5.7.1.11 (1) | 9.4
NP6 - 689 - CD | Undeployed Reg-Up and Reg-Down |  | 9.4
NP6 - 84 - CD | Binding Constraints | 6.5.7.3 (5) | 9.4
SYS - 264 - CD | Forecasted Load |  | 9.4
SYS - 270 - CD | Frequency |  | 9.4
SYS - 349 - CD | Market Totals |  | 9.4
SYS - 487 - CD | Real-Time System Load |  | 9.4
SYS - 608 - CD | Shift Factors |  | 9.4
SYS - 617 - CD | Startup and Shutdown Instructions |  | 9.4
SYS - 63 - CD | Average monthly Dynamic deviation |  | 9.4
SYS - 25 - CD | All real-time contingency violations |  | 9.4

## Slide 10: CDR 3.0 Release – Currently Identified Contents
Index # | Product name | Traceability (Protocol/OG/NERC) PR AUG 08 | EDS 4 - Release #
NP3 - 762 - CD | Hourly Demand Forecast | 3.2.2 (3) 3.12 (a) | 9.5
NP6 - 291 - CD | Topology Consistency Analyzer Incorrect Breaker and Switch Status | 6.5.7.1.5 | 9.5
NP6 - 411 - CD | Output Schedule of Changes/Adjustments | 6.5.7.6.2.3 (6) | 9.5
NP6 - 483 - CD | SCED Shadow Prices | 6.3.2 (2) | 9.5
NP6 - 606 - CD | Shadow Prices on Binding Transmission Constraints | 6.5.7.1.13 (4) (g) | 9.5
NP6 - 619 - CD | State Estimator Transmission Flows and Voltages | 6.5.7.1.13 (4) (b) | 9.5
NP6 - 620 - CD | State Estimator 15-minute Load Averages on Electrical Buses | 6.5.7.1.13 (4) (h) | 9.5
NP6 - 621 - CD | Individual transmission Load on Electrical Buses from the State Estimator | 6.5.7.1.13 (4) (c) i | 9.5
NP6 - 622 - CD | State Estimator Transformer Flows, Voltages and Tap Position | 6.5.7.1.13 (4) (d) | 9.5
NP6 - 787 - CD | LMPs by Resource Node | 6.3.2(2) | 9.5
NP6 - 804 - CD | Sum of the Load on each Electrical Bus in each Load Zone from the State Estimator | 6.5.7.1.13(4)(c) 6.5.7.1.13 (4) (c) ii | 9.5
NP6 - 805 - CD | Total Load on Electrical Buses in the ERCOT System from the State Estimator | 6.5.7.1.13 (4) (c) iii | 9.5
EDS 4, Release 9.5
12 reports to support remaining EDS requirements, as well as to deliver State Estimator and SCED reports that are already in EDS with a temporary solution

## Slide 11: ERCOT Enterprise Architecture’s Vision
Common set of capabilities to enable query/retrieval, data aggregation of data from specified data sources, and perform any aggregations and calculations if needed
Simple, stateless, extremely lightweight, horizontally scalable services
Language-neutral business logic engine that enables business rules to be implemented in plain Java, SQL, PL/SQL and other scripting languages
Outputs can be easily formatted into XML, HTML, CSV, etc. and Java objects / other formats
Reports will contain data elements that are a part of the NODAL SoSA Domain model

## Slide 12: Current Day Reporting High Level View
Static HTML
and Charts
Report/Extracts
(pdf, doc, xls,
csv and xml)
External
Web Services
Information Abstraction
Business Layer
Transformations
Schemas
Business
Logic and
Aggregation
Computational
Logic
Queries
Reporting Engine
Report
Design and
Implementation
Report
Form Layouts
Report
Publishing
Report Storage and
ILM
EMS Staging
Database
MMS Staging
Database
Other
MIR
ODS
Market Participants

## Slide 13: Current Day Reporting Strategy
Leverage ERCOT Enterprise Architecture for reporting
Adopt 8 hour-SLA for replication streams to be resolved into ODS
Connect to Source Staging databases for reports that rely on data that is not available in ODS yet
Connect to ODS and MIR for archived reports that rely on data that is not available in the source system anymore
Perform data aggregations, computations, and business logic that is required for report generation and is not performed by source systems as required and dictated by the nodal protocols and translated by the ERCOT business team
Generate reports and extracts as defined by the report layout templates and schemas from the ERCOT Domain Model
Store the generated report in ERCOT repository MIR
Produce rich graphic content to be displayed via the MIS Portal
Enable Web Services to deliver the same data to market participants

## Slide 14: Current Day Reporting Architecture Diagram

## Slide 15: Current Day Reporting Architecture
Java Engine connects to the Source System(s) staging tables and the ERCOT EDW MIR based on configuration and latency requirements
Java Engine extracts the data within the required time per report and performs data aggregation, business logic, and computations per the domain model
Data from the Java Engine is then presented to the Reporting Engine (JReport) to be assembled into a report as defined by the business requirements for that report
Data can also be translated into graphs and charts to be represented in the MIS Portal
Data is also enabled to be delivered via Web Services interfaces
Reports are then persisted in the ERCOT EDW MIR for archival and retrieval

## Slide 16: Major CDR Team Accomplishments
Consolidated list of CDR reports
Prioritized CDR reports to match EDS release priorities / schedule
Completed Project Charter and Budget
Completed initial report specs; working on completing the remaining specifications
Completed Technical Architecture document
CDR Conceptual System Design (CSD) document available for TPTF review and approval
Built the core project team and established interfaces
Low Level Design and Development in progress

## Slide 17: Q&A
Answers to any Questions you may have