| Event Summary |  |  |
| --- | --- | --- |
| Event Description: Texas SET Meeting | Date: January 22 & 23, 2008 | Completed by: Sandra Tindall |
| Attendees: See Texas SET Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| DAY 1 Call Meeting to Order - Texas SET Leadership 1. Antitrust Admonition was read. 2. Introductions were made. 3. Approval of Draft December 10th and 11th Meeting Notes - Approved 4. RMS Update - Demand Response - Will provide documentation to RMS and COPS in February. Leadership has not seen anything as far as Texas SET transactions. No short term changes for Texas SET, but there may be some farther down the line. - IDR Mandatory Install Process changes drafted by Texas SET and Recommended to PWG for their comments. Some changes made were agreed to by RMS. - RMGRR060 RMS Recommendation Report - PWG had previously reviewed and agreed to changes as well. Questions if less than 120 days. RMS suggested that there be a collaborative effort between the Competitive Retailer (CR), TDSP and the customer should be added. - PRR747 IDR Requirement Change – approved as written, will go to TAC in February for approval. May need to review this section again once advanced metering goes in. - RMS Working Group 2007 Accomplishments and 2008 Goals - Reviewed goals that were submitted to RMS. - Prioritizing goals is on the agenda later in the day. 5. 2008 Officer Elections (ERCOT) - Chair – Rob Bevill was nominated and elected to serve as Chair. - Vice Chair – Kathy Scott was nominated and elected to serve as Vice Chair 6. Texas SET Issues Update Under Review - Issue 070: CRs are receiving replacement invoices without ever having received an original or a cancel. - R. Bevill asked if it is clear in the documentation that this could happen. Response was that they did not find it in the documentation. - Replacement code is almost useless to the CR per R. Bevill. - Item will remain pending. Would like to keep it on the radar. Should spend time on it later and get it right for the next release. - TX SET Issue Tracking Request Form updated. - Issue 073: 814_24 Move-Out cancelled for incoming Move in. - Notification for CRs whose move in transactions were trumped. Look at waiting on the 814_04 to do that logic. - Catherine Meiners looked at reports to see if she could identify the issue. Thinks it can be done. Since January 1, 2008, ERCOT found that 77 move outs have been affected so far this year. January query had several December dates. - To change logic to wait for 814_04 on the move in is a better fix, but will need to be in a project and it would also involve going through every MIMO rule and everything that would be affected. Will start running reports as manual process and see how it is going. Dave Michelson can start running reports next week. When instances of a MVO cancelled by a Move In that is in one of the following status Permit Pending, Cancel Pending, or Cancelled ERCOT would log an ERCOT initiated MarkeTrak issue to the CR. - It is possible that a CR could receive multiple MarkeTrak issues related to a single Move Out that was trumped by a Move In. There is a potential to receive up to 3 MarkeTrak issues on the MVO as the Move In goes through each of the statuses (Permit Pending, Cancel Pending and Cancelled). - A Market notice will need to be sent notifying Market Participants that affected items will be submitted as an ERCOT initiated MarkeTrak issue. C. Meiners will get with Jack Adams and Karen Farley to make sure there are no issues. Communication will go out as soon as possible with a February 1st effective date. - TX SET Issue Tracking Request Form updated - Issue 074: 814_08 Non-Responsive Driven Cancellation request for 814_24 Move out request in the evaluation period that is a Second Request (2MR) - K. Scott will withdraw at this point. If finds information later, can resubmit. - TX SET Issue Tracking Request Form updated - Issue 075: The use of ignore CSA on a Move out where CR is not CSA CR - Will defer item to Day 2 of meeting when Johnny Robertson is available to discuss. - New question From Kyle Patrick on behalf of TTPT – Apparently we have it with in the Testing Signoff Worksheet for a CR to choose the option of TML for market testing. Believes it was an option early on to do it through the Portal, but does not believe it is anymore and wanted to make sure they were right in their direction to remove this. - It is a valid option to use TML. - The flow was discussed and K. Patrick will take back to TTPT. - K. Patrick will follow up regarding the testing worksheet and how it is filled out. - Prioritize 2008 Goals - Texas SET goals were provided to RMS and reviewed at January 9th meeting. - POLR process - Need to look at because of Nodal code freeze at end of year. - Will it need to be done as sir? C. Meiners will look at what is involved and determine if it can be a SIR. - Look at when the next release might be. - Look at change controls that are already out there. SAC 04 codes – clean up, SCR codes. Need issue document for SAC codes. - Next release, set up a date to have discussion out side of the agenda or set up an agenda item to line it out? Wait for Advanced Metering or proceed with part of it? - Meeting dates potentially conflicting with other meetings – AMIT (Advanced Metering Implementation meeting) - Changes were made to current proposed 2008 schedule through June. - July through December meetings will stay the same for now; will wait until AMIT schedule is released for remainder of the year. 8. Automate POLR to POLR Process - RMGRR POLR to POLR Transfer - Reviewed and made edits to RMGRR. - Will submit on Urgent timeline - K. Scott had question on Day 2 of meeting and item was revisited – Are the Steps outlined in Section 7 an accurate statement if the CR submitting switch will trump the POLR. Customer will not be dropped. If POLR has submitted move in or move out – they should not be put on the list. Additional edits were made to RMGRR for clarification. - PRR Update to Support POLR to POLR Transfers - Section 19 TX SET – Reviewed and made edits - Will submit on normal time line. - TS code for CenterPoint - off cycle and on cycle will be treated as the same, but it used only for mass transition. Tied to a lot of processes including flagging the CR as not in the market. CNP is asking if POLR to POLR Switch can be uniquely identified instead of using TS because “TS” should only be used for a Mass Transition event? C. Meiners will look into this scenario. 9. The Future of Implementation Guide Examples - Reviewed the SET Guide example Matrix. - Symbols – Skull and Cross bones () represent that we do not need examples and Stars () represents move forward with examples. - Highlighted items need further research. - Went through matrix and made comments/edits. - Day 2 will pick up with 650’s on matrix. 10. Adjourn DAY 2 - Continue discussing open items from Day 1 - Issue 075: The use of ignore CSA on a Move out where CR is not CSA CR – - Had two or three instances where apartment manager/firm is irate over fact that had agreement and had to be reenergized which involved having to have it inspected to have meter reinstalled. Recommended that only CSA of record be able to submit ignore flag. - ERCOT investigation showed a lot of activity with numerous CRs sending this code where they may or may not have been CSA CR. The information obtained from ERCOT isn’t definite as to the findings because the CSA CR could have changed from the time the information was pulled. Would like to have more information. Maybe look at narrowing down to the last few months. Question: Are there CRs that have separate duns for CSAs. Yes. This adds additional complication and it makes it more difficult to match up because your DUNS would never match your CSA DUNS. More investigation into whether or not it needs to be done. It would need to be part of a project. C. Meiners will pull additional data to help assess the need to make the change. - Update was provided from C. Meiners – when she adjusted for DUNS number being different but the same CR, a lot less was submitted. Pulled CSA for yesterday – 1/22/08 – one day - 1214 total move out - 34 - were submitted when they were not CSA, but there was CSA = 3% - predominantly one CR - 543 - ignore CSA was correct because they were CSA CR - 637 - ignore CSA CR was submitted when no CSA CR existed - widespread - C. Meiners will go back and pull some additional days to check to make sure that this is the norm. Will also pull some days around the first of the month. - ERCOT publishes monthly CSA, e-mail from RMA notifying that report has been ran and if you want it, they will send fed-ex. - TX SET Issue Tracking Request Form updated. - Continued review of the SET Guide example Matrix – started with 650’s - Went through matrix and made comments/edits. - 2008 Texas SET Meeting Schedule and Locations – covered on day 1 - Update Action Items spreadsheet – update these to reflect changes made on spreadsheet. - Reviewed and updated TX SET Action Items Log. - MOU/EC 810 Transactional Issues – K. Scott will follow up with Eloise Flores and Dave Lowder with Nueces TDSP to determine status. - TDSP’s need 814_21 rejects - K. Scott will follow up with Dave Lowder with Nueces TDSP to determine if they want to pursue. - Issue 073 – K. Scott will write change control. - Retail Market Guide Scope and Assignments - Cleanup of Market Processes of the Retail Market Guide (Section 7) - Bill Reily – 7.3 Safety Net – as he went through the existing guide, pretty comprehensive on safety net and then went in to priority move in and found information was redundant. Took language from priority and included into safety net. Group should review before next meeting. See what we end up after the review to determine whether it is all rolled up together. - Steve Bordelon - New 997 functional acknowledgement (FA) – EDI provider had a hiccup in their systems and FAs were not received. Wants to know if an e-mail acknowledgement of 997 would suffice as acceptable proof. Groups said no. ERCOT provides a 997 report for missing 997s. - Texas SET Suggestion Box – - Kyle Patrick – look at cutting down meetings to one day or every other month due the volume of meetings. - Leadership will have standing agenda item to look at meetings. - Adjourn |  |  |
| Action Items / Next Steps: |  |  |
| - Issue 073 - C. Meiners will get with Jack Adams and Karen Farley to make sure there are no issues and will work with RCS to get a Market Notice sent out. - Issue 073 – K. Scott will write change control. - POLR Process – C. Meiners will look at what is involved and determine if it can be a SIR. - PRR Update to Support POLR to POLR Transfers – C. Meiners will research if POLR to POLR transfers can be uniquely identified other than using the TS. - Issue 075 – C. Meiners will pull additional days to check to make sure that this is the norm. Will also pull some days around the first of the month. - MOU/EC 810 Transactional Issues – K. Scott will follow up with Eloise Flores and Dave Lowder with Nueces TDSP to determine status. - TDSPs need 814_21 rejects - K. Scott will follow up with Dave Lowder with Nueces TDSP to determine if they want to pursue. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |