# ERCOT

DYNAMICS WORKING GROUP

## Report to ROS

## February 14, 2008

- The DWG last met on February 4-5, 2008.

- The DWG achieved significant progress toward completion of the 2008 summer peak flat start during the February 4-5 meeting.  A few outstanding issues remain.  The relatively slower progress is due to the learning process required for use of the new combined cycle governor models.   The DWG anticipates completing the 2008 flat start within the next two weeks.

- During the February 4-5 meeting, the DWG continued with detailed planning for the Responsive Reserve/LaaRs study and resolved several key study issues.  The DWG plans to meet upon completing the 2008 flat start to firm up the methodology and assign responsibilities for the study.

DWG Tasks, 2008

| Task | Status |
| --- | --- |
| Publish 2007 & 2010 flat start book. | Draft Pending |
| Flat start 2008 case | Working |
| Responsive Reserve / LaaRs study | Working |
| Future year flat start case | Future Activity |
| Flat start case with wind models. | Future Activity |
| Publish 2008 & future year flat start book. | Future Activity |
| Make annual determination of the number and location of dynamic monitoring devices. | Future Activity |
| Dynamic Voltage Recovery criteria | Working |
| Review recently approved NERC Standards with respect to ERCOT Op Guides and Protocols | Working |
| Participate in ROS Ad Hoc Task Force regarding Power System Stabilizers | Working |
| Annual Procedural Manual review/update. | Working |