## Slide 1: 2007 MO Projects Financial Overview Commercial Operations Subcommittee February 11, 2008 Hope Parrish Market Operations Division Projects Organization

## Slide 2: 2007 Projects Overview
Overview
2007 Summary and Success
2007 Financials Summary
<number>

## Slide 3: Project Accomplishments for 2007
<number>
2007 Project Complete Highlights:
PR50030_01: Transition of Lodestar data and creation of data marts into the Operational Data Store
PR50024_01: Delivery of SCR740 for enhanced supply / reporting capability of ESIID-level data to market participants
PR60090_01: Upgrade of Load Profiling Software (point upgrade)
PR60068_01: Delivery of Modifications to Distribution Loss Calculations
PR70057_01: Initiated early IDR System Throughput project in 2007
PR50137_02: Maestro Replacement Phase II for successful integration with Open View monitoring.
Notes: <number>
ERCOT will continue to evaluate the projects under the line to determine if we can move anything up. Currently the items just below the line are funded with the 2008 PPL

## Slide 4
MO PPL Budget Activity | Amount | Notes/comments
Approved MO Capability Line Budget Funding for 2007 | $1.5M | Current approved MO funding allocation Designates where the capability line falls Updated $1.33M to $1.5M to reflect project funding
2007 Fund Release | ~$400K | Release of funds due to current projected underspend
Current “Soft Close” for spend in 2007 | $1M | Hard Close pending adjustments from Accruals and transfers to other projects.
Budget Variance | ~$91k | Budget Variance is difference between MO Capability Funding and Current Spend of projects above the Capability Line Underspend due to completing tasks with less effort and unplanned carry over to 2008.

## Slide 5: Questions / Contact
<number>
Hope Parrish
Project Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com
Notes: <number>