## Slide 1: PR60006_01 - ERCOT Outage Evaluation and Resolution Phase 2 (SCR745)
TDTWG
January 30, 2008

## Slide 2: PR60006_01 ERCOT Update
Background:
SCR 745: To achieve improved Market performance and reliability through a reduction of ERCOT Retail Systems unplanned outages.
  This effort was planned to be implemented in two subprojects;
    PR60006_01: ERCOT Outage Evaluation PhI and PhII
    Phase I, NAESB and Proxy Clustered (Delivered 02/2007)
    Phase II, Paperfree Clustered environment with File Server Redundancy (Under Test)
    PR60006_02: Phase III, Database Clustered environment (below cutline for 2008)
Phase II Status:
11/2007 – Begin Build of iTEST Enviornment
12/2007 – Finish Build and Begin Test.
Issue1: SAN Fencing. Made configuration changes per HP Support recommendations requiring rebuild of the Paperfree application servers.
Issue 2: Vendor resources unavailable to work issues during smoke test resulting in missed test completion date for 01/12/2008 Release. These issues not found in POC.
01/2007 – Begin Test.
Issue 1: Continue to see fencing if one server is suddenly removed from the picture (reboot or shutdown from the RSA card). The fencing takes ~ 30 seconds which is unacceptable. Ticket logged with HP.
Issue 2: Support level is via email and preventing forward progress. This has been escalated to HP Dev and higher levels.
Issue 3: Seeing issues with files uploading to integration application on the new infrastructure. Required to complete an end to end test for this project as well as other SIRs in the release.
Issue 4: Took 158 hours to copy 8,549,392 archived files over to the new infrastructure. This delay is resulting in the need to perform more volume/performance testing to confirm the Polyserve solution can handle the Market volume requirements.

## Slide 3: PR60006_01 ERCOT Update - Continued
Next Steps:
Repoint iTEST to old infrastructure so that remainder of 02/09/2008 Release can complete. (complete)
Work on issues and resolve for a March Release. DEV and HP Expert will be onsite to review configuration for resolution of issues. If unable to resolve issues by March Release, a new solution may need to be addressed. (Analysis in progress as this is not a preference.)
** ERCOT will not implement a solution that does not meet processing SLA or resolve the single point of failure at the file server level (provide redundancy).