## Slide 1: “Nodalizing” Remaining Zonal Protocol Sections
ERCOT Market Rules & Stakeholder Support

## Slide 2: Remaining Sections to Address
Section | PRRs Impacting Section
11, Data Acquisition and Aggregation | Future Renewable Distributed Generation PRR
14, State of Texas Renewable Energy Credit Trading Program | PRR749 (tentative effective 3/1)
15, Customer Registration | 
18, Load Profiling | PRR747 (tentative effective 5/1) Future Renewable Distributed Generation PRR Possible Future Demand Response PRR
19, Texas Standard Electronic Transaction | TX SET PRR (filing soon)
20, Alternative Dispute Resolution Procedure | 
21, Process for Protocol Revision | Appeals Process PRR (tentative 6/1)
23, Texas Test Plan Team – Retail Market Testing | 
24, Retail Point to Point Communications | 
Note: Section 2, Definitions and Acronyms, will also need to be updated for defined terms included in above Sections, but not in Nodal Section 2.

## Slide 3: Approach
ERCOT Market Rules Staff to take the lead on preparing the NPRRs
Break remaining Sections into groups to submit through stakeholder process (based on PRRs in process and degree of work to conform)
Work with appropriate stakeholder groups where necessary
  Schedule TPTF review prior to PRS review
  Schedule review with other subcommittees as appropriate

## Slide 4: Remaining Sections to Address
Section | Target PRS Initial Review
11, Data Acquisition and Aggregation | May
14, State of Texas Renewable Energy Credit Trading Program | April
15, Customer Registration | May
18, Load Profiling | March
19, Texas Standard Electronic Transaction | April
20, Alternative Dispute Resolution Procedure | March
21, Process for Protocol Revision | May
23, Texas Test Plan Team – Retail Market Testing | March
24, Retail Point to Point Communications | March
2, Definitions and Acronyms | May

## Slide 5: Tentative Dates
Activity | Sections 18, 20, 23 & 24 | Sections 14 & 19 | Sections 11, 15, 21 & 2
File NPRR | Week 2/18 | Week 3/3 | Week 4/21
TPTF Review | 3/3 – 3/5 | 3/20 – 3/21 or 3/31 – 4/2 | 5/5 – 5/7
Other Committee Review | March Meeting | April Meeting | May Meeting
PRS Language | 3/20 | 4/18 | 5/22
PRS Impact Analysis | 4/18 | 5/22 | 6/19
TAC | 5/8 | 6/5 | 6/26
Board | 5/20 | 6/17 | 7/15
Available | 6/1 | 7/1 | 8/1

## Slide 6
Lessons learned from previous Sections?
Other suggestions?

## Slide 7
QUESTIONS?