## Slide 1: 2007 MO Projects Financial Overview Commercial Operations Subcommittee February 11, 2008 Hope Parrish Market Operations Division Projects Organization

## Slide 2: 2007 Projects Overview
Overview
2007 Summary and Success
2007 Financials Summary
<number>

## Slide 3: Project Accomplishments for 2007
<number>
2007 Project Complete Highlights:
PR40038_01: TX SET3.0, Mass Trans, T&Cs delivered with minimal issues and $2.1 under budget (consolidation of 3 projects contributes to underspend).
PR50059_01: Siebel data transition to Operational Data Store delivered with new scheduled extract functionality and enhanced reporting features for ERCOT business users. Siebel Data Archive decommissioned to release storage resources.
PR50060_01: EIF Data transition to Operational Data Store delivered with enhanced reporting features for ERCOT business users. Former TCH database and archive decommissioned to release storage resources.
PR70007_01: Continues to set expectations on Market/ERCOT coordination of project delivery.
PR50121_07: Stabilization and project close out in 2007. Minimal outages reported related to TIBCO Retail in 2007. Lays foundation for PR60008: Terms and Conditions
Notes: <number>
ERCOT will continue to evaluate the projects under the line to determine if we can move anything up. Currently the items just below the line are funded with the 2008 PPL

## Slide 4: Financial “soft close” as of 2/11/2008
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $7.0M | 
2007 Fund Release | ~$4.2M | 2.1 Release for TX SET under spend 2.1 Release from other various project under spend
Current “Soft Close” | ~$3.2M | Pending final adjustments for accruals and internal labor reconciliation Budget range of $2M – $3M
Budget Variance | ~$320K | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Hard close pending adjustments from 2006 and 2007 Accruals.