## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Stacy Bridges, ERCOT Thursday, 02/14/08

## Slide 2: Last Month at TPTF – January 2008
During January 2008, TPTF Convened On:
  January 7 – 8
  January 21 – 23

## Slide 3: Last Month at TPTF – January 2008
Major Accomplishments
  Early Delivery Systems (EDS)—Approval of:
    EDS - CRR Testing Market Participant Handbook v1.06
  Enterprise Data Warehouse (EDW) Project – Approval of:
    EDW Conceptual System Design (CSD) v0.95
  Enterprise Integration Project (EIP) Project – Approval of:
    EIP External Interfaces Specification v1.07
  Infrastructure (INF) Project – Approval of:
    INF Market Participant Identity Management Requirements v2.3
    INF Market Participant Identity Management CSD v1.7

## Slide 4: Last Month at TPTF – January 2008
Major Accomplishments (continued)
  Program Management Office (PMO)—Approvals of Readiness Metrics:
    C1, Contingency Plan Procedures for Weekly, Daily, and Hourly RUC Failure
    C2, Contingency Plan Procedures for DAM Failure
    C3, Contingency Plan Procedures for ICCP Data Failure
    C4, Contingency Plan Procedures for SCED Failure
    C5, Contingency Plan Procedures for Key Settlement and Financial Transfer Processes
    C6, Develop Plan for State Estimator Failure
    C7, Contingency Plan Procedures for a Backup Facility
    C8, Contingency Plan Procedures for Portal/API Failure
    C9, Contingency Plan Procedures for Site Unavailability
    C10, Verify Single Point of Failure Recovery EMS/MMS/NMMS/CRR/COMS

## Slide 5: Last Month at TPTF – January 2008
Major Accomplishments (continued)
  PMO—Approvals of Readiness Metrics (continued):
    E2, Verify ERCOT Performance Monitoring Test Plan
    E4, Transition Pricing Mechanisms
    E7, Validate EDW Access and Accuracy of Postings Required by the IMM and PUCT Rules
    E10, Validate EDW Commercial Systems Access Accuracy
    E11, Validate EDW Compliance Data Access
    E14, Verify QSE Performance Monitoring Test Plan
    E15, Verify TSP Performance Monitoring Test Plan
    EMO3, Verify Outage Evaluation System Functionality
    EMO8, Conduct EECP Test
    IMM1, Market Monitor Systems Capability
    MO3, Verify SASM

## Slide 6: Last Month at TPTF – January 2008
Major Accomplishments (continued)
  PMO—Approvals of Readiness Metrics (continued):
    MP14, MP EDS 2 Trials Participation (revised version)
    N4, Network Modeling Single Entry
    R0, Market Participants Operations Readiness
    R1, Nodal Readiness Declaration
    R2, Develop Texas Nodal Market Launch Plan
    R3, 168-Hour System Stability Test and Trial Real Time Settlement

## Slide 7: Last Month at TPTF – January 2008
Major Accomplishments (continued)
  Other—Endorsement/Approval of:
    Formula revision for the EMS White Paper- High Dispatch Limit (HDL) And Low Dispatch Limit (LDL) During Startup and Ancillary Service (AS) Recall
    Service Level Agreement (SLA) for Nodal EDS Environment v3.3
    Draft NPRR, Pre-Assigned Congestion Revenue Right (PCRR) Release Mechanism
    Draft NPRR, Protocols 4 and 6 Formula Clarifications and Related Revisions
    NPRR092, Remove Voltage Schedules Requirement

## Slide 8: This month at TPTF
During February 2008:
  TPTF met on February 4 – 6
  TPTF will meet again on February 21 – 22

## Slide 9: This month at TPTF / February 4 – 6, 2008
Major Accomplishments:
  EDS Project—Approval of:
    EDS 3 SCED Market Participant Handbook v3.03
    EDS Accelerated Issue Resolution Process v0.01
  Current Day Reports (CDR) Project—Approval of:
    CDR CSD v.20
  EIP Project—Approval of:
    Market Information System (MIS) External Interface Specification v0.36

## Slide 10: This month at TPTF / February 4 – 6, 2008
Major Accomplishments (continued):
  Other—Endorsement/Approval of:
    White Paper, Combined-Cycle Unit Modeling in the Nodal Design v1.2
    Draft NPRR, Settlement of Power Imported via DC Ties and Block Load Transfer Under a Declared Emergency Condition
    Draft NPRR, Modify Time Requirements for Entry of Equipment in the Outage Scheduler
    Draft NPRR, Implementation of PUC SUBST. R. 25.505(f) Publication of Resource and Load Information

## Slide 11: This month at TPTF / February 21 – 22, 2008
Upcoming Agenda Items:
  Nodal Program Updates:
    Nodal Program Update
      Discuss status of State Estimator
      Discuss status of February 2008 Common Information Model (CIM) for EDS “go/no-go”
    Nodal Timeline Update
    PMO Readiness Metrics Update
  Nodal Project Updates:
    EDS Project Update
      Review disposition of comments for:
      EDS 1 Approach v1.01
      EDS Outage Scheduler Handbook R9.2
      EDS Commercial Systems (COMS) Market Participant Handbook v.01
      EDS 4 Release 9.3 Overview
      Discuss EDS Status

## Slide 12: This month at TPTF / February 21 – 22, 2008
Upcoming Agenda Items (continued):
  Nodal Project Updates (continued):
    COMS Project Update
      Discuss draft NPRR language for Fuel-Oil Price
      Discuss draft NPRR language for Emergency Base Point Pricing
    CDR Project Update
      Review disposition of comments for the CDR Extract and Reports Specification
    Market Management System (MMS) Project Update
      Explanation of Market Submission Items

## Slide 13: This month at TPTF / February 21 – 22, 2008
Upcoming Agenda Items (continued):
  Subgroup Updates:
    Verifiable Cost Subgroup Update
      Discuss recent activities for the Verifiable Cost Subgroup
      Discuss draft NPRR language for Verifiable Cost issues
    User Interface Subgroup Update
    Day-Ahead Market (DAM) Subgroup Update
      Discuss recent activities for the subgroup
      Discuss which elements of the co-optimization can be incorporated currently and which ones cannot; identify any known impacts
      Discuss draft NPRR language and redlines for Requirements documentation

## Slide 14: This month at TPTF / February 21 – 22, 2008
Upcoming Agenda Items (continued):
  Other Agenda Items:
    Draft NPRR- Step-Up Transformer Reporting Requirements
      Review disposition of comments from the review ending Feb. 13
    Section 8 Update
      Review disposition of comments for the Section 8 Reports spreadsheet
    Discuss PCRR and McCamey Flowgate Right (MCFRI) allocation eligibilities

## Slide 15: Questions?
Questions?